| IMPROVEMENT TARGETS | Baseline | 02/03 | 03/04 | 04/05 | 05/06 | 06/07 |
| --- | --- | --- | --- | --- | --- | --- |
| REDUCE OPERATIONAL PROPERTY RUNNING COSTS |  | RUNNING COSTS PER SQUARE METER TO BE INLINE WITH TOP QUARTILE PERFORMANCE – DTLR PROPERTY PI 4A |
| IMPROVE OCCUPANCY LEVELS OF INDUSTRIAL PROPERTY | 77% | 79% | 81% | 83% | 85% | 85% |
| ACHIEVING A TARGET RATE OF RETURN ON COMMERCIAL ESTATE | 10.82% | TARGETS TO BE SET IN RELATION TO DTLR PROPERTY PI 2A,B,C |

| TIMESCALE | ACTION POINTS | ACTION REQUIRED | COMMENCING | RESPONSIBLE OFFICER | RESOURCE |
| --- | --- | --- | --- | --- | --- |
| SHORT TERM | Improve communication to gain greater prior knowledge of building closures | Ensure effective operation of Surplus Property Policy | Feb 2002 | SPMU & A. Cartwright | Existing Staff |
|  | Report surplus buildings to Lead Members | SPMU will prepare reports | Feb 2002 | SPMU | Existing Staff |
|  | Alternative means of marketing vacant premises to be pursued | Produce clear marketing plan | Aug 2002 | P. Smith | Existing Staff |
|  | Improve AMP | Satisfy assessment criteria | Jul 2002 | SPMU | Existing Staff |
|  | Corporate Property Strategy to receive approval | Report to Cabinet | Mar 2002 | R. Wynne | Existing Staff |
| MEDIUM TERM | Promote availability of incentives for vacant premises | Continue subject to option appraisal | Ongoing | P. Smith | Existing Staff |
|  | Improve performance on rent collection | Review procedures Define responsibilities Learn from best practice Improve standard lease terms | Apr 2002 May 2002 Jun 2002 Oct 2002 | E. Wilson | Existing Staff |
|  | Explore partnership opportunities with private sector to improve industrial unit occupancy levels particularly on high void estates | Invite expressions of interests | Dec 2002 | E. Wilson & P. Smith | Existing Staff |
| LONG TERM | Reduce the amount of money spent on property by reducing the amount of property occupied and overall average running costs per SQ/M | Operation of space standards Operation of property review Action plan to be developed | Ongoing Ongoing Sept 2002 | SPMU/D. Norbury SPMU SPMU | Existing Staff |
|  | Reduce amount of property occupied by increasing intensity of use, sharing and transfer of properties to other providers | Operation of space standards Operation of modernising service delivery partnership group Arranging any necessary transfers | Ongoing Ongoing Ongoing | D. Norbury S. Durbar D. Norbury | Existing Staff |
|  | Reduce overall average running costs by analysing individual building running costs and seeking efficiency gains Targeting poor performing buildings for disposal | Compile analysis report and action plan Review need for poor performing buildings | Jul 2002 Dec 2002 | SPMU/D. Hoy SPMU | Existing Staff |
| LONG TERM | Explore long term procurement arrangements with private companies to establish partnership to increase private and public sector investment in property | Preparatory work e.g. consultations, brief preparation Advertise for expressions of interests Shortlist Seek detailed proposals Evaluate and appoint strategic and operational partners | Ongoing Oct 2002 Jan 2003 Mar 2003 July 2003 | M. Sykes / DMG B. Taylor M. Sykes / DMG B. Taylor M. Sykes / DMG/ Lead Member/ Cabinet | Existing Staff |
| ACHIEVEMENT | Implement Surplus Property Policy |  | Completed |  |  |

# Text boxes

# OUTCOME TARGET AFTER REVIEW

## THE AMOUNT OF OPERATIONAL PROPERTY AND AVERAGE RUNNING COSTS WILL BE REDUCED

### AND THE PERFORMANCE OF THE COMMERCIAL ESTATE WILL BE IMPROVED

# IMPROVEMENT THEME

##### IMPROVE PROPERTY EFFICIENCY AND PERFORMANCE