|  | PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- | --- |

_____________________________________________________________

## REPORT OF THE NOF PROJECT MANAGER

_____________________________________________________________

## TO THE LEAD MEMBER FOR ENVIRONMENT

## ON 4TH JULY 2005

_____________________________________________________________

TITLE: APPROVAL OF TENDER - MANDLEY PARK

_____________________________________________________________

RECOMMENDATIONS:

That, subject to authorization from Lead Member, Customer and Support Services to expend the capital; approval be given to award the contract for the construction of the new play area to the contractor who returned the lowest tender - Tenderer No 1. 	Groundwork Landscapes Ltd

That, subject to authorization from Lead Member, Customer and Support Services to expend the capital; an order is issued to Highway Services for repairs to be carried out to the existing play area and adjacent footpaths as per the received quotation and existing Highways contract.

_____________________________________________________________

EXECUTIVE SUMMARY:

_____________________________________________________________

BACKGROUND DOCUMENTS: (available for public inspection)

3D Illustration of proposals

Tender documentation and Contractual drawings

_____________________________________________________________

ASSESSMENT OF RISK:

Low - works to be managed in accordance with JCLI Agreement for Landscape Works (Feb 2002 revision)

_____________________________________________________________

THE SOURCE OF FUNDING IS:

New Opportunities Fund Fairshare Programme

_____________________________________________________________

LEGAL ADVICE OBTAINED:

Head of Law and Administration has authorised use of JCLI Agreement for Landscape Works (Feb 2002 revision) as the form of contract to be used

_____________________________________________________________

FINANCIAL ADVICE OBTAINED:

Yes, Advice received from Group Accountant

_____________________________________________________________

CONTACT OFFICER:

Ian Worsley

_____________________________________________________________

WARD(S) TO WHICH REPORT RELATE(S)

Broughton

_____________________________________________________________

KEY COUNCIL POLICIES: please delete those not appropriate

Best Value

Budget Monitoring

Community Strategy

Crime and Disorder

Cultural Strategy

Environmental Strategy

Equalities

Health

Planning Strategy

Procurement Policies

Regeneration

Strategy for Children and Young People

Transport Strategy

______________________________________________________________

DETAILS:

This project forms part of the New Opportunities Funded Fairshare Programme - Improvements to Mandley Park. Total scheme value £105,000, capital improvements £100,000, development costs funded via existing revenue sources £5,000 ).

With the support of the East Salford Neighbourhood Management Team extensive consultation has been carried out with local residents and the proposed improvements have been agreed. In addition the development of play opportunities are identified as  key priorities for action within the Community Plan.

The new play area is to be sited on a derelict bowling green adjacent to the Leicester Road entrance and overlooked by shops and residential housing (in accordance with safer by design principles). It has been designed to meet all DDA access requirements. The existing play area identified as being inaccessible to wheelchair users in the 2004 Park Audit will be upgraded to meet DDA access requirements. This will involve the replacement of large areas of bark in-between areas of rubber safety surface and play equipment with tarmac. In addition repairs will also be carried out to the existing footpaths within the park thereby improving access for all throughout the park.

Authorisation has previously been given to seek tenders in accordance with Salford City Council’s Rules of Procedure.

Amounts tendered for construction of the new play area received by the closing date (14th June) and opened by Customer and Support Services in the presence of Cllr. P.M Lea on the 14th April are as follows:

1.	£78,042.95

2.	£81,485.79

3.	£87,477.04

4.	£87,898.55

5.	£105,893.87

Quotation received from Highways for surfacing works

1.	£16,149.85

Total capital budget £100,000

It is estimated that the costs of maintaining the new play area will be £4,500 per annum. Confirmation has been received from the Head of Finance that £2,250 will be allocated from the 2005/06 contingency provision for maintenance of new schemes budget (September onwards) and £4500 for 2006/07.

_____________________________________________________________

TENDER APPROVAL - PROFORMA

# For use in seeking the approval of the Lead Member for Customer and Support Services to proceed with a capital proposal

| REPORT TO LEAD MEMBER FOR CUSTOMER AND SUPPORT SERVICES |
| --- |
| Title of Scheme : Improvements to Mandley Park, Salford. |
| Recommendations (please append report to Lead Member for Directorate only if preferred) Approval is given to proceed with the above |
| Scheme Details (please append report to Lead Member for Directorate only if preferred) Improvements to Mandley Park, Salford |
| Tender Details (please append report to Lead Member for Directorate only if preferred) Lowest tender returned - new play area - £78,042.95 Quotation received - surfacing works - £16,149.85 |
| Estimated - Start Date : 08/08/05 Estimated - End Date : 30/09/05 |
| FINANCIAL DETAILS |
| Recommended Tenderer : Groundwork Landscapes Ltd Tender Cost: £78,042.95 Recommended Contractor: Highways DSO Quote: £16,149.85 |
| Breakdown of Scheme Cost : | 03/04 £000‘s | 04/05 £000‘s | 05/06 £000‘s | Later £000‘s | Total £000‘s |
| Contract |  |  | 76 | 2 | 78 |
| Fees (from existing revenue) |  | 2 | 3 |  | 5 |
| Other (Specify) quotation from existing Highways contractor |  |  | 16 |  | 16 |
| Other (Specify) contingency |  |  | 6 |  | 6 |
| Total Cost |  | 2 | 101 | 2 | 105 |
| 2005/06 only - Phasing of Capital Expenditure (£000‘s) |
| Apr | May | June | July | Aug | Sept | Oct | Nov | Dec | Jan | Feb | Mar |
|  |  |  |  |  |  | 98 |  |  |  |  |  |
| Note : The monthly cash flow above should be consistent with the contract start and end dates shown above and should allow for normal time lapses which will occur between work being done, claimed for, certified and paid, as well as retentions. Please consult your Capital Accountant if you need assistance with this or any other part of this proforma. |
| Is Scheme In The Current Approved Capital Programme ? Yes / No |
| Funding Identified : | 03/04 £000‘s | 04/05 £000‘s | 05/06 £000‘s | Later £000‘s | Total £000‘s |
| Supported Borrowing |  |  |  |  |  |
| Unsupported Borrowing (see note 1) |  |  |  |  |  |
| Grant (Specify) NOF Fairshare |  |  | 98 | 2 | 100 |
| Capital Receipts |  |  |  |  |  |
| Other (Specify) Existing revenue |  | 2 | 3 |  | 5 |
| Total |  | 2 | 101 | 2 | 105 |
| Other Financial Implications Head of Finance has agreed to support annual maintenance cost of 4.5k per annum |
| Decision Lead Member Customer and Support Services Approved/Not Approved |