|  | PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- | --- |

_________________________________________________________________________________________

## REPORT OF THE STRATEGIC DIRECTOR ENVIRONMENT

_________________________________________________________________________________________

## TO THE LEAD MEMBER FOR ENVIRONMENT

## ON the 16th July  2007

_________________________________________________________________________________________

TITLE: GREENSPACE IMPROVEMENTS – CLIFTON GREEN & QUEENSMERE RESERVOIR,CLIFTON.

_________________________________________________________________________________________

RECOMMENDATIONS:

That authorisation to spend S106 Capital funding at Clifton Green and Queensmere Reservoir is approved.

_________________________________________________________________________________________

EXECUTIVE SUMMARY:

_________________________________________________________________________________________

BACKGROUND DOCUMENTS: (available for public inspection)

Report to The Swinton Political Executive – dated the 26th October 2006

Minutes of The Swinton Poltical Executive – 28th November 2006

_________________________________________________________________________________________

ASSESSMENT OF RISK:

Low

_________________________________________________________________________________________

THE SOURCE OF FUNDING IS:

Section 106

_________________________________________________________________________________________

LEGAL ADVICE OBTAINED: Yes, the council has agreed to exclusively purchase it’s requirement for Landscape Works from Urban Vision, who are to be offered the work on the basis of first refusal.

_________________________________________________________________________________________

FINANCIAL ADVICE OBTAINED: Yes

_________________________________________________________________________________________

CONTACT OFFICER:	Alan Rowley. Tel: 0161-909-6500 (call centre)

_________________________________________________________________________________________

WARD(S) TO WHICH REPORT RELATE(S)

Swinton

_________________________________________________________________________________________

KEY COUNCIL POLICIES: please delete those not appropriate

Budget Monitoring

Community Strategy

Cultural Strategy

Environmental Strategy

Equalities

Health

Planning Strategy

Procurement Policies

Regeneration

_________________________________________________________________________________________

DETAILS:

The Manchester, Salford & Trafford Groundwork Trust are currently engaged on the preparation of a Master Plan for Clifton Green.

At the Swinton Political Executive meeting on the 28th of November 2006, Ward Councillors agreed to expend monies to the value of £172,897 from two Section 106 Agreements to design and implement greenspace improvements at Clifton Green and Queensmere Reservoir.

Sections 106 ref 141/142 ( Planning apps 05/50994 & 05/50993) are associated with developments at Willow Bank Home & Mere Drive/Rake Lane Clifton, with funding intended to improve open space, recreational space and landscape maintenance.

The minutes of the Swinton Political Executive record :-

- that “Funds up to a maximum of £96,000 to be used as a contribution to the draft recreational master plan for Clifton Green, including the development of a playground and that in accordance with the legal agreement, £46,900 be set aside to provide for the routine maintenance of the site for a ten year period, all parts of this decision to be subject to determining the long-term recreational use of the land.”

- that ”£29,997 (plus any funding not utilised for the Clifton Green Master Plan) be allocated to an improvement programme at Queensmere Reservoir.”

_________________________________________________________________________________________

TENDER APPROVAL - PROFORMA

# For use in seeking the approval of the Lead Member for Customer and Support Services to proceed with a capital proposal

| REPORT TO LEAD MEMBER FOR CUSTOMER AND SUPPORT SERVICES |
| --- |
| Title of Scheme : Greenspace Improvements – Clifton Green & Queensmere Reservoir, Clifton. |
| Recommendations (please append report to Lead Member for Directorate only if preferred) Approval is given to proceed with the above |
| Scheme Details (please append report to Lead Member for Directorate only if preferred) Please see attached report |
| Tender Details (please append report to Lead Member for Directorate only if preferred) Please see attached report |
| Estimated - Start Date : July 2007 Estimated - End Date : June 2008 |
| FINANCIAL DETAILS |
| Breakdown of Scheme Cost : | 07/08 £000‘s | 08/09 £000‘s | 09/10 £000‘s | Later £000‘s | Total £000‘s |
| Contract (Urban Vision) | 78 | 39 |  |  | 117 |
| Fees (Groundwork Trust - consultation) | 9 |  |  |  | 9 |
| Other (Specify) |  |  |  |  |  |
| Other (Specify) |  |  |  |  |  |
| Total Cost | 87 | 39 |  |  | 126 |
| 2007/08 only - Phasing of Capital Expenditure (£000‘s) |
| Apr | May | June | July | Aug | Sept | Oct | Nov | Dec | Jan | Feb | Mar |
|  | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 87 |
| Note : The monthly cash flow above should be consistent with the contract start and end dates shown above and should allow for normal time lapses which will occur between work being done, claimed for, certified and paid, as well as retentions. Please consult your Capital Accountant if you need assistance with this or any other part of this proforma. |
| Is Scheme In The Current Approved Capital Programme ? Yes / No |
| Funding Identified : | 07/08 £000‘s | 08/09 £000‘s | 09/10 £000‘s | Later £000‘s | Total £000‘s |
| Supported Borrowing |  |  |  |  |  |
| Unsupported Borrowing (see note 1) |  |  |  |  |  |
| Grant (Specify) |  |  |  |  |  |
| Capital Receipts( S106) | 87 | 39 |  |  | 126 |
| Other (Specify) Approved Capital Programme |  |  |  |  |  |
| Total |  |  |  |  |  |
| Other Financial Implications In addition, revenue funding of £46,900 and incorporated within the S106 Agreements is to be set aside for 10yrs routine site maintenance |
| Decision Lead Member Customer and Support Services Approved/Not Approved |