|  | PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- | --- |

_____________________________________________________________________________________

## REPORT OF THE STRATEGIC DIRECTOR ENVIRONMENT

_____________________________________________________________________________________

## TO THE LEAD MEMBER FOR ENVIRONMENT

## ON 29th JANUARY 2007

_____________________________________________________________________________________

TITLE:  PROVISION OF LIGHTING IN PEEL PARK, LITTLE HULTON.

_____________________________________________________________________________________

RECOMMENDATIONS:

That the following quotations be accepted:

£ 64,314.85 - received from Urban Vision with regard to the provision of lighting at Peel Park

_____________________________________________________________________________________

EXECUTIVE SUMMARY:

_____________________________________________________________________________________

BACKGROUND DOCUMENTS: (available for public inspection)

None

_____________________________________________________________________________________

ASSESSMENT OF RISK:

Low

_____________________________________________________________________________________

THE SOURCE OF FUNDING IS:

S106 commuted sum from planning ref: (42725) plus

SSCF (previously agreed funding)

COMMENTS OF THE STRATEGIC DIRECTOR OF CUSTOMER AND SUPPORT SERVICES (or his representative):

1.	LEGAL IMPLICATIONS:		Provided by: Pauline Lewis -  the council has agreed to exclusively purchase its requirement for and  Streetlighting Works from Urban Vision. Urban Vision is to be offered the work on the basis of first refusal

2.	FINANCIAL IMPLICATIONS:			Provided by:

3.	ICT STEERING GROUP IMPLICATIONS	Provided by: n/a

PROPERTY (if applicable): n/a

HUMAN RESOURCES (if applicable): n/a

_____________________________________________________________________________________

CONTACT OFFICER:	Steve Jones. Tel: 925 1016

_____________________________________________________________________________________

WARD(S) TO WHICH REPORT RELATE(S)

Little Hulton & Walkden

_____________________________________________________________________________________

KEY COUNCIL POLICIES:

Budget Monitoring

Community Strategy

Cultural Strategy

Environmental Strategy

Equalities

Health

Planning Strategy

Procurement Policies

Regeneration

_____________________________________________________________________________________

DETAILS:

Improvements to Peel Park funded via the Safer Stronger Communities Fund (SSCF) will shortly commence, these include resurfacing of the younger persons play area, the installation of new play equipment, removal of vegetation in order to provide a safe and open route in the park and the provision of lighting.

A Master Plan has been produced for the strategic development of Peel Park. The lack of lighting was a main concern with park users who took part in the consultation events: it also forms part of the Little Hulton and Walkden Community Action Plan. The proposal will help address the security issues raised within the Master Plan

A commuted sum of £ 28,850.00, via a Section 106 agreement associated with planning ref: 42725 – former Peel Hall site, Peel Lane, Worsley has been targeted for spend within Peel Park and more specifically for the provision of lighting.

It is intended to utilise this S106 money with the shortfall of £35,464.85 being match funded by SSCF.

The proposal is to

Install 18 x 6 metre high lighting columns

In accordance with Paragraph 20.1(b) of Section 7, Part 4 of Contractual Standing Orders and Rethinking Construction (the approved method of procuring construction works) the Council has received quotations to the total of £ 64,314.85 from Urban Vision with regard to the installation of lighting.

It is anticipated that this project will assist the Council in seeking a long term solution to the incidents of environmental crime and anti-social behaviour experienced by the visitors to Peel Park

_____________________________________________________________________________________

TENDER APPROVAL - PROFORMA

# For use in seeking the approval of the Lead Member for Customer and Support Services to proceed with a capital proposal

| REPORT TO LEAD MEMBER FOR CUSTOMER AND SUPPORT SERVICES |
| --- |
| Title of Scheme : Installation of lighting at Peel Park, Little Hulton |
| Recommendations (please append report to Lead Member for Directorate only if preferred) Approval is given to proceed with the above |
| Scheme Details (please append report to Lead Member for Directorate only if preferred) Please see attached report |
| Tender Details (please append report to Lead Member for Directorate only if preferred) Please see attached report |
| Estimated - Start Date : February 2007 Estimated - End Date : March 2007 |
| FINANCIAL DETAILS |
| Breakdown of Scheme Cost : | 05/06 £000‘s | 06/07 £000‘s | 08/09 £000‘s | Later £000‘s | Total £000‘s |
| Contract (Urban Vision) |  | 61.2 |  |  | 61.2 |
| Other Capital Works |  |  |  |  |  |
| Contingency |  |  |  |  |  |
| Fees (Env. Services Project Design and Management) |  | 3.1 |  |  | 3.1 |
| Other |  |  |  |  |  |
| Total Cost |  | 64.3 |  |  | 64.3 |
| 2006/07 only - Phasing of Capital Expenditure (£000‘s) |
| Apr | May | June | July | Aug | Sept | Oct | Nov | Dec | Jan | Feb | Mar |
|  | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 40.0 | 24.3 |
| Note : The monthly cash flow above should be consistent with the contract start and end dates shown above and should allow for normal time lapses which will occur between work being done, claimed for, certified and paid, as well as retentions. Please consult your Capital Accountant if you need assistance with this or any other part of this proforma. |
| Is Scheme In The Current Approved Capital Programme ? Yes / No |
| Funding Identified : | 05/06 £000‘s | 06/07 £000‘s | 07/08 £000‘s | Later £000‘s | Total £000‘s |
| Supported Borrowing |  |  |  |  |  |
| Unsupported Borrowing (see note 1) |  |  |  |  |  |
| Grant (Specify) |  |  |  |  |  |
| Capital Receipts (S106 commuted sum) |  | 28.8 |  |  | 28.8 |
| Other (Specify) Approved Capital Programme SSCF |  | 35.5 |  |  | 35.5 |
| Total |  | 64.3 |  |  | 64.3 |
| Other Financial Implications |
| Decision Lead Member Customer and Support Services Approved/Not Approved |