|  | PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- | --- |

_____________________________________________________________________

## REPORT OF THE STRATEGIC DIRECTOR ENVIRONMENT

_____________________________________________________________________

## TO THE LEAD MEMBER FOR ENVIRONMENT

## ON 10th December 2007

_____________________________________________________________________

TITLE: BUILE HILL PARK – PREPARATION OF A STAGE 1 HERITAGE LOTTERY BID

_____________________________________________________________________

RECOMMENDATIONS:

That the Urban Vision Partnership Limited is commissioned to prepare the bid:

That the sum of £100,000 be allocated for the preparation of the bid. _____________________________________________________________________

EXECUTIVE SUMMARY:

_____________________________________________________________________

BACKGROUND DOCUMENTS: (available for public inspection)

_____________________________________________________________________

ASSESSMENT OF RISK:

Low

______________________________________________________________________

THE SOURCE OF FUNDING IS:

2007-9 Capital Programme (Parks for People)

______________________________________________________________________

LEGAL ADVICE OBTAINED:

______________________________________________________________________

FINANCIAL ADVICE OBTAINED:  Gary Morris. Tel: 0161 920 8450

______________________________________________________________________

CONTACT OFFICER:	Alan Rowley. Tel: 0161 737 0551

______________________________________________________________________

WARD(S) TO WHICH REPORT RELATE(S)

All

______________________________________________________________________

KEY COUNCIL POLICIES: please delete those not appropriate

Budget Monitoring

Community Strategy

Cultural Strategy

Environmental Strategy

Equalities

Health

Planning Strategy

Procurement Policies

Regeneration

Greenspace strategy

Parks for People Strategy

______________________________________________________________________

DETAILS:

The City Council is proposing to submit a Stage 1 bid to the Heritage Lottery Fund (HLF) in September 2008 for the restoration of Buile Hill Park.  To support the bid a significant amount of research, consultation and design work is required to meet HLF criteria.  It is proposed that the Urban Vision Partnership Limited be appointed to undertake this work at a cost of £100,000.  The anticipated programme is as follows:

| Action | Start | Finish |
| --- | --- | --- |
| Project inception |  |  |
| ‘Key decision’ to allocate £100,000 to the project | Oct 2007 | Nov 2007 |
| Commence establishment of Project Board | Nov 2007 |  |
| First meeting of Project Board | Jan 2008 | 2013 |
| Identify project leader, project manager etc | Oct 2007 | Nov 2007 |
| Establish project team, sub-groups etc | Oct 2007 | Nov 2007 |
| Stage 1 submission to HLF, including: - | Dec 2007 | Sept 2008 * |
| updated survey info/studies |  |  |
| sketch designs and layout plans |  |  |
| conservation management plan |  |  |
| schedule of costs – capital and revenue |  |  |
| commence audience development plan |  |  |
| training plan |  |  |
| business plan |  |  |
| outline management and maintenance plan |  |  |
| programme for delivering project |  |  |
| other supporting information |  |  |
| HLF assessment regarding suitability of project to proceed to Stage 2 and whether development grant awarded. | Oct 2008 | Mar 2009 |