BRIEFING NOTE TO

LEAD MEMBER FOR ENVIRONMENT

and

LEAD MEMBER FOR CUSTOMER AND SUPPORT SERVICES

20TH JUNE 2011

Subject: Building Cleaning Efficiencies 2011-2012

BACKGROUND

A £500K efficiency saving for 2011-2012 has been identified for facilities management. To support this efficiency a 30% reduction for Building Cleaning across the City Council’s corporate sites was agreed. This saving equated to a total of 669 cleaning hours being reduced, which would deliver a full year saving of £333,804, with the aim being of delivering this with a reduction in hours achieved by voluntary measures.

From early April 2011, an extensive consultation exercise was undertaken, which is detailed below:

Initial consultation meetings.

| Date | Location |
| --- | --- |
| Monday 11th April 2011 | Auditorium, Turnpike house |
| Tuesday 12th April 2011 | Chestnut Avenue, Depot Canteen (Cancelled due to lack of attendees) |
| Wednesday 13th April 2011 | Salford Suite, Civic Centre |
| Wednesday 13th April 2011 | Salford Suite, Civic Centre |
| Thursday 14th April 2011 | Broadwalk Training Centre |

Additional consultation meetings with Civic and Turnpike Staff.

| Date | Location |
| --- | --- |
| Wednesday 18th May 2011 | Civic Centre |

The meetings were very well attended by the Building Cleaning Staff themselves and their Union Officials and were generally positive in their outcomes. At the meetings HR colleagues were also present to advise staff in terms of the voluntary measures available to them i.e. VER/VS opportunities, vacancies etc.

In addition further meetings were held with Union Officials on the 10th and 27th May 2011, as well as a formal directorate DCSC.

CURRENT POSITION

With the support of employees and unions, it is pleasing to report that following a number of measures being introduced, the target saving of 669 hours will be achieved by the end of September 2011,

The detail below identifies where the savings have come from.

| Measures Initiated | Number of Hours Achieved |
| --- | --- |
| Voluntary movement of staff in ‘corporate’ buildings to other Buildings Cleaning vacancies | 124 |
| Voluntary reduction in hours by staff within existing buildings | 127 |
| Impact of VER / VS taken within the Service | 59 |
| Staff either approaching or over 65 leaving the Authority | 152 |
| Deletion of Building Cleaning ‘vacancies’ within corporate buildings | 31 |
| Building closures identified (staff to be redeployed into existing Building Cleaning vacancies) | 176 |
| TOTAL | 669 |

The Union officials have been formally informed of this achievement and an employee communication is being sent out, to inform them of the outcome.

* Please note that Minerva House (97.5 cleaning hours) has also been made, but not included in the 669 hours identified above.

FUTURE RISK

A contributory factor to the achievement of the 669 hours’ reduction, is the building closure programme being undertaken by the Council, identified in April 2011. The following building closures are included in the 669 hours that will be achieved by September 2011 :-

It is imperative therefore that these buildings close by that date, otherwise there will be a shortfall in hours.

| Building | Timescale |
| --- | --- |
| Bradshaw Street Early Years Centre | No confirmed closure date |
| Unwin Court | September 2011 |
| Broadwalk Centre | No confirmed closure date |
| Astley Road Council offices | No confirmed closure date |
| Alderbrook Childrens Centre | No confirmed closure date |
| Lower Broughton Childrens Centre | July 2011 |
| Brierley House Child Team West | No confirmed closure date |
| Salford Skills Centre | Due To Close May 2011 |
| Broughton Resource Centre | Closing September 2011 |
| Total contributing hours of above buildings closing : | 144 hours |

FINANCIAL UPDATE

As outlined earlier in this briefing note, the full year efficiency target from the corporate building cleaning service is £333,333. Clearly however this full year cost will not be achieved in 2011-12, however the actual saving for 2011-12 will be £245,976. This is achieved as follows:

- £155,290 as at 15th June 2011

- £209,926 by end July 2011

- £245,976 by end September 2011

The directorate will be sharing this information with the City Treasurer in order that the appropriate deductions can be made from client budgets and the directorates income target and controllable sum.

SUMMARY

Clearly this is a positive outcome, in a relatively short period of time and is undoubtedly thanks to the support and cooperation of all employees and union representatives. The three month period April to June has been most challenging but a successful achievement through voluntary measured.