| PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- |

# REPORT OF

# THE HEAD OF HOUSING SERVICES

# TO HOUSING LEAD MEMBER on 1st MARCH 2007

# TITLE: PRIVATE SECTOR CAPITAL PROGRAMME 2006/07

# RECOMMENDATIONS:

- That Lead Member notes the current position for 2006/07 and receives further reports throughout the year.

# EXECUTIVE SUMMARY:

This report gives the details of the current position for the 2006/07 Private Sector Capital Programme.

# BACKGROUND DOCUMENTS:

(Available for public inspection)

Approved capital programme 2006/07

Regeneration Monitoring Data

Financial Information from SAP

# ASSESSMENT OF RISK:

Failure to monitor the programme could result in significant overspends or under utilisation of resources and failure to maximise external funding opportunities.

# THE SOURCE OF FUNDING IS:

Not applicable as the report is commenting on the financial position.

# LEGAL ADVICE OBTAINED:

Not required for this report.

# FINANCIAL ADVICE OBTAINED:

Report prepared by the out stationed Principal Group Accountant for Chief Executive’s.

# CONTACT OFFICER:

# Nigel Dickens 0161 793 2585

# WARD(S) TO WHICH REPORT RELATE(S):

# All

# KEY COUNCIL POLICIES:

# COUNCIL CAPITAL BUDGET 2006/07

# DETAILS (Continued Overleaf)

- Background Information

  - The Council has approved a Private Sector Capital Programme of £28.9m for 2006/07 as part of the Council’s Capital Programme for 2006/07. It is the responsibility of officers to manage and monitor this on behalf of the Council and report on any issues arising to Lead Member as appropriate.

  - This programme was as a result of officers from Housing, Seedley and Langworthy, New Deal for Communities, Development Services and Chief Executive’s working together to develop the programme for 2006/07. This was also to help formulate the discussions for next Housing Market Renewal Prospectus and Annual Investment Plan.

  - This is to ensure that the programme meets not only the requirements of Housing but also the different regeneration initiatives such as Housing Market Renewal (HMR), New Deal for Communities, the Urban Regeneration Company and English Partnerships.

  - Although the 2005/06 out-turn position was an overspend of £0.6m this represented the bringing forward of schemes from 2006/07 to ensure that all targets were achieved in 2005/06. Consequently these resources have been removed from the 2006/07 programme and these together with other adjustments have resulted in resources for 2006/07 of £30.6m.

  - Since the time of the last report there has been a significant change in resource for HMRF with an additional £1.5m being brought forward into 2006/07 from 2007/08. This is through joint working with Manchester who have had some slippage on their current year's programme to ensure that as a Pathfinder targets are maintained.

  - Salford will in 2006/07 claim £1.5m of HMRF in addition to the original allocation with this being returned to Manchester for 2007/08. Therefore over the two years the amount due to each Authority will remain the same it is just the timing that has altered.

- Details of Report

  - 2006/07 Programme

    - The current programme is £31.1m which means that there is an amount of over-programming of £0.5m.

    - This represents over-programming of 1.9% of available resources for the year. This is considered reasonable at this point in the year, especially after building into the programme the implications of the HMR movement from Manchester to Salford. The over-programming will be managed within the Council’s internal resources.

    - The table below shows how this over-programming fits with the different available resources:

| Funding Source | Programme £ m | Level of Resources | Amount of Over-Programming |
| --- | --- | --- | --- |
| Housing Market Renewal | 19.116 | 16.970 | 2.146 |
| City Council Resources | 7.386 | 8.959 | -1.573 |
| New Deal Grant | 1.500 | 1.500 | 0 |
| New Opportunities Fund | 0.135 | 0.135 | 0 |
| Specified Capital Grant | 0.847 | 0.847 | 0 |
| ERDF | 0.133 | 0.133 | 0 |
| English Partnerships | 2.000 | 2.000 | 0 |
| LPSA | 0.012 | 0.012 | 0 |
| Total | 31.129 | 30.556 | 0.573 |

    - What the above table demonstrates is that over-programming is within Housing Market Renewal and this will be managed out through the use of Council resources.

    - As at the 31st January 2007 actual expenditure was £20.1m or 65.9% of the programme. Of this £12.0m was eligible for Housing Market Renewal.

    - With Housing Market Renewal being the main resource within the programme the table below shows this part of the programme by intervention area:

| Intervention Area | Programme £m | Level of Resources | Amount of Over-Programming | Actual Spend at 31/01/07 |
| --- | --- | --- | --- | --- |
| Strategic Site Assembly | 10.247 | 8.882 | 1.365 | 5.783 |
| Securing Development | 2.286 | 2.249 | 0.037 | 1.552 |
| Supporting Home Ownership | 3.227 | 2.948 | 0.279 | 2.128 |
| Home Improvements | 2.426 | 1.961 | 0.465 | 1.616 |
| Private Rented Sector | 0.060 | 0.060 | 0 | 0.052 |
| Delivery | 0.870 | 0.870 | 0 | 0.850 |
| Total | 19.116 | 16.970 | 2.146 | 11.981 |

    - This demonstrates a good level of over-programming across most intervention areas giving re-assurance that HMRF targets will be achieved. The additional HMRF for 2006/07 referred to above has been built into site assembly.

    - It should be noted that the main area of over-programming is on site assembly and this can be managed out if required to aid the whole programme by delaying acquisitions into the next financial year.

    - On Securing Development this is for the Urban Splash scheme and the total actual expenditure on the scheme is £2.9m against the forecast of £4.2m with the balance being funded by English Partnerships. It should also be noted that expenditure in the region of £0.4m has again been passed in February and if this trend continues for the remaining two payments due in 2006/07 as expected then the HMRF targets will be achieved.

    - It also can be seen that compared to previous reports the position for Supporting Home Ownership has now improved as this includes a significant amount for properties in Broughton which are currently being progressed.

    - Regular meetings are held with Manchester to ensure that the whole Pathfinder programme is on target for delivery. The outcomes of this can require virement of HMRF resources between Authorities.  Given the latest movement in resources the position is being closely monitored in case there is the need for any further re-allocation between the two Councils.

    - For other sources of funding the following points are worthy of note:

      - English Partnerships - this is for the Urban Splash scheme and at this point in the year the risk of this not being maximised is small, as covered in 2.1.9 above.

      - New Opportunities Fund - this is for Chimney Pot Park and there are no current concerns.

      - Specified Capital Grant - currently only 83% of the resource is committed and a further £0.246m of mandatory expenditure is required to maximise the grant take up, compared to £0.279m at the time of the last report. It is starting to become unlikely that this will be achieved and as such resources could be lost and future allocations are likely to be adversely affected.

      - LPSA - a report has now been approved by Lead Member on how this is going to be utilised.

      - New Deal for Communities - expenditure is on target to ensure this is fully utilised and no current concerns.

- Affordable Housing Programme

  - There have been several changes to the programme and it is suggested that Lead Member receives a separate report on the overall position.

- Conclusions

  - For HMRF there is a good level of over-programming across most of the programme thereby giving the confidence that it will be delivered.

- Recommendations

  - That Lead Member notes the current position for 2006/07 and receives further reports throughout the year.