| PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- |

# REPORT OF

# THE HEAD OF HOUSING SERVICES

# TO HOUSING LEAD MEMBER on 2nd AUGUST 2007

# TITLE: PRIVATE SECTOR CAPITAL PROGRAMME 2007/08

# RECOMMENDATIONS:

- That Lead Member notes the current position for 2007/08 and receives further reports throughout the year.

# EXECUTIVE SUMMARY:

This report gives the details of the current position for the 2007/08 Private Sector Capital Programme.

# BACKGROUND DOCUMENTS:

(Available for public inspection)

Approved capital programme 2007/08

Regeneration Monitoring Data

Financial Information from SAP

# ASSESSMENT OF RISK:

Failure to monitor the programme could result in significant overspends or under utilisation of resources and failure to maximise external funding opportunities.

# THE SOURCE OF FUNDING IS:

Not applicable as the report is commenting on the financial position.

# LEGAL ADVICE OBTAINED:

Not required for this report.

# FINANCIAL ADVICE OBTAINED:

Report prepared by the out stationed Principal Group Accountant for Chief Executive’s.

# CONTACT OFFICER:

# Nigel Dickens 0161 793 2585

# WARD(S) TO WHICH REPORT RELATE(S):

# All

# KEY COUNCIL POLICIES:

# COUNCIL CAPITAL BUDGET 2007/08

# DETAILS (Continued Overleaf)

- Background Information

  - The Council has approved a Private Sector Capital Programme of £42.2m for 2007/08 as part of the Council’s Capital Programme for 2007/08. It is the responsibility of officers to manage and monitor this on behalf of the Council and report on any issues arising to Lead Member as appropriate.

  - This programme was as a result of officers from Housing, Seedley and Langworthy, New Deal for Communities, Development Services and Chief Executive’s working together to develop the programme for 2007/08.

  - This is to ensure that the programme meets not only the requirements of Housing but also the different regeneration initiatives such as Housing Market Renewal (HMR), New Deal for Communities, the Urban Regeneration Company and English Partnerships.

  - Although the 2006/07 out-turn position was an overspend of £1.1m this represented the bringing forward of schemes from 2007/08 to ensure that all targets were achieved in 2006/07 and capitalisation of Stock Option costs. Consequently these resources have been removed from the 2007/08 programme and these together with other adjustments, mainly New Deal and English Partnerships have resulted in resources for 2007/08 of £41.4m.

  - Salford in 2006/07 claimed £1.5m of HMRF in addition to the original allocation and this has been returned to Manchester for 2007/08. Therefore over the two years the amount due to each Authority will remain the same it was just the timing that has altered.

- Details of Report

  - 2007/08 Programme

    - The current programme is £39.6m which means that there is an amount of under-programming of £1.8m.

    - It must be stressed that whilst at this point in the year it would be expected that there would be a good level of over-programming the above position has arisen not because of any individual action but fundamental changes to the original approved programme and HMRF appraised schemes. This has been around the requirement to re-assess future strategies in relation to CPO and market prices.

    - It should be noted that as a result of these changes there are commitments and pressures now occurring in future years and as such the only way that the level of under-programming can be addressed in the current year is by bringing forward schemes that are HMRF funded and not new or additional projects.

    - In a reverse position to 2006/07 where the Manchester part of the programme had slowed down and Salford could accommodate this, their elements have now accelerated and if required working as a Pathfinder they could accommodate our slippage in order to ensure HMRF is maximised. This is being progressed through the Joint Finance Working Group whose task is to ensure that targets are achieved for the Pathfinder.

    - The table below shows how this under-programming fits with the different available resources:

| Funding Source | Programme £ m | Level of Resources | Amount of Over-Programming |
| --- | --- | --- | --- |
| Housing Market Renewal | 20.695 | 18.379 | 2.316 |
| City Council Resources | 14.792 | 18.936 | -4.144 |
| New Deal Grant | 2.014 | 2.014 | 0 |
| Specified Capital Grant | 1.082 | 1.082 | 0 |
| English Partnerships | 0.811 | 0.811 | 0 |
| LPSA | 0.165 | 0.165 | 0 |
| Total | 39.559 | 41.387 | -1.828 |

    - What the above table demonstrates is that although there is over-programming within Housing Market Renewal and this will be managed through the use of Council resources, this actually represents the Match Funding target of £2m. This is starting to demonstrate the reason why discussions are ongoing with Manchester to achieve the pathfinder targets.

    - As at the 30th June 2007 actual expenditure was £4.2m or 10% of the programme. Of this £1.8m was eligible for Housing Market Renewal.

    - With Housing Market Renewal being the main resource within the programme the table below shows this part of the programme by intervention area:

| Intervention Area | Programme £m | Level of Resources | Amount of Over-Programming | Actual Spend at 30/06/07 |
| --- | --- | --- | --- | --- |
| Strategic Site Assembly | 12.017 | 10.406 | 1.611 | 0.738 |
| Securing Development | 3.970 | 3.970 | 0 | 0.536 |
| Supporting Home Ownership | 2.830 | 2.455 | 0.375 | 0.204 |
| Home Improvements | 0.658 | 0.328 | 0.330 | 0.052 |
| Private Rented Sector | 0.200 | 0.200 | 0 | 0 |
| Delivery | 1.020 | 1.020 | 0 | 0.255 |
| Total | 20.695 | 18.379 | 2.316 | 1.785 |

    - Although there is no over-programming against Securing Development there is no concern about this being achieved as this all relates to the Urban Splash project.

    - Within site assembly there are still certain schemes that could slip which is again the reason why there are ongoing discussions with Manchester.

    - For other sources of funding the following points are worthy of note:

      - English Partnerships - this is for the Urban Splash scheme and at this point in the year the risk of this not being maximised is small, as covered in 2.1.9 above.

      - Specified Capital Grant - currently 31% of the resource is committed and a further £0.97m of mandatory commitments are required to maximise the grant take up. It should be noted that the current level of commitments for new starts is less than the same stage in 2006/07.

      - LPSA - a report has now been approved by Lead Member on how this is going to be utilised.

      - New Deal for Communities - expenditure is on target to ensure this is fully utilised and no current concerns.

- Conclusions

  - The HMRF programme is now finely balanced and there is a need to work with Manchester in the forth coming period to ensure that Pathfinder targets are achieved.

- Recommendations

  - That Lead Member notes the current position for 2007/08 and receives further reports throughout the year.