REPORT OF THE DEPUTY DIRECTOR OF HOUSING AND PLANNING

TO THE LEAD MEMBER FOR HOUSING ON THE 19th AUGUST 2008 (INFORMAL) AND TO LEAD MEMBER FOR HOUSING ON THE 2ND SEPTEMBER 2008 (FORMAL)  AND TO THE LEADER OF THE COUNCIL (BRIEFING ON THE 18th AUGUST 2008)

TITLE: LOWER KERSAL ESTATE PHASE 3 ENVIRONMENTAL IMPROVEMENTS, LOWER KERSAL.

RECOMMENDATIONS:

The Lead Member for Housing

- That Lead Member for Housing gives authority for P. Casey (Land Reclamation) Ltd, one of the city council’s appointed contractors for landscape works, to be appointed to undertake the Lower Kersal Environmental Improvements Phase 3, to the following properties, 9 to 45 Kingsley Avenue, 14 and 16 Kingsley Avenue, 2 to 40 Cheadle Avenue, 1 to 41 Cheadle Avenue, 2 to 40 Bradley Avenue, 1 to 31 Bradley Avenue.

The Leader of the Council

- That the Leader of the Council gives authority for P. Casey (Land Reclamation) Ltd, one of the city council’s partner contractors for landscape works, to be appointed providing that the target cost and fees fall within the approved budget allocation. The reason for this is to build on the success of the previous two phases and ensure continuity of work and effective use of resources.

EXECUTIVE SUMMARY:

This scheme follows on from the success of the phases 1 & 2 and will progress the environmental works across the Lower Kersal Estate.

Following an outline sketch scheme an initial estimate of £495,019.04 was approved by NDC Appraisal Panel on the 22nd of May 2008.

It is proposed that a target cost and guaranteed maximum price is agreed in line with final consultations which were completed by the 25th June 2008 for the works to Lower Kersal Estate Phase 3 (9 to 45 Kingsley Avenue, 14 and 16 Kingsley Avenue, 2 to 40 Cheadle Avenue, 1 to 41 Cheadle Avenue, 2 to 40 Bradley Avenue, 1 to 31 Bradley Avenue).

The work will be undertaken by P. Casey (Land Reclamation) Ltd, one of the city council’s partner contractors for this category of work. It is proposed that authority is given for P. Casey (Land Reclamation) Ltd to be appointed and that the target cost and fees fall within the approved budget allocation. Approval is also sought for authorisation for P. Casey (Land Reclamation) Ltd to work on City Council properties (Salix Homes managed).

Consents will be obtained from individual owner occupiers and Landlords included in this phase of works, prior to commencement of the scheme.

Negotiations and formal agreement have been made with Urban Vision in respect of feasibility & design and professional fees on behalf of NDC and in conjunction with Salix Homes to ensure that these costs reflect genuine competitiveness and value for money, not just in terms of this scheme, within the NDC/Salix Homes joint environmental schemes over the next three years.

BACKGROUND DOCUMENTS:

NDC Development Framework Document

NDC Project Appraisal Form – Lower Kersal Estate Environmental Improvements 2008/09

ASSESSMENT OF RISK: Low – within this phase of works (phase 3) the work to be undertaken does not include any road widening or engineering works and also there are no legal agreements to be made with owner occupiers or private landlords.

Where work to private properties is required, only a license to work on the property is needed.  this is not forthcoming the contractors can move to the next eligible property without detriment to the schedule.

SOURCE OF FUNDING: Phase 3 – Charlestown and Lower Kersal New Deal for Communities Housing and Physical Environment Budget.

LEGAL IMPLICATIONS:

Contact Officer and Extension No: Rita Hinchliffe – Urban Vision – 779 6088.

Date Consulted: 23rd May 2008

Comments: Letters for consent to be issued to owners during consultation period (begins 26th May 2008).

FINANCIAL IMPLICATIONS: An allocation of £495,019.04 has been budgeted for this scheme.

Based on this budget figure, the expenditure for the project (including Urban Vision’s fees) will be as follows:

Budget allocation

| Breakdown | 2008/09 | Balance | Total |
| --- | --- | --- | --- |
| Contract | £426,981.28 | £15,000 | 441,981.28 |
| Fees | £52,037.75 | £1,000 | 53,037.75 |
| Total Cost | £495,019.08 | £16,000 | 495,019.04 |

It is anticipated that the partner contractor’s target cost, along with associated professional fees will fall within the allocated budget. These have been negotiated with Urban Vision with reference to a rolling programme of works on the Lower Kersal Estate as a whole. The design and preparation of drawings to meet the target cost agreement for the scheme is being undertaken at present, this also includes for site supervision and a CDM Co-ordinator role.

Contact Officer and Extension No: Nigel Dickens - 2585

Date Consulted: 12th June 2008

Comments: No comments received.

## COMMUNICATION IMPLICATIONS: The NDC will work with Salix Homes the City Council, Urban Vision and the Contractors, to ensure communications and publicity is prepared according to guidelines and that when the project is complete an evaluation report and satisfaction survey are completed. All local councillors will be kept informed of progress of the scheme and be invited to the monthly progress meetings.

VALUE FOR MONEY IMPLICATIONS: This scheme offers value for money as it builds on the success of the previous 2 phases, in respect that it is a partnership between the city council, NDC and the contractor. Urban Vision will project manage the scheme as this allows learning and best practice from previous schemes to be incorporated into future phases. This scheme is part of a continuous rolling programme of works across the estate and will ensure cost savings with materials and site plant and machinery. This also offers continuity of work because the contractor can remain on site and there does not have to be a break in work between phase 2 and phase 3 of these works.

Negotiations with Urban Vision have ensured that a competitive fee structure has been formally agreed due to the programme of work over the next two financial years, this gives certainty over costs and fees for the overall project not only to Urban Vision but Contractor Partners and ensure transparent working.

This programme of works does not clash with any current or proposed plans for decent homes work on this estate. Salix Homes and their contractors (Bramhalls) are now completing the current phase of internal works on part of Winster Avenue, This would have been the last phase of decent homes works. However, in light of the recent decision to retain the homes which were subject to demolition, It is proposed that Decent Homes works to this new phase will commence early January 2009 and be completed later that year.

CLIENT IMPLICATIONS: Implications for the client are that because of the above VFM implications, the client (NDC and Salford City Council) can be assured that investment in the housing stock is maximised. All decent homes works have been completed on the estate or will be completed on an ad hoc basis before environmental works are completed. This investment as whole equates to work is Decent Homes Plus and should be celebrated as excellent partnership working.

PROPERTY: N/A

HUMAN RESOURCES: No additional staff are needed to deliver this scheme as it will be delivered by Salix Homes staff based at the NDC.

CONTACT OFFICER:

NDC Lead Principal Officer (for client): Derek Wunderley 0161 607 8541

Urban Vision Project Manager: Aysha Iqbal 0161 779 6178

WARD(S) TO WHICH REPORT RELATE(S): Kersal

KEY COUNCIL POLICIES:

Salford Community Plan: The project will contribute towards the theme of “A city that’s good to live in”.

Salford City Council Pledges: This project complies with pledges 1, 2, 5 and 7.

Salix Homes Business Plan “Improving Neighbourhoods, making them better” and “Improving homes, making them Decent”

DETAILS:

| 1.0 | Background |
| --- | --- |
| 1.1 | Phases 1 and 2 of the project is were completed by the end of June 2008. Phase 3 of this scheme consists of houses and cottage flats constructed circa 1930. The roads involved in the scheme are: 1 to 42 Cheadle Avenue (inclusive). 1 to 40 Bradley Avenue (inclusive) 9 to 45 Kingsley Avenue (odds).These inner estate roads are narrow causing access difficulties and there is very little opportunity for in-boundary parking. This creates congestion for residents and concern for pedestrian safety especially for vulnerable people. Also, on-street parking leaves vehicles vulnerable to crime and vandalism. |
| 1.2 | Detailed consultations have been undertaken with each resident owner, private landlord and City Council (Salix Homes) resulting in the detailed scheme and target cost. The scheme proposal has been warmly received by the residents, who have indicated that they do sometimes feel “forgotten” in terms of investment. This scheme will complement the Decent Homes work completed this year by the asset management section within Salix Homes. Where learning has been gained from previous schemes this will be put into practice during this and later phases. |
| 1.3 | Charlestown and Lower Kersal Physical Environment Task Group approved the scheme on 16th April 2008 and the Appraisal Panel approved the details of the scheme on 22nd May 2008 |
| 2.0 | Details |
| 2.1 | It is proposed that Phase 3 will continue the successful earlier phases 1 and 2 of works. It is proposed to construct in-curtilage hard standings and lockable metal vehicle gates where possible. Where sight and pedestrian safety issues are a concern, appropriate fencing will be provided; this is usually at junctions within the estate. Dropped kerbs will be constructed for existing and proposed hard standings. |
| 2.2 | Repair and painting of the existing metal fencing (fronts only) will take place on Cheadle Avenue to ensure health & safety for residents after this fencing work was completed as part of an exercise to attract new tenants a number of years ago. |
| 2.3 | Funding for this scheme will be as follows: New Deal for Communities £495,019.04 (Lower Kersal Environmental Improvements 2008/09) |
| 2.4 | The standard sketch scheme consultation has been undertaken with all directorates of the City Council and external public agencies who may be affected. |
| 2.5 | The proposals have been viewed by the appropriate Planning Officer (within the Housing & Planning Department) and they have confirmed that planning permission will not be required. |
| 2.6 | Procurement for the implementation of the scheme will be P. Casey (Land Reclamation) Ltd, one of the Council’s partner contractors for landscape works. |
| 2.7 | This is a scheme to be implemented on a partnership basis (Urban Vision, Contractor, Salix Homes and Client - NDC). In particular partnering will continue to bring the following benefits: A long term relationship between the council and the contractor to deliver improvements over 4 year period. Improved health & safety procedures Genuine local employment & training Continuous improvement & quality of work Enhanced customer satisfaction with Customer Liaision Officers from Salix Homes. Meeting equality and diversity requirements |
| 3.0 | Conclusion |
| 3.1 | If implemented this scheme will significantly improve the immediate environment for local people. It will also provide residents with enhanced security in terms of in-curtilage parking and lockable gates. It will also enable residents to use their streets more safely with more vehicles off the road. Staff will work with residents to identify communal areas of long term concern. |
| 3.2 | Authority is therefore sought for P. Casey (Land Reclamation) Ltd, one of the city council’s appointed partner contractors for landscape works to undertake the Lower Kersal Estate Environmental Improvements Phase 3, works to commence August 2008. |

Tim Field – New Deal for Communities, Chief Executive

Bob Osborne – Deputy Director Housing & Planning

# Text boxes

Part 1 (OPEN TO THE PUBLIC)