| PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- |

REPORT OF THE MANAGING DIRECTOR OF URBAN VISION PARTNERSHIP LTD

TO THE LEAD MEMBER FOR HOUSING

ON 3rd NOVEMBER 2005

TITLE: BLOCK IMPROVEMENTS AT 231-269 LANGWORTHY ROAD, SEEDLEY AND LANGWORTHY

RECOMMENDATIONS :

- That the outline proposals and cost estimate, in the sum of £275,000 (including fees), be approved.

- That Urban Vision Partnership Ltd be authorised to invite tenders.

- That the works are carried out without contribution from the property owner.

EXECUTIVE SUMMARY :

In order to maximise available SRB5 grant, compliment ongoing public investment and promote future private investment it is intended to undertake a front elevation facelift scheme to 20 properties situated on a main gateway route through Seedley and Langworthy.  The work will include the external repairs and painting to 20 privately owned properties.

The Seedley and Langworthy Partnership Board have recently approved both the priority status of these properties and the need to bring forward this scheme.

BACKGROUND DOCUMENTS :

The relevant documents contain Exempt or Confidential information by virtue of

Paragraph 9 of Part 1 of Schedule 12A to the Local Government Act 1972 and are not

available for public inspection.

ASSESSMENT OF RISK:  Low – SRB5 programme funding ends in March 2006, following which the opportunity for SRB5 to support these works will be lost.

THE SOURCE OF FUNDING IS:

SRB 5 and SCC Supported Borrowing / Internal Resources.

LEGAL ADVICE OBTAINED: No

FINANCIAL ADVICE OBTAINED: Yes – from Peter Butterworth

CONTACT OFFICER: Kenneth Mutch                                       Tel. 0161 793 2875

(Urban Vision’s Architectural and Landscape Design Service)

WARD(S) TO WHICH REPORT RELATE(S): Langworthy

KEY COUNCIL POLICIES: Procurement Strategy

DETAILS:

1.0	Purpose of the Report

  - To seek approval of the outline proposals and cost estimate for the facelift scheme at 231 – 269 Langworthy Road.

  - To seek authority to invite tenders.

2.0	Recommendations

  - That the outline proposals and cost estimate in the sum of £275,000 (including fees) be approved.

  - That Urban Vision Partnership Ltd be authorised to invite tenders.

  - That the works are carried out without contribution from the property owners.

3.0	Background

3.1	The SRB5 team in Seedley and Langworthy have been advised that there is an additional £211,000 SRB grant available in financial year 2005/2006.

  - The grant is available for “new start” capital schemes not currently included in the Living Environment programme.

3.3	Due to the high level of HMRF commitment over the next 2 – 3 years and the uncertainty regarding the availability of funding for new start block improvement schemes, the Seedley and Langworthy Partnership Board has approved the use of £171,000 of the additional SRB funding to bring forward a block improvement scheme.  The remaining £40,000 of resources has been identified for use in bringing forward a community garden on a currently derelict site at 38 Langton Street, Seedley and Langworthy.

3.4	The Board has also recently approved its priorities for the implementation of future block improvement schemes within the area with emphasis on the main corridor routes to enhance the image of the area and encourage future private investment.  231 – 269 Langworthy Road is located on a main corridor route through Seedley and Langworthy to Salford Quays and as such has been identified as a priority for housing improvement.

4.0             Details

4.1 	The improvement to the front elevation exterior of the properties will include:-

- Repair of windows and doorframes to the front and gable end elevations.

- Renew gutters, rainwater pipes and fascias to the front and gable end elevations.

- Renew bay roofs.

- Clean brickwork and renew pointing to the front and gable end elevations.

- Rebuild front boundary walls and gates.

- Paint the front and gable end elevations of the properties including render.

4.2	Individual addresses are as follows:

231 – 269 Langworthy Road (odds only) – 20 properties

- Financial Implications

5.1	The initial estimate for this scheme is £250,000.00 (unit cost of £12,500.00). The expenditure will be phased as follows:

|  | 2005/06 (£) | 2006/07 (£) | 2007/08 (£) | Total (£) |
| --- | --- | --- | --- | --- |
| Works | 154,000 | 89,500 | 6,250 | 250,000 |
| Fees | 17,000 | 4,500 | 3,750 | 25,000 |
| Total | 171,000 | 94,000 | 10,000 | 275,000 |

  - The source of funding is SRB5 and SCC Supported Borrowing/Internal Resources.

6.0	Communications Implications.

6.1	Internal communications – the impact of this decision on internal communications is a requirement to ensure that colleagues in Urban Vision, Strategy & Regeneration and Finance are aware of the decision and its implications in relation to the Private Sector Capital Programme.  This will be achieved by advising colleagues of Lead Members decision at the earliest opportunity and ensuring it is fed through the monthly Capital Programme Monitoring Group (CPMG) meeting.

6.2	External communications – the impact of this decision on communications with Partners is the requirement for early confirmation of the decision to allow schemes to be progressed as quickly as possible.  This will be resolved by ensuring Urban Vision are notified of the decision as soon as is practicable following the call-in period for the decision.

Following confirmation of Lead Member approval it is intended progress consultation and consents for the works with individual property owners.

  - Marketing and promotion – n/a tender process only

  - Press Release – n/a tender process only

7.0	Conclusion

7.1      Approval will enable tenders to be sought and work to start on site as soon as possible.  This will help maximise available SRB grant.

Bill Taylor

MANAGING DIRECTOR OF URBAN VISION PARTNERSHIP LTD