| PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- |

# REPORT OF

# THE HEAD OF HOUSING SERVICES

# TO HOUSING LEAD MEMBER on 3rd NOVEMBER 2005

# TITLE: PRIVATE SECTOR CAPITAL PROGRAMME 2005/06

# RECOMMENDATIONS:

- That Lead Member notes the current position for 2005/06 and receives further monthly reports throughout the year.

# EXECUTIVE SUMMARY:

This report gives the details of the current position for the 2005/06 Private Sector Capital Programme.

# BACKGROUND DOCUMENTS:

(Available for public inspection)

Approved capital programme 2005/06

Regeneration Monitoring Data

Financial Information from SAP

# ASSESSMENT OF RISK:

Failure to monitor the programme could result in significant overspends or under utilisation of resources and failure to maximise external funding opportunities.

# THE SOURCE OF FUNDING IS:

Not applicable as the report is commenting on the financial position.

# LEGAL ADVICE OBTAINED:

Not required for this report.

# FINANCIAL ADVICE OBTAINED:

Report prepared by the out stationed Principal Group Accountant for Chief Executive’s.

# CONTACT OFFICER:

# Nigel Dickens 0161 793 2585

# WARD(S) TO WHICH REPORT RELATE(S):

# All

# KEY COUNCIL POLICIES:

# COUNCIL CAPITAL BUDGET 2005/06

# DETAILS (Continued Overleaf)

- Background Information

  - The Council has approved a Private Sector Capital Programme of £35m for 2005/06 as part of the Council’s Capital Programme for 2005/06. It is the responsibility of officers to manage and monitor this on behalf of the Council and report on any issues arising to Lead Member as appropriate.

  - This programme was as a result of officers from Housing, Seedley and Langworthy, New Deal for Communities, Development Services and Chief Executive’s working together to develop the programme for 2005/06. This was also to help formulate the discussions for next Housing Market Renewal Prospectus and Annual Investment Plan.

  - This is to ensure that the programme meets not only the requirements of Housing but also the different regeneration initiatives such as Housing Market Renewal (HMR), Single Regeneration Budget, New Deal for Communities and English Partnerships.

  - Following the 2004/05 out-turn and as subsequently agreed by the Joint Lead Members for Housing and Customer and Support Services there has been a carry forward of resources of £1.9m to support the 2005/06 programme.

  - Following the last report an amount of £2.7m has been identified as slippage that can be offered to the ODPM as part of the Pathfinder’s required cut to HMRF. It should be noted that for the next Prospectus this has not been included in the assumptions as it is considered that there should be lobbying to have this re-instated in addition to the future allocations.

  - The ODPM has subsequently indicated that they expect the full amount of cuts requested which now equates to £4m for Salford. There has therefore been a need to identify further slippage of £1.3m on top of the £2.7m referred to above.

  - The above points mean that together with some adjustments for grants that the level of resources available to fund the 2005/06 programme is £33.8m.

- Details of Report

  - 2005/06 Programme

    - The current programme is £35.2m which means that there is an amount of over-programming of £1.4m.

    - It is not considered that this will cause a problem as this represents an over-programming level of 6% on expenditure still to be incurred, which at this point in the year is an acceptable amount and will be managed within the Council’s internal resources.

    - The table below shows how this over-programming fits with the different available resources:

| Funding Source | Programme £ m | Level of Resources | Amount of Over-Programming |
| --- | --- | --- | --- |
| Housing Market Renewal | 22.656 | 18.220 | 4.436 |
| City Council Resources | 7.586 | 10.622 | -3.036 |
| New Deal Grant | 1.550 | 1.550 | 0 |
| SRB 5 | 1.573 | 1.573 | 0 |
| Specified Capital Grant | 0.676 | 0.676 | 0 |
| ERDF | 0.679 | 0.679 | 0 |
| English Partnerships | 0.500 | 0.500 | 0 |
| Total | 35.220 | 33.820 | 1.400 |

    - What the above table demonstrates is that over-programming is within Housing Market Renewal to the extent of £4.4m and this will be funded through the use of Council resources.

    - As at the 30th September 2005 actual expenditure was £12.0m or 36% of the programme. Of this £9.5m was eligible for Housing Market Renewal.

    - With Housing Market Renewal being the main resource within the programme the table below shows this part of the programme by intervention area:

| Intervention Area | Programme £m | Level of Resources | Amount of Over-Programming | Actual Spend at 30/9/05 |
| --- | --- | --- | --- | --- |
| Strategic Site Assembly | 12.539 | 8.637 | 3.902 | 5.331 |
| Securing Development | 2.105 | 2.458 | -0.353 | 1.119 |
| Supporting Home Ownership | 0.854 | 0.650 | 0.204 | 0.354 |
| Home Improvements | 3.340 | 3.216 | 0.124 | 2.033 |
| Registered Social Landlords | 1.002 | 1.000 | 0.002 | 0.006 |
| Sustaining Neighbourhoods | 1.576 | 1.019 | 0.557 | 0.062 |
| Delivery | 1.240 | 1.240 | 0 | 0.620 |
| Total | 22.656 | 18.220 | 4.436 | 9.525 |

    - What the table shows is that through the approach taken for the slippage required for the ODPM that there is over-programming now within most intervention areas. As a consequence this should give confidence that the HMRF programme will be delivered, following some further minor adjustments between interventions based on the above.

- Approved Development Programme

3.1 	Background

3.1.1	In the bidding round of 2003 RSLs in Salford bid via both the

traditional route and through the partnership approach. The following RSLs were successful in securing ADP funding through the traditional route: SPACE, St. Vincent’s and Irwell Valley. Manchester Methodist Housing Group and William Sutton Trust were successful in securing funding through the partnership approach.

3.1.2	The total ADP funding secured for the period 2004 – 2006 is £9,862,233 and the total number of units either rehabilitation or new build is 294. All the schemes, with the exception of one are in Central Salford.

3.1.3	There are four stages for the housing associations to secure and claim grant allocation. They secure the allocation by submitting grant confirmation on the Housing Corporation’s on-line business system after which they claim the grant in three tranches – firstly, they claim for acquisition (40% of the grant), secondly for start on site (40%) and thirdly, practical completion (remaining 20%). To secure the grant the RSLs must confirm grant and claim acquisition within the financial year.

3.2 	ADP Progress

    - The table below summarises the progress of Salford’s original ADP programme for 2005/06 and the current position as at July 2005:

| ORIGINAL ALLOCATION 2005/06 |  |
| --- | --- |
| Total ADP allocation 2005/06 | 5,218,515 |
| Total Private Finance 2005/06 | 7,832,669 |
| Total Cost of ADP Programme | 13,051,184 |
| Total no. of schemes | 11 |
| Total no. of units | 158 |

Position July 2005

| Schemes on target 2 | Total Scheme Cost- 1,492,810 Grant- 657,473 Private finance – 835,337 Units - 24 |
| --- | --- |
| Schemes at risk 4 | Total Scheme Cost – 5,114,554 Grant – 1,785,491 Private finance – 3,329,063 Units - 63 |
| Schemes reprogrammed 5 | Total Scheme Cost – 6,443,820 Grant – 2,720,661 Private finance – 3,723,159 Units - 71 |
| Scheme Brought in/reprogrammed from 2004/05 as previously reported 3 | Total Scheme Cost – 695,650 Grant – 338,236 Private finance – 357,414 Units 17 |
| Total ADP | 2,781,200 |
| Total private finance | 4,521,814 |
| Total Cost of ADP Programme | 7,303,014 |
| No. of schemes | 9 |
| No. of units | 104 |

    - The above table was the one reported previously to Lead Member that raised serious concerns as to the slippage on the programme and what could be done to address it.

    - A meeting was held with lead RSL partners on the 18th June 2005 to not only review the scope for addressing the position for 2005/06 but what could be put in place to ensure that this did not repeat in the future.

    - Following the meeting both the RSL’s and Housing Officers were commissioned to work together as a matter of urgency to see if there are other schemes or projects that could be funded through the 2005/06 allocations, to date there has been nothing added to the programme.

    - Additionally at the meeting a paper was circulated on the proposed process by which Salford will monitor, deliver, develop, prioritise and approve bids to the Housing Corporation for the Affordable Housing Programme, (new term AHP replaces ADP). This was agreed by all concerned and should avoid any future instances of what has occurred in 2005/06.

    - A separate report is being prepared for today’s meeting by the Assistant Director Strategy and Market Renewal.

- Conclusions

  - The further cuts requested by the ODPM for HMRF have been managed through the amount of over-programming. The slippage of £4m now requires considering in relation to the programme submitted through scheme update for 2006/07.

  - Improvements are being implemented for the arrangements for the AHP for future years, but a separate report is required on the recovery plan for 2005/06.

- Recommendations

  - That Lead Member notes the current position for 2005/06 and receives further monthly reports throughout the year.