| Part 1 | ITEM NO. |
| --- | --- |

REPORT OFTHE STRATEGIC DIRECTOR FOR

SUSTAINABLE REGENERATION

# TO THE LEAD MEMBER FOR HOUSING

FOR INFORMAL ON 21st JULY

FOR FORMAL ON 4th AUGUST

TITLE:	Salford’s National Affordable Housing Programme update

# RECOMMENDATION: That the Lead Member for Housing

- Notes the progress of Salford’s National Affordable Housing Programmes

# EXECUTIVE SUMMARY:

This reports progress of the 2008-11, 2006-08 and 2004-06 National Affordable Housing Programme allocations, and details further funding secured.  The 2008-11 programme now provides £16.5m and 275 homes, with an additional £2.345m and 44 units secured though Homes and Communities Agency substitutions and £9.415m for 348 units for Market Rescue / Support.

# BACKGROUND DOCUMENTS:

- Continuous Market Engagement Approval Process Discussion Paper

- Affordable Housing Programme Lead Member for Housing Reports on:

- 2nd December  2008,

- 20th May 2008,

- 13th December 2007; and

- 21st June 2007

- Interim Statement of Priorities for the Affordable Homes Programme 08-11.

- Scheme Viability Checklist

# KEY DECISION:

# NO

# DETAILS:

- Salford nahp 08-11 ALLOCATION

2.1	Salford initially received an allocation of £13.3m for 262 units from the Homes and Communities Agency.  Please see Annex 1 for details.  The following information provides an update on the progress in delivering these schemes.

  - Countryside Properties: Broughton Phase 2a, 2b and 3

This allocation is to deliver 211 affordable units as part of the Lower Broughton regeneration.  Due to the change in market conditions the City Council have been working together with Countryside, Homes and Communities Agency and Great Places Housing Group to ensure the allocation meets the needs of local residents and provides a sustainable mix of homes into the future. Further work to ensure the homes are delivered despite the economic climate is continuing. There is likely to be further amendments to the original timescales.

  - Great Places: Fitzwarren Street Phase 1, Seedley Village

Due to changes in market conditions and the desire to support the Pendleton Housing Private Finance Initiative the tenure mix was amended to offer more homes for rent.  An additional grant of £978,000 has been secured from the HCA.  Work commenced on site in March 2009 and is due to be completed March 2010.

2.4	Great Places: Lilac Court, Pendleton

Work started on site in March 2009, with a completion date of March 2010.

2.5	Adactus: Home Ownership for Longterm Learning Disability (HOLD)

The City Council is working with Adactus to identify suitable properties for the scheme to be located and purchased by the end of the programme.

2.6	Carr Gomm: Wellington Rd, Eccles

This allocation is for renewal of the fire alarm and emergency lighting system at their scheme.  This work was completed in January 2009 at a lower cost of £9,110.  Carr Gomm is in negotiation with the HCA to identify how best to use the remaining sum.

3.0	Additional Funding for New Schemes (Continuous Market Engagement (CME)

3.1 	The City Council has supported further schemes that meet the strategic housing priorities and regeneration objectives through a clear process in place for the assessment of these in-year bids.

3.2	Agudas Israel: Broughton Green, Broughton

12 additional large family houses (1 x 5 bed, 8 x 6 bed, 3 x 7 bed) for rent have been secured at Broughton Green.  The total cost for the schemes was £4.4m with a grant of £2.2m secured.

3.3	As a result of seeking additional funding through Continuous Market Engagement and the changes to the 2008-11 programme the allocation has increased from £13.3m and 262 units to £16.5m providing 275 homes.

4.0	04-08 AFFORDABLE HOUSING PROGRAMMES UPDATE

4.1	Over the two programmes (2004-06 and 2006-08) Salford gave support to bids (including reserve allocations) in excess of £24.5m to provide 490 units.  Of the originally approved schemes, two schemes were noted in the Lead Member Report for Housing 2nd December 2008 as uncompleted.  The progress for these schemes is shown below:

4.2	Great Places: Japan St, Kersal

This was successfully completed in March 2009 in accordance with the new timescales agreed.

4.3 		Great Places: Langworthy Churches (Previously Eccles New Road scheme)

Due to major contractual problems, the original contractor has been replaced and a new contractor re-started work on site in March 2009.  An anticipated completion date of December 2009 has been set.

4.4	Due to the unfavourable market conditions and despite our partners and Council’s best efforts, many intermediate housing schemes (eg NewBuild Home Buy, First Time Buyers Initiative), have struggled to sell.  Some of these developments were funded through the Housing Associations’ own resources, whilst others were funded through earlier grant allocations from Housing Corporation or English Partnerships.

  - To ensure that schemes become occupied and help meet the demand for affordable homes four bids to change tenure were supported.  These Substitutions will provide 44 units with funding of £2.345m from the Homes and Communities Agency, see Annex 2 and 3 for details.  Other funding may be sought pending further scheme information.  The schemes that have secured further funding are described below:

  - Contour: Broughton Gate (Devonshire Square), Broughton

All 30 units from this (from the 2006-08 allocation), have been converted from shared ownership to social rent with a Homes and Communities Agency grant of £1.766m.

4.7	Contour: Hamilton St, Broughton

Two units out of nine (from the 2006-08 allocation), have been converted from shared ownership to social rent with a Homes and Communities Agency grant of £123,831.  The remaining seven units have been converted to intermediate rent.

4.8	Contour: Unity Quarter, New Deal for Communities

Two units out of three (from the 2006-08 allocation), have been converted from shared ownership to social rent with a Homes and Communities Agency grant of £105,331.  The remaining unit has been sold.

4.9	Urban Splash: Chimney Pot Park

10 unsold units from First Time Buyers Initiative have been converted to Rent to HomeBuy and have secured £350,000 from the Homes and Communities Agency.

5.0	MARKET RESCUE / SUPPORT

5.1 	As indicated above, the Council has also been seeking to directly support the housing market, developers and households at this current time of market uncertainty.  The City Council has worked closely with Countryside to secure £7.070m from the Homes and Communities Agency for 158 apartments already built and standing empty to become affordable units. This will help to support and maintain the regeneration of Lower Broughton.  Further work is being carried out to finalise the detail of the change of tenure and ownership of these units.

5.2	In addition a further eight schemes have applied for Homebuy Direct funding from Homes and Communities Agency.   This will provide a maximum of 225 units, with a Homes and Communities Agency grant of £2,349m.

5.3	These two initiatives provide £9.415m and 383 units in total.  See Annex 4 and 5 for details.

6.0	CONCLUSION

6.1	The Lead Member for Housing is asked to note the progress of the 2008-11, 2004-06 and 2006-08 programmes, and note the additional resources secured for the city.  As a result of these actions Salford has now secured £16.5m and 275 units for 2008-11, an additional £2.345m for substitutions and secured £9.4m for 383 units for Market Rescue / Support.  The City Council will continue to work with partners to ensure delivery of existing schemes in this challenging climate.

Paul Walker,

Strategic Director for Sustainable Regeneration

Annex 1 - NAHP 08-11 Allocation (including Continuous Market Engagement)

| Location | Association | Scheme | Output | Capital |
| --- | --- | --- | --- | --- |
| Seedley Village (Langworthy) | Great Places | Fitzwarren St Phase 1 | 25 homes 23 x 3 bed houses 2 x 4 bed houses | Total = £2,647,289 Grant = £1,725,000 |
| Broughton | Countryside Properties | Phase 2a | 42 homes 8 x 2 bed houses 26 x 3 bed houses 8 x 4 bed house | Total = £5,685,695 Grant =£2,394,000 |
| Broughton | Countryside Properties | Phase 2b | 128 homes 15 x 2 bed houses 28 x 3 bed houses 3 x 4 bed houses 82 x 2 bed apartments | Total = £16,809,958 Grant = £7,040,000 |
| Broughton | Countryside Properties | Phase 3 | 41 homes 8 x 2 bed houses 18 x 3 bed houses 15 x 4 bed houses | Total = £5,685,695 Grant = £2,173,000 |
| Pendleton (Langworthy) | Great Places | Lilac Court | 14 homes 11 x 3 bed houses 3 x 4 bed houses | Total = £2,122,300 Grant = £812,000 |
| To be identified | Adactus | Home Ownership for Long term Learning Disability (HOLD) | 3 x 2 bed houses Low Cost Home Ownership | Total = £567,465 Grant = £116,571 |
| Eccles | Carr Gomm | Refurbishment and maintenance | Replacement fire alarm and emergency lighting (classed as 10 units by Homes and Communities Agency) | Total = £9,110 Grant = £9,110 |
| Broughton | Agudas Israel | Broughton Green | 12 houses 1 x 5 bed houses 8 x 6 bed houses 3 x 7 bed houses | Total = £4,400,000 Grant = £2,200,000 |
|  |  |  | 275 units | Total = £37.9m Total Grant = £16.5m |

Annex 2 – Homes and Communities Agency Substitutions

| Ward | Partner | Scheme | Additional Grant | No. of Units | Original mix | Type of Change |
| --- | --- | --- | --- | --- | --- | --- |
| Kersal | Contour | Unity Quarter | £105,331 | 2 | 3 NBHB | 2 units for rent |
| Broughton | Contour | Hamilton St | £123,831 | 2 | 3 NBHB | 2 units for rent |
| Broughton | Contour | Broughton Gate | £1,765,776 | 30 | NBHB | 30 shared ownership to rent |
| Langworthy | Urban Splash | Chimney Pot Park | £350,000 | 10 | FTBI | FTBI to Rent to HomeBuy |
| Total |  |  | £2,344,938 | 44 |  |  |

Annex 4 - Homebuy Direct

| Scheme | Ward | Developer | Total Units | Total anticipated market value (before equity loan) | 50% Developer / 50% HCA equity input |
| --- | --- | --- | --- | --- | --- |
| Abito, Salford Quays, M50 | Ordsall | Ask Life Ltd | 41 | £5,023,500 | £753,525 |
| Clovelly Court, Moorside Road, M27 0EL‎ | Worsley | Wolsey Securities Ltd | 3 | £360,000 | £54,000 |
| New Broughton, Clarence St, M7 | Broughton | Countryside Properties (UK) Ltd | 20 | £2,476,000 | £371,400 |
| Unity Quarter, Mensfield Rd, M7 3QD | Kersal | Miller Homes Ltd | 15 | £2,659,050 | £398,858 |
| Ladywell, Eccles New Rd, M5 | Weaste and Seedley | Pinetree Developments (Ramsay) Ltd | 65 | £9,388,000 | £1,408,200 |
| Broadway, Salford Quays, M50 | Ordsall | Prospect GB Ltd | 60 | £8,775,000 | £1,316,250 |
| Springfield Court, (Off Trinity Way), M3 7JS | Irwell Riverside | Bellway Homes | 13 | £1,835,250 | £275,288 |
| Barton Locks, Barton Rd, M28 2PD | Barton (nr Eccles) | Wolsey Securities Ltd | 8 | £960,000 | £120,000 |
| Total |  |  | 225 | £30,516,800 | £4,697,521 |

Annex 3 – Map Showing Location of Homes and Community Agency Substitutions

Annex 5 – Homebuy Direct

# KEY COUNCIL POLICIES:

- The Salford Agreement, 2007-10

- Housing Market Renewal Update 2008

- Housing Strategy 2008-2011

- City of Salford Unitary Development Plan 2004-16 (adopted June 2006)

- Salford Supporting People Strategy 2005-2010

# EQUALITY IMPACT ASSESSMENT AND IMPLICATIONS:-

An Equality Impact Assessment was undertaken in advance of developing the current programme.  It concluded that

“The purpose of this Equality Impact Assessment was to identify areas to improve and address to ensure that the Council discharges its duties appropriately regarding Race Relations Amendment Act 2000.  Development is a highly complex area, and as such doesn’t lend itself easily to the current monitoring processes in place for Equality Impact Assessment, especially in the current market uncertainty.  However, the Council is committed to the aims and objectives of for Equality Impact Assessment and will use this experience to improve the existing monitoring processes.

As a result a later for Equality Impact Assessment into the outcomes (and expected outcomes) will be undertaken towards the end of the 2008-11 programme.  Due to the systems established / being implemented more data will have been gathered and enable a more informed position regarding the equality and diversity.”

# ASSESSMENT OF RISK:

The principal risk is failure to deliver the programme and other related regeneration activities.  To mitigate this risk regular monitoring meetings are held between the lead and support Housing Associations and City Council staff; Affordable Housing Programme Working Group; and Liaison meetings with the Homes and Communities Agency as principal funder.   As a result of the above, the risk is perceived to be low at present, although it is difficult to forecast the impact that the current economic recession will have upon future delivery.  As a result the delivery of National Affordable Housing Programme will continue to be monitored closely.

# SOURCE OF FUNDING:

Homes and Communities Agency funding including National Affordable Housing Programme 2008-2011 and Housing Association funding of schemes.

# LEGAL IMPLICATIONS

Supplied by Ian Sheard.  The legal implications will vary upon a scheme by scheme basis.  Where there is substantial Council legal implications, these schemes will be subject to more detailed reports that will be taken through the appropriate Council channels.

FINANCIAL IMPLICATIONS

Supplied by Nigel Dickens.  The financial implications will vary upon a scheme by scheme basis.  Where there is substantial Council financial implications, these schemes will be subject to more detailed reports that will be taken through the appropriate Council channels.

# OTHER DIRECTORATES CONSULTED:

# The regeneration of major strategic sites will affect other Directorates, and as such they are engaged through the existing appropriate consultation and engagement processes in the development and delivery of programmes.

# CONTACT OFFICER:		TEL. NO.

# Mark Hart                                                                    0161 793 2039

# WARD(S) TO WHICH REPORT RELATE(S):

- Broughton

- Barton

- Langworthy

- Kersal

- Claremont

- Weaste and Seedley

- Ordsall

- Worsley

- Irwell Riverside

# Footnotes

Countryside have secured Homes and Communities Agency funding for this, but has agreed to transfer the stock to Great Places on satisfactory completion.

Unless Low Cost Home Ownership and products including New Build Homebuy is stipulated, all units are for social rent

Please note that this scheme was 24 units for Low Cost Home Ownership, but has changed to 25 units comprising of 17 rent and 8 for shared ownership.

The Homes and Communities Agency  is awaiting information from the developer upon this substitution

The Homes and Communities Agency and the developer are currently in later stage negotiating about the inclusion of this scheme