| PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- |

JOINT REPORT OF THE HEAD OF HOUSING SERVICES AND THE  DIRECTOR OF PROPERTY SERVICES OF NEW PROSPECT HOUSING LIMITED

###### TO THE LEAD MEMBER FOR HOUSING SERVICES

6th April 2006

### TITLE: THE PUBLIC SECTOR WORKS PROGRAMME FOR 2006/07.

RECOMMENDATIONS:

# That the Lead Member for Housing approves the proposed list of works and schemes included within the proposed programme.

EXECUTIVE SUMMARY:

This report is concerned with attaining approval of the Capital programme for 2006/07. The report identifies in detail the programmes of work and the individual decent homes schemes for which Lead Member approval is sought so that the works can be progressed.

BACKGROUND DOCUMENTS:

(Available for public inspection)

ASSESSMENT OF RISK: High

THE SOURCE OF FUNDING IS Major Repairs Allowance, Single Capital Pot, Housing revenue Account (RCCO) and New Deal for Communities Grant.

LEGAL ADVICE OBTAINED

Not applicable in this case.

FINANCIAL ADVICE OBTAINED – Group Accountant within Finance and Administration Department of New Prospect Housing (Julie Lynch), and Principal Group Accountant within Housing and Planning (Nigel Dickens) have been involved in the development of the programme and the securing of funding. Financial details are contained in the body of the Report.

CONTACT OFFICERS:

Nigel Sedman, Assistant Director, NPHL - 925 1290.

Nigel Dickens, Principal Group Accountant, Housing & Planning - 793 2585.

WARD(S) TO WHICH REPORT RELATE(S) All wards within the City.

KEY COUNCIL POLICIES

- Salford City Council’s Pledge 1, Improving Health in Salford

- Salford City Council’s Pledge 7, Enhancing Life in Salford

DETAILS

1. General

1.1 The 2006/2007 Capital Programme has been formulated to address a number of priorities including:

- Decent homes,

- Essential structural works,

- Address a number of significant technical maintenance issues, and

- Progress other essential work programmes such as disabled adaptation works, burglary reduction initiatives and demolitions.

1.2 The programme is based on an overall predicted funding level of £19.70 million, as approved by the Council on the 1st March 2006, plus an over programming level of £1.98 million. This amounts to a total proposed programme of work of £21.68 million.

1.3 The programme has been assembled and finalised after undertaking the following processes:

- An appraisal of current technical maintenance issues,

- Consultation with customers through the capital survey carried out in September 2005 and through Local Boards,

- Analysis of the stock condition system to determine areas of low decency around the City, and

- Consultation with key officers within Housing and Planning and New Prospect in regards key strategic work priorities.

1.4 A principal factor which has influenced the programme is the need to ensure that the programme makes as many homes decent as possible. As a consequence over £12 million of the programme is targeted specifically at making and keeping properties decent. It is also important that the works concentrate on those estates within the city where decency levels are currently poor. To address this issue a large proportion of the decent homes expenditure within the programme is being invested in Salford North due to the low levels of decency in this area as illustrated below:

Non-decency levels at 1st April 2005

- Eccles & Irlam: 58%

- Little Hulton & Worsley: 39%

- Salford North: 65%

- Salford South: 68%

- Swinton: 62%

1.5 The programme has been organised to ensure that all works to make properties decent and remain so until after 2010 will be carried out in a single operation.

2. Detail

2.1 The individual programmes and schemes are detailed in attached Appendix 1. The programme has been separated into three primary sections titled “High Rise Structural/Decent Homes”, “Specialist Planned Works” and “Decent Homes Works”.

2.2 The “High Rise Structural/Decent Homes” schemes have been included in line with the recommendations from the Curtins review and associated reports.

2.3 The “Specialist Planned Works” budgets and schemes have been included due to specific technical issues and problems on systems or properties, the need to progress specialist areas of work to address areas issues such as disability and security and the need to progress non-decency works such as environmental schemes to upgrade the appearance of estates.

2.4 The “Decent Homes Works” have been included due to the need to achieve the government targets and the selection of estates has been undertaken to address areas of low decency within the City as detailed above in item 1.4.

3. Consultation

3.1 Consultation with customers is obviously a very important element when compiling any programme of work. As a consequence, a customer survey was carried out in September 2005. In this regard 3000 questionnaires were sent to customers across the city. The main conclusions that resulted from the responses were:

- That customers are generally satisfied with their accommodation.

- In relation to decent home work, the top priority for customers was central heating, bathrooms and electrical work.

- The majority of customers would prefer all decent homes works to be completed all in one process.

3.2 The survey results have been used to inform the proposed programme of works, wherever practicable.

4. Programme delivery

4.1 Following the assessment exercise of the planned works partners undertaken during December 2005 and the outcome approved by the New Prospect Housing Parent Board in February 2006, Bramall Construction will be the sole partner delivering the decent home works during 2006/06. Bramall Construction will also deliver the structural works with other Council partners and contractors delivering the more specialist elements of the programme.

4.2 The progress of the programme and associated spend will continue to be closely monitored and reported in detail to the Council’s Capital Monitoring meeting and the Lead Member for Housing on a monthly basis.

5 Risk assessment

5.1 The major risk associated with the programme is not achieving completion of approved projects, inadequate consultation with tenants and failure to achieve the required spend. In order to control these risks  effective procurement arrangements, robust monitoring and good quality consultation arrangements with tenants are essential. As these arrangements are in place the risks are considered to be adequately controlled.

###### 6. Recommendations

- That the programme detailed in Appendix 1 is approved.

- That the works are progressed in order to deliver the programme

within the 2006/07 financial year.

Prepared 10/03/06