| PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- |

REPORT OF THE HEAD OF HOUSING

###### TO THE LEAD MEMBER FOR HOUSING

6th April 2006

### TITLE: Extra-Care Housing Schemes Improvement Works - Update

RECOMMENDATIONS:

That the Lead Member for Housing notes the contents of this report.

That this report be submitted to the next available meeting of the Salford Strategic Housing Partnership for their information.

That a further report regarding these schemes be submitted for the Lead Member’s consideration upon the completion of the Defects Liability Period.

EXECUTIVE SUMMARY:

This report outlines the background to improvement schemes, funded by the Department of Health, currently being carried out to 3 sheltered schemes at Astley Court, Monica Court and Mount Carmel.

The report provides a brief update with regard to the progress that has been made in the delivery of these schemes since the matter was last reported to Lead Member and outlines some of outstanding issues regarding the development of Extra Care Housing in the City that will be the subject of future reports to the Lead Member.

BACKGROUND DOCUMENTS:

(Available for public inspection)

Report to the Lead Member for Housing, 8th September 2005 – “Extra-Care Housing Schemes Improvement Works – Update”

ASSESSMENT OF RISK: Low – Specialist consultants engaged to support the delivery of these schemes advise that the progress is sufficient to satisfy the requirements of the Department of Health funding agreement.

THE SOURCE OF FUNDING IS the Department of Health (£847,000). Finances will be expended as part of the 2004/2005 and 2005/2006 Capital Programmes, supported by £60,000 from within the Housing Capital programme.

LEGAL ADVICE OBTAINED

Legal advice received from Law and Administration.

COMMUNICATION IMPLICATIONS

The wider communication issues surrounding Extra Care provision in Salford will be addressed through the development of a detailed Communication Strategy as an integral part of the Extra Care Strategy.

The specific communication opportunities and challenges arising from the completion of works under this Scheme will be reviewed by the Extra Care Steering Group which includes a specified officer from the Marketing and Communications Division.

FINANCIAL ADVICE OBTAINED – Nigel Dickens, Principal Group Accountant – The Department of Health funding has been received and incorporated into the Housing Capital Programme. Progress towards meeting relevant spend targets is monitored through the established Capital Programme Monitoring Group.

CONTACT OFFICERS:

John Wooderson, Senior Manager, Housing Services – 0161 922 8723.

Jean Rollinson, Assistant Director, Housing Services - 0161 922 8701.

WARD(S) TO WHICH REPORT RELATE(S)  Cadishead, Eccles and Ordsall.

KEY COUNCIL POLICIES

- Salford City Council’s Pledge 1, Improving Health in Salford

- Salford City Council’s Pledge 7, Enhancing Life in Salford

DETAILS

1. Background

In response to local demand in the City, Social Services, Salford Housing Services and New Prospect Housing designated four sheltered housing schemes in April 2003 to pilot an enhanced sheltered/extra care service for older people. Three of the schemes - Astley Court, Monica Court and Ninian Gardens - are managed by New Prospect Housing, and one, Mount Carmel, is owned by St Vincent’s Housing Association.

Although these schemes began to operate as Extra Care schemes in the sense of providing care/support to a more highly dependent user group, there was no physical adaptation of the buildings to suit them to this new function/changed user group. It was recognised that this limited their ability to fully realise the model of Extra Care to which Social Services subscribe and that there was a need for a phased upgrading to provide a more appropriate environment.

In November 2003, Salford Social Services submitted a bid to the DOH for funding from a new grant aimed at encouraging the development of extra care schemes around the country. The bid was successful in attracting funds to three schemes – Monica Ct (£257k), Astley Ct (£400k), and Mount Carmel (£190k).

A detailed delivery plan for the agreed works covered by the funding has been submitted to the Department of Health (DOH) as the funder for the scheme.

The delivery plan called for contractors to be appointed and work to commence on site at the end of January 2005 and for all relevant works to be completed before the end of the current financial year.

2. Actions to date.

Officers within both Housing Services and Social Services, working with colleagues from both New Prospect Housing Limited and St Vincents Housing Association, have undertaken the progressing of this scheme in a thorough and inclusive manner. This has included:

- Continued support of a multi-agency steering group to over see the project;

- Ongoing engagement with consultants experienced in this field to support the scheme

- Reviewing and amending as necessary detailed specifications and plans for the work in light of challenges and opportunities that have emerged during the delivery of the project;

- Actively managing and liaising with appointed contractors throughout the building works to minimise any unavoidable delays that have arisen;

- Practical completion is expected at Astley Court by 29th March 2006;

- Practical completion of works to Monica Court is expected no later than 30th April 2006;

- Work to Mount Carmel is scheduled to complete at the end of March 2006.

- Progress at all three schemes is being closely monitored through the Extra Care Housing Steering Group with regular financial monitoring through the Capital Programme Monitoring Group.

A mixture of design and contractual issues has significantly delayed the completion of the schemes. However, the active involvement of all the partners has ensured that the City Council has been able to comply with the requirements imposed by the Department of Health as a condition of receiving funding for the improvements.

3. Next Steps

The existing arrangements for overseeing of the delivery of the schemes will remain in place to ensure that the completion dates given above are complied with and that any issues arising during the Defects Liability period are dealt with appropriately and without delay.

A further report will be submitted for the information of Lead Member at the completion of the Defects Liability Period.

Although the completion of these projects will represent a significant step in improving services to some of the City’s most vulnerable residents, the current schemes only represent one phase in a wider programme of improvement and new provision required to achieve the strategic challenges the City Council and its partners have set for themselves.

There are a number of unresolved issues regarding the future role of the fourth pilot scheme, Ninian Gardens where, although places there are much in demand, there is not the same scope to develop and extend the communal facilities associated with full blown Extra Care.

These issues will be addressed as part of the development of a comprehensive Extra Care Strategy and Action Plan for Salford, which will be informed by an evaluation of the pilot schemes.

The Extra Care Strategy and Action Plan will also inform investment decisions both in the short and longer term, it will also address the impacts of the Stock Options implementation process on the further development and ongoing management of this type of accommodation.

4. Conclusions

The successful completion of the above schemes will result in a significant improvement in conditions at the premises and the level of service that residents receive.

It will also increase the range of options available to vulnerable residents; in particular offering an alternative to residential care for the more frail; and help to ensure that those in need are better able to access appropriate accommodation in a more timely manner.