| PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- |

#### REPORT OF THE STRATEGIC DIRECTOR OF HOUSING AND PLANNING

### TO THE LEADER MEMBER FOR HOUSING

ON 7th April 2005

TITLE:  BLOCK IMPROVEMENTS TO PROPERTIES IN THE LITTLETON ROAD, ARCHWAY TERRACES, AREA OF KERSAL

# RECOMMENDATIONS:

- That the proposed block improvement of the Littleton Road Archway Terraces Area (Phase 3 / 4) be approved.

- That the target cost and guaranteed maximum price for Phase Three / Four be approved.

EXECUTIVE SUMMARY:

The Littleton Road, Archway Terraces, area in Kersal has been identified as a priority for improvement and it is proposed to undertake a block improvement scheme in the area.  The work will be undertaken by Cruden Construction, one of the Council’s two partner contractors for this category of work.  It is proposed that a target cost and guaranteed maximum price for the third and fourth stages of this improvement work be approved to enable the scheme to proceed.

BACKGROUND DOCUMENTS:

New Deal for Communities Development Framework and Neighbourhood Renewal Assessment.

## ASSESSMENT OF RISK:

Low

## THE SOURCE OF FUNDING IS: New Deal for Communities Grant and HMRF Grant supported by City Council resources.

LEGAL ADVICE OBTAINED: Yes, from Ian Sheard

## FINANCIAL ADVICE OBTAINED:  Yes from Nigel Dickens

CONTACT OFFICER:    John Cocker                  0161 793 2874

(Architectural and Landscape Design Service)

# WARDS TO WHICH REPORT RELATES:  Kersal & Pendleton

# KEY COUNCIL POLICIES:  Procurement Strategy and the Rethinking Construction Implementation Strategy.

##### DETAILS

1.0	BACKGROUND

  - The Archway Terraces Block Improvement Scheme (Phase3/4), in the Littleton Road Area, is the third housing refurbishment and renovation planned for the area as part of the New Deal for Communities Private Sector Housing Renewal Project.  The scheme comprises the external improvement of 122 pre-1919 street terraced housing behind Littleton Road.  The properties fronting Littleton Road have already benefited from similar improvements.  The properties are mostly privately owned, owner occupied or privately rented.

  - The work will be undertaken by Cruden Construction, one of the Council’s two partner contactors for this category of work.

2.0	THE PROPOSAL

2.1	This phase of work lies within the area bounded by Littleton Road, Stamford Road and Northallerton Road.  It comprises 2-42 Valencia Road, 1-55 and 2-50 Mackenzie Road, 1-45 and 2-42 Hafton Road and 3-9 Ayrshire Road.

2.2	It is proposed that the refurbishment work will include the following:

- Repair of window and door frames [to front and rear of properties]

- New rainwater goods and fascias [to front and rear of properties]

- Re-pointing and repair of brickwork [to front and rear of properties]

- Demolition of outbuildings and reinstatement of exposed walls

- Brickwork cleaning [to front and rear of properties]

- Renewal boundary walls [to rear of properties]

- External painting [to front and rear of properties]

2.4  	The partnership project team has agreed a target cost of £1,330,460.48 for this third / fourth phase, with a resulting guaranteed maximum price of £1,396,926.80

  - The contractors’ proposal represents a unit cost of £10,904.97 per house.

  - This compares with an estimate cost, based on recent competitively tendered schemes, of £12,500 per house. This included the cost of £ 1,024 for walls and paving to front garden areas, which are not required on this scheme as the properties do not have front gardens.

  - Both the Council and its partner contractor are on a steep learning curve as far as the partnering process is concerned and it is hoped that improvements will be introduced over time, resulting in more efficient working, which will reduce the unit cost and / or represent better value. Some work in this direction has already been possible, following the lessons learned on the neighbouring Arrowhead Scheme.  In particular partnering will bring the following benefits:

- A long-term relationship between the council and the contractor working to deliver improvements over a five-year period.

- Improved local employment and training.

- Improved finishing times with less disruption to residents and fewer defects.

- Improved health and safety.

- Better quality of work.

- Enhanced customer satisfaction.

- FINANCIAL IMPLICATIONS

3.1	As stated earlier, the contractor has proposed a target cost for the initial work of £1,330,406.48.  Based on this figure, expenditure would be phased as follows:

|  | 2004/05 | 2005/06 | 2006/07 | Total |
| --- | --- | --- | --- | --- |
| Target Cost for the Works |  | £1,168,467 | £161,939 | £1,330,406 |
| Design Service Fees | £38,481 | £87,711 | £15,000 | £141,192 |
| Total Target Cost | £38,481 | £1,256,178 | £176,939 | £1,471,598 |

3.2	Based on the target cost, the total guaranteed maximum price (for the works) will be £1,396,926.80.  If the actual cost exceeds the target cost the contractor and the council will share that additional cost up to the guaranteed maximum price.  The maximum cost that the council could have to fund would therefore be £1,363,666.64 (plus design fees).

4.0	CONCLUSION

4.1	The proposed improvements will greatly improve the image of the area and improve the quality of housing.  These improvement works will complement the planned redevelopment work in the Charlestown & Lower Kersal area.

4.2	Approval of the target cost and guaranteed maximum price for the third group of properties will enable the contractor to take steps to mobilise work on site as soon as possible and maximise expenditure in 2005/06.

4.3	This is one of the first partnered block improvement scheme undertaken within the city and lessons will be learned from it, together with the other projects in this year’s programme, which will lead to improvements and greater clarity of approach in subsequent schemes.

MALCOLM SYKES

Strategic Director of Housing and Planning

___________________________________________________________________