| PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- |

REPORT OF THE HEAD OF HOUSING

##### To

##### THE LEAD MEMBER FOR HOUSING

##### on 8th April 2004

TITLE:	WEASTE RENEWAL AREA -  BLOCK IMPROVEMENT PHASE 2

RECOMMENDATIONS:

- Acceptance of the lowest tender as submitted by Blakely Tonge Partnership Ltd, in the sum of £398,440.00

- Approval to award the contract at a total scheme cost of £458,206.00

EXECUTIVE SUMMARY:

The work will include the external refurbishment of 72 properties on Barff Road.

BACKGROUND DOCUMENTS:

The relevant documents contain exempt or confidential information by virtue of Paragraph 9 of Part 1 of Schedule 12A to the Local Government Act 1972 and are not available for public inspection.

ASSESSMENT OF RISK: Low

The tender price is within the 2004-05 and 2005-06 Housing Capital programme and the contractor has confirmed he is able to meet the agreed programme.

THE SOURCE OF FUNDING IS: Housing Market Renewal Fund and BCA

LEGAL ADVICE OBTAINED: No

FINANCIAL ADVICE OBTAINED: Yes

Nigel Dickens, Principal Group Accountant

CONTACT OFFICER:

###### Ade Alao

Tel 0161 925 1256	e-mail ade.alao@salford.gov.uk

Housing Services

Dave Holland

Tel 0161 793 2878	e-mail dave.holland@salford.gov.uk

Architectural & Landscape Design Services

WARD (S) TO WHICH REPORT RELATE (S):	Weaste & Seedley

KEY COUNCIL POLICIES:	Procurement Strategy

DETAILS :

| 1.0 | Purpose of the Report |
| --- | --- |
| 1.1 | To seek approval of the lowest tender received from Blakeley Tonge Partnership Ltd for Weaste Renewal Area Block Improvement (Phase 2). |
| 1.2 | To seek approval to award the contract at a total scheme cost of £458,206.00 |

| 2.0 | Background |
| --- | --- |
| 2.1 | The Weaste Renewal Area Block Improvement (Phase 2) scheme is the second phase of housing refurbishment and renovations planned for the area. The scheme comprises the external improvement of 72 pre-1919 street-terraced housing on Barff Road. The properties are a mixture of privately owned, owner occupied or privately rented and Housing Association. |
| 2.2 | Addresses: |
|  | Nos 1 to 72 Barff Road | 72 Properties |
| 3.0 | Proposals |
| 3.1 | The scheme comprises of external improvement works to 72 properties. |
| 3.2 | External Repairs |
| 3.2.1 | The external works will involve; Repair of window and door frames Renew gutters, rainwater pipes and fascias Renew bay roofs as required Brickwork cleaning Re-pointing and repair of brickwork External painting |
| 3.2.2 | The average cost of the external repairs is £5,533.00 per property. |
| 3.3 | Tenders have been invited from: |
|  |  |  | Blakeley Tonge & Partnerships Limited Wilfred Lord Limited P Casey & Co Limited Manchester & Cheshire BAAS Construction Groundwork Lanscapes |  |
| 3.5 | The following tenders have been received (in ascending order): |
|  |  | 1. 2. 3. 4. 5. 6. | £398,440.00 £482,466.00 £484,983.00 £515,282.00 £531,782.00 £604,633.39 |  |
| 4.0 | Financial Implications |
| 4.1 | Based upon the lowest tender, the total cost of the scheme (including professional fees) is £458,206.00 The expenditure for the project will be phased as follows: - |
|  |  | 2004/5 (£) | 2005/06 (£) | Balance (£) | Total (£) |
|  | Works | 388,479 | 9,961 | 0 | 398,440 |
|  | Fees | 53,789 | 5,977 | 0 | 59,766 |
|  | Total | 442,268 | 15,938 | 0 | 458,206 |
| 4.2 | The source of the funding is Housing Market Renewal Grant and BCA. |
| 5.0 | Conclusion |
| 5.1 | Approval of this scheme will greatly enhance the quality of the housing in this area and support the private investment in new housing in the area. |
| 5.2 | I am satisfied that the external improvements to these properties will lead to an increase in confidence in the area’s housing market. |
|  | Bob Osborne Head of Housing |