| PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- |

REPORT OF

THE HEAD OF HOUSING SERVICES

TO HOUSING LEAD MEMBER on 10th MARCH 2005

TITLE: PRIVATE SECTOR CAPITAL PROGRAMME 2004/05

RECOMMENDATIONS:

- That Lead Member notes the position of the programme as at the 31st January 2005 and receives further reports for the remainder of the year.

EXECUTIVE SUMMARY:

This report details the current position for the 2004/05 Private Sector Capital Programme.

BACKGROUND DOCUMENTS:

(Available for public inspection)

Approved capital programme 2004/05

Regeneration Monitoring Data

Financial Information from SAP

ASSESSMENT OF RISK:

Failure to monitor the programme could result in significant overspends or under utilisation of resources and failure to maximise external funding opportunities.

THE SOURCE OF FUNDING IS:

Not applicable as the report is commenting on the financial position.

LEGAL ADVICE OBTAINED:

Not required for this report.

FINANCIAL ADVICE OBTAINED:

Report prepared by the out stationed Principal Group Accountant for Chief Executive’s.

CONTACT OFFICER:

Nigel Dickens 0161 793 2585

WARD(S) TO WHICH REPORT RELATE(S):

All

KEY COUNCIL POLICIES:

COUNCIL CAPITAL BUDGET 2004/05

DETAILS (Continued Overleaf)

- Background Information

  - The Council has approved a Private Sector Capital Programme of £34.6m for 2004/05 and it is the responsibility of officers to manage and monitor this on behalf of the Council.

  - During the last few months’ officers from Housing, Seedley and Langworthy, New Deal for Communities, Development Services and Chief Executive’s have been working together to develop the programme for 2004/05 and the commitments arising from this into 2005/06 and future years. This is to help formulate the discussions for next year’s programme and the next Housing Market Renewal prospectus

  - This is to ensure that the programme meets not only the requirements of Housing but also the different regeneration initiatives such as Housing Market Renewal (HMR), Single Regeneration Budget, New Deal for Communities and English Partnerships.

- Details of Report

  - 2003/04 Final Position and Developments in 2004/05

    - It will be recalled from previous meetings that the 2003/04 private sector capital programme overspent the available resources by £2.2m for reasons previously reported.

    - The Council has now assumed that there will be no clawback in 2004/05 and this has been built into the projections for the 2005/06 programme.

    - Therefore the current approved resources for the programme are £29m; the reason for the difference from the original £34.6m is that this included the Approved Development Programme, which has been excluded for financial monitoring purposes. However a section has been included within the report on progress for this area.

    - Although no payback is required in 2004/05 through ongoing monitoring it may transpire that a proportion of it may become achievable by moving resources around, this would lessen the impact on next year’s programme.

    - Additionally following numerous meetings with English Partnerships the amount of funding for the programme has reduced significantly to £0.32m, thereby reducing the resources for the full programme to £24.6m.

  - Actual Position as at 31st January 2005

    - As at the 31st January 2005 actual expenditure incurred was £13.3m or 54% of the programme. An exercise has also been undertaken to review the level of commitments including expenditure already incurred and this is currently at £22.3m or 90% of resources. The table below shows the commitments against the funding sources:

|  | Committed | Funding Source | % Committed |
| --- | --- | --- | --- |
| English Partnership | 0.227 | 0.320 | 71% |
| City Council | 5.003 | 5.049 | 99% |
| HMRF | 12.816 | 13.022 | 99% |
| New Deal | 1.360 | 1.450 | 94% |
| SRB 5 | 1.602 | 1.602 | 100% |
| Other Grant | 1.243 | 1.243 | 100% |
| Total | 22.251 | 22.686 | 98% |
| Council not Allocated | - | 1.911 | - |
| Total Resources | 22.251 | 24.597 | 90% |

    - In order for the current position to be clearly understood the above table is recast below by intervention area and area of expenditure.

|  | Committed | Budgeted Spend | % Committed |
| --- | --- | --- | --- |
| Strategic Site Assembly | 7.917 | 8.201 | 97% |
| Securing Development | 1.840 | 1.840 | 100% |
| Supporting Home Ownership | 1.837 | 1.837 | 100% |
| Home Improvements | 5.236 | 5.236 | 100% |
| Registered Social Landlords | 0 | 0 | 100% |
| Sustaining Neighbourhoods | 0.797 | 0.902 | 88% |
| Outer City | 4.624 | 4.670 | 99% |
| Total | 22.251 | 22.686 | 98% |
| Resources not Allocated | - | 1.911 | - |
| Total | 22.251 | 24.597 | 90% |

    - What the tables demonstrate is that good progress is being made towards achieving an element of the required clawback in the current year. Consequently if the £1.911m is viewed as the clawback and therefore not allocated then in effect 98% of the available resources have already been committed. This also alters the actual expenditure percentage from 54% of paragraph 2.2.1 to 59%.

    - From the tables above it can be seen that the Strategic Site Assembly programme is now almost fully committed and will need to be carefully managed to ensure it does not overspend. It should be noted that the definition of committed is for those schemes that are actually with Legal Services for completion.

    - The tables now reflect the final revised targets for HMRF intervention areas. It can be seen that virtually the full programme has now been committed and it is now vital to ensure that invoices and expenditure is incurred for the remainder of the year. In order to qualify for capital expenditure and HMRF funding cash has to be incurred before the 31st March 2005.

    - The one area of possible concern is within Sustaining Neighbourhoods; this comprises a few projects the main one being Streetscapes. Although there is some over-programming within this delays on some projects might cause some difficulties in achieving the expenditure targets.

    - Whilst the above only concentrates on the position to the end of January it was reported that at the monitoring meeting in February that there was good progress for both expenditure and commitments during this month, therefore again indicating that the programme is going to be delivered.

- Area Development Programme

3.1 	Background

3.1.1	In the bidding round of 2003 RSLs in Salford bid via both the traditional route and through the partnership approach. The following RSLs were successful in securing ADP funding through the traditional route: SPACE, St. Vincent’s and Irwell Valley. Manchester Methodist Housing Group and William Sutton Trust were successful in securing funding through the partnership approach.

3.1.2	The total ADP funding secured for the period 2004 – 2006 is £9,862,233 and the total number of units either rehabilitation or new build is 294. All the schemes, with the exception of one are in Central Salford.

3.1.3	There are four stages for the housing associations to secure and claim grant allocation. They secure the allocation by submitting grant confirmation on the Housing Corporation’s on-line business system after which they claim the grant in three tranches – firstly, they claim for acquisition (40% of the grant), secondly for start on site (40%) and thirdly, practical completion (remaining 20%). To secure the grant the RSLs must confirm grant and claim acquisition within the financial year.

3.2 	ADP Progress

3.2.1	Table 1 summarise the progress of Salford’s ADP programme for 2004/05

| Year | Total Grant allocated | Total Scheme Costs | Grant Confirmed | Grant unconfirmed |
| --- | --- | --- | --- | --- |
| 2004/05 | 4,643,718 | 9,613,553 | 3,885,591 | 618,750 |

3.2.2	Only 3 of the 14 schemes allocated grant for 2004/05 have not been confirmed to date. These are as follows:

| Association | Scheme | Grant allocation | Total Scheme Costs | Reason |
| --- | --- | --- | --- | --- |
| Space | Weaste ph 1 | 325,000 | 990,000 | Political decision to master plan Weaste area postponed development to prevent jeopardising master plan, alternative use for allocation being investigated. |
| MMHG | Homebuy | 233,750 | 233,750 | Scheme was originally intended for Seedley Village only however demand was limited. Negotiated with the HC to extend geographical area to all of Central Salford and allocation available until March 2006 |
| MMHG | Improvement for sale | 60,000 | 120,000 | Allocation was for three properties one property is being pursued and two others investigated |

3.2.3	In addition, Irwell Valley has brought forward two schemes in the year to take up additional grant. The two schemes are the replacement of Carolina House with shared ownership family housing and additional shared ownership apartments on the Richmond hill development. The additional grant secured totals £648,321 and results in 32 additional units.

3.2.4	Four units have been removed from the 2004/05 ADP programme. Two due to changes in design and two have been rolled forward into 2005/06.

3.2.5	Therefore in 2004/05 Salford has secured £4,533,912 ADP grant to develop 143 units compared with the original 2004/05 allocation of £4,643,718 to develop 136 units.

- Conclusions

  - The programme is currently forecast to underspend by £1.9m and this will contribute towards the required clawback form 2003/04 and therefore should not be allocated to further schemes.

- Recommendations

  - That Lead Member notes the position of the programme as at the 31st January 2005 and receives further reports for the remainder of the year.