# Area 1 Barton

## Crime

The area indicated on the map has suffered 22  burglaries between 27th April 2004 and 1st May 2005 . This equates to a burglary rate of 40 Burglaries per thousand households. This is almost twice Salford’s average of 23 per thousand households.

In the last 2 years we have carried out extensive Burglary Reduction works in the area surrounding Ellesmere Street which is directly to the north of this area. As a result of this there could be displacement of crime into the proposed alley gating area which was an additional factor taken into consideration when choosing this area.

#### Cost

- Total Number of properties = 352

- Cost of scheme £57,740

### A cost of £170 per property

#### Cost Effectiveness

Using Home Office Research Study 217  - “The Economic and Social Costs of Crime” the average cost of a Burglary on Local Authority Services is £2300. In order for the gates to be cost effective in 2 years we would only need to prevent 22 burglaries in this area. This equates to a 50% reduction in burglaries which would be reasonable to achieve. You can also see from above that the average cost per property is relatively low.

## Resident Consultation

- 136 responded (40%)

- 98% in favour of alley gating

Support for these schemes among residents is high. Gates on individually alleys will only be progressed where there is at least 50% of residents actively supporting the schemes and where all objections have been dealt with appropriately.

## Wider Consultation

Further consultations will be carried out with the Neighbourhood Management Team and with Local Councillors. To date the scheme does not affect any future proposals within the area.

## Time Scales

Initial Consultations with residents have already been carried out and the response was extremely positive. Following approval of this report we will need to apply for Closure and planning permission, which will take 3 – 4 months.  We will then need an additional 3 – 4 months for the procurement process and for erecting the gates. Providing there are no objections to any of the schemes we may be able to begin the procurement process after we have planning permission but prior to achieving closure. This would mean we could complete the scheme in December 2006.