| PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- |

# REPORT OF

# THE HEAD OF HOUSING SERVICES

# TO HOUSING LEAD MEMBER on 10th AUGUST 2006

# TITLE: PRIVATE SECTOR CAPITAL PROGRAMME 2006/07

# RECOMMENDATIONS:

- That Lead Member notes the current position for 2006/07 and receives further reports throughout the year.

# EXECUTIVE SUMMARY:

This report gives the details of the current position for the 2006/07 Private Sector Capital Programme.

# BACKGROUND DOCUMENTS:

(Available for public inspection)

Approved capital programme 2006/07

Regeneration Monitoring Data

Financial Information from SAP

# ASSESSMENT OF RISK:

Failure to monitor the programme could result in significant overspends or under utilisation of resources and failure to maximise external funding opportunities.

# THE SOURCE OF FUNDING IS:

Not applicable as the report is commenting on the financial position.

# LEGAL ADVICE OBTAINED:

Not required for this report.

# FINANCIAL ADVICE OBTAINED:

Report prepared by the out stationed Principal Group Accountant for the Chief Executive’s Directorate .

# CONTACT OFFICER:

# Nigel Dickens 0161 793 2585

# WARD(S) TO WHICH REPORT RELATE(S):

# All

# KEY COUNCIL POLICIES:

# COUNCIL CAPITAL BUDGET 2006/07

# DETAILS (Continued Overleaf)

- Background Information

  - The Council has approved a Private Sector Capital Programme of £28.9m for 2006/07 as part of the Council’s Capital Programme for 2006/07. It is the responsibility of officers to manage and monitor this on behalf of the Council and report on any issues arising to Lead Member as appropriate.

  - This programme was as a result of officers from Housing, Seedley and Langworthy, New Deal for Communities, Urban Vision and Chief Executive’s working together to develop the programme for 2006/07. This was also to help formulate the discussions for the Housing Market Renewal Prospectus and Annual Investment Plan.

  - This is to ensure that the programme meets not only the requirements of Housing but also the different regeneration initiatives such as Housing Market Renewal (HMR), New Deal for Communities, the Urban Regeneration Company and English Partnerships.

  - Although the 2005/06 out-turn position was an overspend of £0.6m this represented the bringing forward of schemes from 2006/07 to ensure that all targets were achieved in 2005/06. Consequently these resources have been removed from the 2006/07 programme and these together with other adjustments have resulted in resources for 2006/07 of £28.6m.

- Details of Report

  - 2006/07 Programme

    - The current programme is £32m which means that there is an amount of over-programming of £3.4m.

    - It is not considered that this will cause a problem as this represents an over-programming level of 12% and is consistent with the level adopted in previous financial years. The over-programming will be managed within the Council’s internal resources.

    - The table below shows how this over-programming fits with the different available resources:

| Funding Source | Programme £ m | Level of Resources | Amount of Over-Programming |
| --- | --- | --- | --- |
| Housing Market Renewal | 20.437 | 15.470 | 4.967 |
| City Council Resources | 6.527 | 8.126 | -1.599 |
| New Deal Grant | 1.500 | 1.500 | 0 |
| New Opportunities Fund | 0.126 | 0.126 | 0 |
| Specified Capital Grant | 0.847 | 0.847 | 0 |
| ERDF | 0.133 | 0.133 | 0 |
| English Partnerships | 2.000 | 2.000 | 0 |
| LPSA | 0.357 | 0.357 |  |
| Total | 31.927 | 28.559 | 3.368 |

    - What the above table demonstrates is that over-programming is within Housing Market Renewal and this will be managed out through the use of Council resources.

    - As at the 30th June 2006 actual expenditure was £3.7m or 13% of the programme. Of this £2.2m was eligible for Housing Market Renewal.

    - With Housing Market Renewal being the main resource within the programme the table below shows this part of the programme by intervention area:

| Intervention Area | Programme £m | Level of Resources | Amount of Over-Programming | Actual Spend at 30/6/06 |
| --- | --- | --- | --- | --- |
| Strategic Site Assembly | 9.772 | 7.220 | 2.552 | 1.231 |
| Securing Development | 1.773 | 1.739 | 0.034 | 0.102 |
| Supporting Home Ownership | 4.279 | 3.238 | 1.041 | 0.142 |
| Home Improvements | 3.393 | 2.053 | 1.340 | 0.420 |
| Private Rented Sector | 0.200 | 0.200 | 0 | 0 |
| Delivery | 1.020 | 1.020 | 0 | 0.255 |
| Total | 20.437 | 15.470 | 4.967 | 2.150 |

    - This demonstrates a good level of over-programming across most intervention areas giving re-assurance that HMRF targets should be achieved.

    - It should be noted that the main area of over-programming is on site assembly and this can be managed out if required to aid the whole programme by delaying acquisitions into the next financial year.

    - As the year progresses and monthly monitoring continues then it will become clearer where the over-programming will start to fall out.

- Affordable Housing Programme

  - Consideration was given at the meeting of Capital Programme Monitoring Group as to how this would be incorporated into future reports to Lead Member. It was felt that because expenditure on this programme does not go through the Council’s system a quarterly report on the progress on the schemes should be included in this report.

- Conclusions

  - For HMRF there is a good level of over-programming across most of the programme thereby giving the confidence that it will be delivered.

- Recommendations

  - That Lead Member notes the current position for 2006/07 and receives further reports throughout the year.