1.0    ECCLES.

1.1    Liverpool Road Shops.

Details of the acquisitions are as follows :-

126 - Acquired.

128 - Occupied by disabled owner. Terms have been agreed for the acquisition and the

Director of Corporate Services has been instructed. The tenant requires to be rehoused outside of Salford.

130 - Acquired.

132 - Acquired.

134 - Acquired.

136 - Acquired.

As soon as vacant possession of 128 Liverpool Road is obtained, this block (126-136) will be demolished.

2.0    IRLAM.

2.1    No schemes.

3.0    BLACKFRIARS.

3.1    Upavon Court.

The refurbishment works commenced on 8th February, 2001.The Deed of Variation was completed on 10th April, 2001 and the developer has 9 months to complete the works. Initially, progress on the works was good but there have been delays as a specialist contractor was been brought in to deal with the removal of asbestos. All of the asbestos has now been removed and the refurbishment works have recommenced.

A show flat will be ready by the end of October, 2001 and 10 sales have been committed with deposits paid. All sales are for owner occupation.

The rent for the period up to October 2002 is outstanding. The company has changed address and the rent invoice is now being redirected.

3.2    Wiltshire Street Regeneration Area.

In October 2001 the draft masterplan approach for the regeneration of Higher Brouhgton was presented to Cabinet. The key elements of the proposals are:-

1.  Seek Cabinet approval to the masterplan approach.

2.  Give Cabinet confidence the project is deliverable.

3.  Seek approval to carry out wider public consultation.

The partnership between the Council and Bovis/In Partnership has been established through a heads of terms agreement approved by Housing Lead Member in the summer. The partnership model envisages the creation of a “Higher Broughton Regeneration Co. Ltd.” That would work with the consortium and Council to develop joint venture projects.

The vision of the consortium would  be the creation of a mixed use, multi-cultural environment within which residents wish to stay. Key elements include:-

1. The creation of a community and commercial core close to Bury New Road.

2.A concentration of local government, voluntary, health and education/recreation facilities.

3. High quality design of housing, buildings and spaces acceptable to local residents.

4. Funding streams for community and development strategies.

5. An efficient asset management strategy and innovative programmed funding.

The attached schedule shows the current position of the acquisition programme.

3.3    Arthur Millwood and Cannon Hussey Courts.

# An option appraisal will be carried on these blocks as a result of the high structural repair costs coupled with high improvement costs.

3.4    Minor Sites.

3.4.1  Murray Street.

This site forms part of a larger area that is proposed to be disposed of to Portico Housing Association. To facilitate site assembly no’s 42 & 46 are to be acquired providing a site of 1880 sq.m. or thereabouts. The Council has now acquired no 46 and the Director of Corporate Services is instructed to complete documentation on no 42. Negotiations are to take place with Portico Housing Association for disposal.

3.4.2  Kempster Street/ Earl Street.

Properties at 19 & 41 Kempster Street and 78 Earl Street are on hold at present.

4.0    PENDLETON

4.1    Whit Lane.

A maintenance schedule has been drawn up for this site. Longer term proposals for the land will be drawn up as part of the New Deal project. Interdepartmental discussions are taking place to assess a possible land assembly exercise.

4.2    Poet ‘s Corner.

The attached schedule shows the current position on acquisitions.

4.3    Riverdale.

It has been agreed that phases 5 & 6 of the development will be handed back to the Council with phases 4 & 7 being retained by Regalian under a 999 year lease. Regalian could then either develop these areas themselves or sub-let to another developer to let them do the work.

The terms and conditions of the 999 year lease have now been finalised.

One of the issues still outstanding is the existence of a pumping station on phase 5. If the Council accepted phase 5 back without resolving the issue it would become liable for the repair, maintenance and running costs of the pumping station. Regalian are progressing the “adoption” of the pumping station.

4.4    Langworthy/ Seedley Acquisitions.

The attached schedule shows the current position on acquisitions.

5.0    SWINTON.

5.1    No schemes.

6.0    WORSLEY.

6.1    Minor Sites.

6.1.1  Thorpe Street

The Director of Corporate Services has been instructed to complete legal formalities.

7.0    PRECINCT.

7.1    Walter Greenwood Court.

Demolition of this block is now completed

An outline planning application has been submitted for the development of a Sub Divisional Headquarters for the Greater Manchester Police Authority. The expected capital receipt of £210,000 will require to be refunded to N.W.R.D.A. as part of the clawback associated with the grant for demolition.

7.2    No.2 Churchill Way.

The tenants of 2 Churchill Way have sold their business. The purchaser has simultaneously taken an assignment of 2 Churchill Way and acquired the S.T.A.R.S. Community Centre into which the practice will relocate when refurbishment works have been completed. It is estimated that the refurbishment works will be completed by April 2002.

Building Control have been advised of the need for demolition as soon as possible after 2 Churchill Way becomes vacant. An estimate of the cost of demolition has been requested.

7.3    Birley Court.

Demolition is programmed for 2002/2003.

7.4    Ruthin Court.

Demolition is programmed for 2001/2002.

8.0    ORDSALL.

8.1    The Views, Ordsall Lane.

Tenants are being rehoused.  A development brief is currently being produced.

9.0    LITTLE HULTON.

9.1    Manchester Road.

The attached schedule shows the current position on acquisitions.

With regard to the remaining tenancies, the owner of the property has not been forthcoming with information requested. In view of the alleged rents being received the owner may not wish to proceed quickly.

A C.P.O. is now being made to secure possession of the property.

9.2    Amblecote.

The attached schedule shows the current position on acquisitions.

19/12/01

HOUSING SITES CURRENTLY AVAILABLE.

ECCLES.

1. Somerset Road.

IRLAM.

No sites.

BLACKFRIARS.

1. Adelphi Street. (P&DS)

2. Great George Street/Cleminson Street. (P&DS)

3. Melbourne/Arrow Street.

4. Lucy / Muriel Street.

5. Jessamine Street.

6. Former “Millers” site.

PENDLETON.

1. Ryefield/Broomfield/Britannia P.H. site.

2. Oakley Street.

SWINTON.

1. The Green.

2. Mere Drive.

WORSLEY.

1. Bridgewater Street.

PRECINCT.

None.

ORDSALL.

1. Tamworth/Wesley.

2. North of Ordsall Park.

3. Gratrix Avenue.

4. Asgard Drive.

LITTLE HULTON.

None.