| PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- |

#### REPORT OF THE STRATEGIC DIRECTOR OF HOUSING AND PLANNING

### TO THE LEADER MEMBER FOR HOUSING

ON 11th NOVEMBER 2004

TITLE:  BLOCK IMPROVEMENTS TO PROPERTIES IN ‘THE ARROWHEAD’, CHARLESTOWN.

# RECOMMENDATIONS:

- That the proposed Block Improvement of ‘The Arrowhead’ area be approved.

- That the target cost and guaranteed maximum price for Phase One be approved.

EXECUTIVE SUMMARY:

The Arrowhead area in Charlestown has been identified as a priority for improvement and it is proposed to undertake a block improvement scheme in the area.  This will be one of the first block improvements to be undertaken using the ‘Rethinking Construction’ approach.  The work will be undertaken by Cruden Construction, one of the Council’s two partner contractors for this category of work.  It is proposed that a target cost and guaranteed maximum price for the first stage of this improvement work be approved to enable the scheme to proceed.

BACKGROUND DOCUMENTS:

New Deal for Communities Development Framework and Neighbourhood Renewal Assessment.

## ASSESSMENT OF RISK:

Low

## THE SOURCE OF FUNDING IS: New Deal for Communities and Housing Market Renewal Fund Grants supported by City Council resources.

LEGAL ADVICE OBTAINED: Yes, from Pauline Lewis

## FINANCIAL ADVICE OBTAINED:  Yes from Nigel Dickens

CONTACT OFFICER:    Mike Collier                              0161 793 2694

(Architectural and Landscape Design Service)

# WARDS TO WHICH REPORT RELATES:  Pendleton

# KEY COUNCIL POLICIES:  Procurement Strategy and the Rethinking Construction Implementation Strategy.

##### DETAILS

1.0	BACKGROUND

  - The Arrowhead area in Charlestown (bounded by Cromwell Road, Gerald Road and Seaford Road) has been identified as a priority for housing improvement and a programme of block improvement is proposed.  The area is also within the Housing Market Renewal Fund Pathfinder area.

  - In July this year, in accordance with the Council’s Rethinking Construction Implementation Strategy, two contractors were appointed as the Council’s partners for building construction work with a value between £500,000 and £5,000,000.   The contractors were Seddon Construction and Cruden Construction.

  - Cruden Construction has been selected to undertake the work at ‘The Arrowhead’.

  - ‘The Arrowhead’ will be one of the first Block Improvement Schemes to be undertaken using the principles of ‘Rethinking Construction’.

2.0	THE RETHINKING CONSTRUCTION APPROACH

  - In essence the ‘Rethinking Construction’ Approach involves the following key stages:

- The surveying of the properties (a survey of the properties for the first phase of the Arrowhead has been completed).

- The holding of a partnering workshop involving representatives of the contractor, the client, residents and the design team.  Because of the advanced stage of a number of block improvement proposals (i.e. ‘The Arrowhead, Littleton Road and Weaste’) a joint workshop was held on the 11th and 12th October.  Unfortunately it was not possible for any resident representative to attend.

- The agreement of a target cost and guaranteed maximum price (additional costs and savings not resulting from a client variation will be shared between the Council and the contractor, the contractor normally bearing any costs above the guaranteed maximum price).

- Construction Work and the monitoring of performance against key performance indicators (some of the contractor’s profit is dependent on achieving 4 targets relating to customer satisfaction, time predictability, the elimination of defects and the avoidance of accidents).

  - The decision to incur expenditure in excess of £100,000 is a Key Decision, which requires the approval of the relevant Lead Member.  Proposals are currently being prepared, for consideration by Cabinet, for the revision of standing orders to enable that key decision to be taken as early as practicable, to avoid delaying the start on site.  In the meantime, however, Lead Member Approval is required for the target cost and guaranteed maximum price in respect of the ‘The Arrowhead’ scheme.

  - Management mechanisms are being put in place to monitor the performance of the partnership over its 5-year term and these will result in periodic performance reports being made to Lead Member.

  - The success of the partnership and the benefits it will bring to the Housing Service and the City’s residents will depend a great deal on the partners working closely from an early stage and a continuity of work being identified for the contractor beyond the normal annual programming cycle.

- THE PROPOSAL

  - ‘The Arrowhead’ comprises 9 shops and 145 houses within the area bounded by Cromwell Road, Gerald Road and Seaford Road.  It comprises 1-19 and 2-32 Beeley Street, 142-194 Cromwell Road, 133-161 Gerald Road, 1-43 and 2-48 Haddon Street, 2-10 Rowsley Street and 105-159 Seaford Road.

  - Survey work is underway and it is proposed that refurbishment work will start with 22 houses and 9 shops at 2-10 Rowsley Street, 133-145 Gerald Road, 142-158 Cromwell Road and 1-19 Beeley Street.

  - It is proposed that the refurbishment work will include the following:

- Repair of window and door frames [to front and rear of properties]

- New rainwater goods and fascias [to front and rear of properties]

- Re-pointing and repair of brickwork [to front and rear of properties]

- Renewal of bay roofs as required

- Demolition of outbuildings and reinstatement of exposed walls

- Brickwork cleaning [to front and rear of properties]

- Renewal boundary walls [to front and rear of properties]

- External painting [to front and rear of properties]

- Rebuilding of walls to shops backing onto Rowsley Street

  - The partnership project team has agreed a target cost of £533,035 for this initial work, with a resulting guaranteed maximum price of £559,687.

  - The contractors’ proposal represents a unit cost of £16,406 per house.  This compares with an estimate cost, based on recent competitively tendered schemes, of £12,500 per house.

  - The increase in the unit cost has largely resulted from the following:

- The provision of out-of-hours security (not previously provided – the contractor took the risk on previous schemes)

- The costs of managing the site (supervision) allows for more supervision than on competitively tendered schemes.  This would result in better quality of workmanship and customer care.

- Improved welfare facilities.

- A higher figure has been allowed for demolition work than was the case on previously tendered schemes of this nature, in order to address perceived health and safety risks.

  - Whilst there is clearly still scope for reducing the unit costs, it is considered that this would be counter-productive in terms of customer satisfaction and quality.

  - The target cost now agreed by the partners is considered to be reasonable under the circumstances.  It is hoped that, based on experience in implementing this scheme, future target costs will be able to be reduced.

  - The difference in unit costs between this scheme and the one at Weaste is largely accounted for by the inclusion of work to the rear of the properties (i.e. repair of window and door frames, re-pointing and repair of brickwork, brickwork cleaning and external painting.  In the case of the Weaste scheme, with the exception of the rainwater goods and fascias, work is restricted to the front of properties only.

  - Both the Council and its partner contractor are on a steep learning curve as far as the partnering process is concerned and it is hoped that improvements will be introduced over time, resulting in more efficient working, which will reduce the unit cost and / or represent better value.  In particular partnering will bring the following benefits:

- A long-term relationship between the council and the contractor working to deliver improvements over a five-year period.

- Improved local employment and training.

- Improved finishing times with less disruption to residents and fewer defects.

- Improved health and safety.

- Better quality of work.

- Enhanced customer satisfaction.

  - A further report(s) will be submitted in respect of the rest of the work to ‘The Arrowhead’ area as soon as survey work is completed and the target cost and guaranteed maximum price have been agreed.

- FINANCIAL IMPLICATIONS

4.1	As stated earlier, the contractor has proposed a target cost for the initial work of £533,035.  Based on this figure, expenditure would be phased as follows:

|  | 2004/05 | 2005/06 | 2006/07 | Total |
| --- | --- | --- | --- | --- |
| Target Cost for the Works | £270,000 | £263,035 | £0 | £533,035 |
| Design Service Fees | £20,394 | £32,000 | £10,499 | £62,893 |
| Total Target Cost | £290,394 | £295,035 | £10,499 | £595,928 |

  - Based on the target cost, the total guaranteed maximum price (for the works) will be £559,687.  As explained earlier, if the actual cost exceeds the target cost the contractor and the council will share that additional cost up to the guaranteed maximum price.  The maximum cost that the council could have to fund would therefore be £546,360 (plus design fees).

  - The proposed target cost for the initial work is higher than the current capital programme provision by £131,361. The main impact of the increased costs will be in 2005/06 and it may be necessary to defer other proposed new starts to provide a balanced programme in 2005/06.

- CONCLUSION

  - Approval of the target cost and guaranteed maximum price for the first group of properties will enable the contractor to take steps to mobilise work on site as a soon as possible and maximise expenditure in 2004/05.

  - This is one of the first partnered block improvement scheme undertaken within the city and lessons will be learned from it, together with the other projects in this year’s programme, which will lead to improvements and greater clarity of approach in subsequent schemes.

MALCOLM SYKES

Strategic Director of Housing and Planning

___________________________________________________________________