Part 1

REPORT OF THE DEPUTY DIRECTOR OF HOUSING AND PLANNING

TO THE LEAD MEMBER FOR HOUSING

FOR FORMAL LEAD MEMBER THURSDAY 6TH DECEMBER 2007

TITLE: The Wheelchair Accessible Bungalows

RECOMMENDATIONS:

That Lead Member for Housing is recommended to:

1.	Note the successful completion and handover of the 8 Wheelchair Accessible Bungalows in Irlam and Cadishead.

EXECUTIVE SUMMARY:

In order to meet a clearly identified housing need and contribute to achieving the Council’s strategic housing priority of enabling independent living, St. Vincent’s Housing Association with the support of Housing and Planning, secured £620,332 funding from the Housing Corporation with a  total scheme cost of £1.1 million, and  through successful partnership working delivered 8 specially adapted bungalows for families with a wheelchair user in the Irlam and  Cadishead area.

This report asks the Lead Member for Housing to note the successful completion of the scheme.

BACKGROUND DOCUMENTS:

Property and Development and Housing Strategy Report to Resource Planning Group November 2004

Briefing Note to Lead Member for Housing , Property and Development Services December 2004

Briefing Note to Lead Member for Housing , Property and Development Services

November 2005

Briefing Note to Lead Member for Housing , Property and Development Services

January 2006

ASSESSMENT OF RISK:

Low.

SOURCE OF FUNDING:

Housing Corporation

St Vincent’s Housing Association

Disabled Facilities Grant

LEGAL IMPLICATIONS:

Contact Officer and Extension No: Russ Nutter 2321

Comments:

FINANCIAL IMPLICATIONS:

Contact Officer and Extension No:

Comments:

The project brought inward investment for the city of £1.1 million as follows:

Housing Corporation:    	£ 605,370

St Vincent’s Housing Association :      £ 494,630

## COMMUNICATION IMPLICATIONS:

Following the official launch an article appeared in the Salford Advertiser praising the scheme.

VALUE FOR MONEY IMPLICATIONS:

The scheme has delivered eight wheelchair accessible bungalows, eradicated three derelict sites, reduced anti social behaviour in the locale of the schemes and given a local unemployed person the opportunity of several months work and training.

The development of the project has been a learning curve, with important lessons learnt regarding the provision from the start of sufficient budgets for the adaptations. These lessons would be applied to future projects and would safeguard their delivery.

CLIENT IMPLICATIONS:

The City Council has developed knowledge of providing purpose built housing for this particular client group and working with partners to deliver a scheme with a positive impact.

PROPERTY:

The City Council disposed of three ex garage sites through sale to St. Vincent’s Housing Association enabling inward investment of £1.1 million.

HUMAN RESOURCES:

The workload associated with delivering the proposed project with the partner RSL will be reflected within the Commissioning and Projects Team work plan.

CONTACT OFFICER: 	    Rhys Wynne                                       Extension No: 2864

WARD(S) TO WHICH REPORT RELATE(S): Irlam and Cadishead

KEY COUNCIL POLICIES: Housing Strategy   2004 – 2006

Supporting People 2005 -  2010

DETAILS:

- Background

1.1	The Supporting People 5 Year Strategy commits to the provision of a  wide                  variety of wheelchair accessible services in a variety of settings to maximise      independence.

1.2	St. Vincent's Housing Association secured , with the support of Housing Services, £620,332 funding from the Housing Corporation to build eight specially adapted bungalows for families with a wheelchair user in the Irlam and Cadishead area.

1.3	Following an extensive search by St. Vincent's Housing Association and Property Services,  three suitable sites were found. Hamilton Avenue and  Sussex Road in Cadishead and the Crescent in Irlam. These were derelict ex-garage sites and had become a target for anti social behaviour.

1.4	St. Vincent's Housing Association and Occupational Therapists then identified       families in need of this accommodation who were from the Cadishead and Irlam area. The Occupational Therapists worked with the residents to determine what adaptations the resident would need.

1.5	The program was delivered, with the only serious delay being caused by the  wait for the utility companies to put in services to the scheme. Specialist contractors installed the adaptations. Throughout the process the Commissioning and Projects Team gave a strategic lead to the partnership and  formed a link between the partners and the Local Authorities departments.

- Conclusion

2.1	This was a very successful scheme with a significant impact upon the quality                                     of  life of the eight families involved, a reduction in anti social behaviour suffered by the residents whose houses bordered the sites and positive media interest created.

2.2	The development could act as a model for similar schemes throughout the city.

Bob Osborne

Deputy Director of Housing and Planning

Appendix 1

Appendix 2

Salford Advertiser Article