| . | ITEM NO. |
| --- | --- |

REPORT OF THE STRATEGIC DIRECTOR FOR SUSTAINABLE REGENERATION

TO THE LEAD MEMBER FOR HOUSING ON 17th JANUARY 2011

TITLE:	Decent Homes Backlog Funding Bid

RECOMMENDATION:

That the Lead Member for Housing confirms approval for the decent homes bid strategy and bid level.

The HCA has invited all local authorities with non decent stock to bid for resources to deal with non decent homes. As part of the October Comprehensive Spending Review (CSR) the coalition government announced that £1.6 billion was to be made available nationally to fund the backlog of works to bring council homes in local authority ownership up to the decency standard. The funding is available over the four years of the CSR period from 2011 to 2015 in the following amounts and is heavily “back loaded” with significantly more resources available in the latter two years of the CSR period:

| 2011/12 | 2012/13 | 2013/14 | 2014/15 | TOTAL |
| --- | --- | --- | --- | --- |
| £260m | £352m | £389m | £594m | £1,595m |

Decent homes backlog funding bid guidance from the HCA sets out a number of criteria against which bids will be judged including:

- good value for public expenditure in the cost of capital works, driven by a high quality asset management strategy and best practice in procurement;

- that the capital funding provided does not substitute for other resources available to an authority as it moves towards a self financing approach;

- that funding provided will be spent and outcomes achieved.

In assessing a landlord’s request for total backlog funding the HCA will give account to:

- need - the size of the council’s backlog as a proportion of the size of its stock;

- efficiency - the amount of funding per unit requested, considering the appropriateness of this in the context of:

  - estimated capital works costs and the effectiveness of the procurement approach;

  - any particular stock requirements.

Within overall allocations year one and two funding will be prioritised for areas which take account of the following criteria:

- The affordability of the proposed level of funding within the programme budget for 2011/12 and 2012/13, given the overall call on those resources

- An organisation’s capacity to deliver in those years (evidenced by, for example: a track record of delivery by the organisation managing the capital programme; having frameworks with contractors for an appropriate volume of programme already procured).

- have secured other funding which is dependent on their Decent Homes delivery (e.g. supplier obligation funding such as CESP);

- can demonstrate that lower costs and improved value can be obtained through early spend.

It is evident from the overall resources available that budgetary constraint means that most council landlords with a backlog will not receive the level of funding they may have hoped for within the Spending Review period. Similarly, council landlords with a currently funded Arms Length Management Organisation (ALMO) are also unlikely to receive the level of funding they have anticipated in 2011/12. It should also be noted that resources for the last two years of the CSR 2013/14 and 2014/15 will be indicative commitments only and subject to future confirmation.

The Council and Salix Homes are well placed to meet the overall criteria in regard to need, with some 53% of stock non decent. We are also in a strong position to meet the criteria in regard to efficiency and the prioritisation criteria for year one and two funding. Our recommended bid strategy is therefore to maximise funding in years one and two given our ability to meet the funding criteria.

The total number of homes that will be non decent at March 2011 is estimated to be 4,987; this represents 52.8% of the stock. A further 791 new non decent homes will arise in 2011/12. The invitation to bid makes it clear that newly arising needs beyond 2011/12 will not be eligible for Backlog funding and will expect to be dealt with by the local authority through its own resources, and most likely through the advent of HRA self financing and the long term business and financial planning regime that this will bring. The estimated cost to deliver 100% decency (including newly arising need for 2011/12) is £70.9 million. However we estimate that further savings of some 6% are attainable as a result of the latest rates achievable through the newly procured Procure Plus decent homes framework; this would bring total costs associated with decent down to £66.7 million. Further we also estimate that £9.6 million of inward investment would be available through CESP and £5.1 million of this would be directly attributable to decent homes work, reducing the call on backlog funding to some £61.6 million, provided that we are able to maximise matched HCA backlog funding over the first two years of the programme. The HCA bid guidance makes it clear that it would not expect to provide capital funding for all of a landlord’s non-decent stock, with, as a guide, landlords covering the last 10% non-decent homes themselves. On this basis the maximum bid that would theoretically be achievable is £55.4 million.

With the procurement framework in place Salix Homes is well placed to deliver this programme early and has developed a works programme with a front loaded profile with resources required over a four year programme. Table 1 shows the above process and indicates the proposed bid level over a four year programme:

| DECENT HOMES | 2011/12 | 2012/13 | 2013/14 | 2014/15 | Total |
| --- | --- | --- | --- | --- | --- |
| Original Estimate of Decent Homes Backlog Funding | £28,385,003 | £21,288,752 | £14,192,501 | £7,096,251 | £70,962,507 |
| Estimated Procurement Savings | £1,703,100 | £1,277,325 | £851,550 | £425,775 | £4,257,750 |
| Sub Total | £26,681,903 | £20,011,427 | £13,340,951 | £6,670,476 | £66,704,757 |
| Inward Investment (CESP) | £3,400,000 | £1,700,000 | £0 | £0 | £5,100,000 |
| Decent Homes Backlog | £23,281,903 | £18,311,427 | £13,340,951 | £6,670,476 | £61,604,757 |
| Final 10% Landlord responsibility | £2,328,191 | £1,831,143 | £1,334,095 | £667,048 | £6,160,476 |
| Revised Estimate of Decent Homes Funding Requirement | £20,953,712 | £16,480,284 | £12,006,856 | £6,003,428 | £55,444,281 |

Consideration has been given to profiling the bid to account for the total reduction related to the residual 10% non decency in the final year 2014/15, however this would place a greater call on resources in year 1 of the programme when the lowest amount of national funding is available making the bid less affordable.

It is recommended that the above funding profile forms the basis for the bid for Decent Homes Backlog Funding.

If such a bid level was achieved in full this would leave a residual resource requirement of £6.1 million to complete the last 10% non decent homes and approximately £7.3 million to deal with newly arising need from 2012/13 to 2014/15; in total £13.4 million.  This would need to be resourced from within the HRA business plan, most likely being under self financing arrangements, to achieve 100% decent homes by 2014/15.

BACKGROUND DOCUMENTS:

Decent Homes Backlog Funding Bid Guidance, Homes and Communities Agency, December 2010

KEY DECISION:	YES

DETAIL:

The full decent homes backlog funding pro forma and bid is attached at Appendix 1.

KEY COUNCIL POLICIES:  Housing Strategy – Making Homes Decent

EQUALITY IMPACT ASSESSMENT AND IMPLICATIONS:-

A full equality impact assessment has been carried out on the Salix Homes Investment and Asset Management strategy.  This identified that there is no negative impact across diversity strands as a result of previous changes to the decent homes programme. This is being updated based on current customer profiling data.

ASSESSMENT OF RISK:

Strategic – potentially insufficient resources to complete the decent homes programme as a result of constrained national budget.

The bid strategy seeks to “front load” available resources particularly in the first two years of the programme to maximise potential inward investment. We are seeking to include resources to complete the decent homes programme within the HRA business plan being developed in readiness for HRA self financing

.

SOURCE OF FUNDING:  HCA – Decent Homes Backlog Funding

SCC Public Sector Capital Programme / HRA MRA and revenue contributions to capital post self financing.

LEGAL IMPLICATIONS Supplied by Norman Perry ext. 2325

FINANCIAL IMPLICATIONS

In 2011/12, funding will be paid in the same way as previous ALMO and Local Authority capital funding, that is as SCE. The funding will appear as additional debt within an authority's 2011/12 Subsidy Capital Funding Requirement (SCFR), used for its 2011/12 HRA Subsidy.

The HCA has confirmed that this will not affect the authority’s opening debt position in the implementation of Self Financing, which will be calculated as supportable debt on the basis of a future oriented 30 year business plan model. It will, as noted, increase the authority’s 2011/12 SCFR, which will be used to represent the prior debt position. The difference between the prior and opening debt for an authority is the amount of debt adjustment required at Self Financing implementation. Receipt of 2011/12 Backlog funding will thus alter the size of this adjustment, but not the opening debt position.

In 2012/13, funding will be paid by an amendment to the Self Financing opening debt position. There will be a simple reduction in the actual starting debt (but not the calculated opening debt, which will also be the debt cap) by the amount of funding agreed.

In 2013/14 and 2014/15 the payment mechanism will be determined as part of the details of the final HRA reform settlement, but is likely to take the form of capital grant.

Supplied by Alison Swinnerton ext. 2585

OTHER DIRECTORATES CONSULTED:

No other Directorates were consulted.

CONTACT OFFICER:	Joe Willis	TEL. NO.	779 8807

WARD(S) TO WHICH REPORT RELATE(S):

All central Salford wards, Swinton (Beech Farm)