ACQUISITIONS IN HAMPSHIRE STREET INITIATIVE                                      7th August 2001

91 PROPERTIES TO ACQUIRE

6 PROPERTIES ACQUIRED 1999/2000:                 £   42,000

44 PROPERTIES ACQUIRED 2000/2001:                 £ 559,750        + (Home Loss Payments   £24,525:    Disturbance Compensation   £48,050 )

PROPERTIES REMAINING FOR ACQUISITION FOR YEAR 2001/2002

| ADDRESS | OWNER | INSPECT DATE | OFFER £ | OFFER DATE | ACCEPT DATE | APPROVE DATE | LEGAL INSTR. | COMPL. DATE | COMMENTS |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 44 VINCENT STREET HIGHER BROUGHTON | KAREN EVANS | 17/05/00 | 18,500 | 30/08/00 | 27/10/00 | 10/11/00 | 07/11/00 | 02/05/01 | +£500 disturbance +fees |
| 28HAMPSHIRE STREET HIGHER BROUGHTON | DAVID SOUTHWARD | 17/05/00 | 17,000 | 30/08/00 | 06/09/00 | 15/09/00 | 27/09/00 | 08/08/01 | +disturb +fees |
| 25 WILTSHIRE STREET HIGHER BROUGHTON | ABDUL GARGANI C/o CLEGG MORGAN | 22/03/01 | 16,500 | 23/03/01 | 23/03/01 | 30/03/01 | 05/04/01 | 12/06/01 | + fees |
| 48 VINCENT STREET HIGHER BROUGHTON | DAVID THOMAS | 31/05/00 | 22,500 | 23/02/01 | 15/03/01 | 30/03/01 | 02/05/01 |  | +home loss £2,250 +disturb £3,250 +fees |
| 50 HAMPSHIRE STREET HIGHER BROUGHTON | JACKIE BLOWER Repo by FURNESS B. Soc | 28/07/00 | 10,000 | 02/04/01 | 09/04/01 | 27/04/01 | 27/04/01 |  | +fees |
| 39 WILTSHIRE STREET HIGHER BROUGHTON | GERALD LEWIN | 03/05/01 | 9,000 | 03/05/01 | 17/05/01 | 08/06/01 | 12/06/01 |  | +fees |
| 2HAMPSHIRE STREET HIGHER BROUGHTON | Mrs. E . McCLOSKEY 4 WENSLEY DR . SALF. | 31/05/00 | 13,000 | 07/09/00 | 20/09/00 | 06/10/00 | 22/09/00 |  |  |
| 48 HAMPSHIRE STREET HIGHER BROUGHTON | MICHELLE PHILLIPS | 25/10/00 | 10,000 | 21/11/00 | 21/12/00 | 05/01/01 | 21/03/01 |  |  |  |
| 14 VINCENT STREET HIGHER BROUGHTON | Mr DOHERTY (owner/occupier) | 17/05/00 | 18,000 | 01/06/00 | 08/02/01 | 16/03/01 | 21/03/01 |  | +home loss £1,800 +disturb £750 + fees |  |
| 12 VINCENT STREET HIGHER BROUGHTON | ABA PROPERTIES | 18/01/01 | 16,000 | 05/06/01 | 02/07/01 | 13.07/01 | 23/07/01 |  | +fees |  |
| 38 VINCENT STREET HIGHER BROUGHTON | Miss B. EVANS (owner/Occupier) | 13/07/00 | 15,000 | 31/08/00 | 08/05/01 | 13/07/01 |  |  |  |  |
| 24 HAMPSHIRE STREET HIGHER BROUGHTON | Miss WARD (owner/occupier) | 29/08/00 | 17,000 | 12/09/00 | 04/07/01 | 03/08/01 |  |  |  |  |
| 4 & 9 HAMPSHIRE STREET HIGHER BROUGHTON | Messrs HAMID | 27/06/00 | 34,000 | 09/04/01 | 17/07/01 | 03/08/01 |  |  |  |  |
| 36 VINCENT STREET HIGHER BROUGHTON | Mrs. Iqbal 17 Newington Ave. M/c | 18/01/01 | 12,000 | 03/05/01 |  |  |  |  |  |  |
| TOTALS C/F |  |  | 228,500 |  |  |  | 158,000 | 35,000 |  |

(i)

# ACQUISITIONS IN HAMPSHIRE STREET INITIATIVE

| ADDRESS | OWNER | INSPECT DATE | OFFER £ | OFFER DATE | ACCEPT DATE | APPROVE DATE | LEGAL INSTR. | COMPL DATE | COMMENTS |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TOTAL B/F |  |  | 228,500 |  |  |  | 158,000 | 35,000 |  |
| 26 VINCENT STREET HIGHER BROUGHTON | Mr. KHAN C/o ELLA BRISTOW | 06/06/00 | 10,500 | 08/08/01 |  |  |  |  |  |
| 4 VINCENT STREET HIGHER BROUGHTON | ELLA BRISTOW | 06/06/00 | 10,000 | 08/08/01 |  |  |  |  |  |
| 6 VINCENT STREET | ELLA BRISTOW | 06/06/00 | 6,000 | 08/08/01 |  |  |  |  |  |
| 17 HAMPSHIRE STREET HIGHER BROUGHTON | Mrs. GRIFFITHS | 31/05/00 | 18,000 | 16/03/01 |  |  |  |  |  |
| 23 HAMPSHIRE STREET HIGHER BROUGHTON | GUY GRIFFITHS (Owner/Occupier) | 31/05/00 | 21,000 | 16/03/01 |  |  |  |  | +home loss £2,100 +disturb£4,500 +fees |
| 35 HAMPSHIRE STREET HIGHER BROUGHTON | Mr. A.P. GRIFFITHS (Owner/Occupier) | 31/05/00 | 21,000 | 16/03/01 |  |  |  |  |  |
| 2 VINCENT STREET (S) son | Mr. HAMID 67 BRADSHAW RD.N. | 27/06/00 | 17,000 | 09/04/01 |  |  |  |  |  |
| 40 VINCENT STREET HIGHER BROUGHTON | PHILIP JAGGERS | 19/04/00 | 8,500 | 26/06/00 |  |  |  |  |  |
| 26 HAMPSHIRE STREET HIGHER BROUGHTON | DEREK CAULFIELD | 11/07/00 | 17,000 | 31/08/00 |  |  |  |  | TENANT MISS HOSSNER 708 8576 |
| 31 WILTSHIRE STREET HIGHER BROUGHTON | Miss STEFANYSHYN | 25/09/00 | 7,000 | 21/11/00 |  |  |  |  |  |
| 18 VINCENT STREET HIGHER BROUGHTON | MR. MALLON | 18/06/01 |  |  |  |  |  |  |  |
| TOTAL C/F |  |  | 364,500 |  |  |  | 158,000 | 35,000 |  |

(ii)

# ACQUISITIONS IN HAMPSHIRE STREET INITIATIVE

| ADDRESS | OWNER | INSPECT DATE | OFFER £ | OFFER DATE | ACCEPT DATE | APPROVE DATE | LEGAL DATE | COMPL DATE | COMMENTS |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TOTAL B/F |  |  | 364,500 |  |  |  | 158,000 | 35,000 |  |
| 1 HAMPSHIRE STREET 3 HAMPSHIRE STREET 5 HAMPSHIRE STREET | STERLING PROP. Co | 11/06/01 |  |  |  |  |  |  |  |
| 8 VINCENT STREET HIGHER BROUGHTON | C/o SMITH HODGKINSON |  |  |  |  |  |  |  |  |
| 22 VINCENT STREET HIGHER BROUGHTON | RASSOW NAVYERI |  |  |  |  |  |  |  |  |
| 15 HAMPSHIRE STREET HIGHER BROUGHTON | DAVID HUTCHEON |  |  |  |  |  |  |  |  |
| 21 HAMPSHIRE STREET HIGHER BROUGHTON | DALAL MOUNJID |  |  |  |  |  |  |  |  |
| 40 HAMPSHIRE STREET | SALFORD DEVELOPMENT Co. |  |  |  |  |  |  |  |  |
| 17 WILTSHIRE STREET | Philip & Elaine Oliver Owner/Occupiers |  |  |  |  |  |  |  |  |
| 23 WILTSHIRE STREET | Gerald Lewin C/o Kay MacKenzie |  |  |  |  |  |  |  |  |
| 33 WILTSHIRE STREET HIGHER BROUGHTON | Robert & Angus McKeown (owner/occupiers) |  |  |  |  |  |  |  |  |
| 37 WILTSHIRE STREET HIGHER BROUGHTON | JOHN & GWEN DAVIES |  |  |  |  |  |  |  |  |
| 41 WILTSHIRE STREET HIGHER BROUGHTON | PORTICO |  |  |  |  |  |  |  |  |
| 43 WILTSHIRE STREET HIGHER BROUGHTON | SANKEY ESTATES LTD |  |  |  |  |  |  |  |  |
| 47 WILTSHIRE STREET | THOMAS CROWTHER |  |  |  |  |  |  |  |  |
| TOTAL C/F |  |  | 364,500 |  |  |  |  |  |  |

(iii)

# HAMPSHIRE STREET / WILTSHIRE STREET INITIATIVE

ANALYSIS OF SPEND AS AT 8TH August 2001

|  | No. of Properties acquired | Spend on Property £ | Spend on Home Loss | Spend on Disturbance |
| --- | --- | --- | --- | --- |
| Money spent during financial year 1999/2000 | 6 | 42,000 | 0 | 0 |
| Money spent during financial year 2000/2001 | 44 | 559,750 | 24,525 | 48,050 |
| Money spent April – June 2001 | 2 | 35,000 |  | 500 |
| Money spent July – Sept 2001 | 1 | 17,000 |  |  |
| Money agreed and with Legal for completion | 7 | 98,500 |  |  |
| Accepted but not with legal yet | 4 | 164,500 |  |  |
| Offered but not accepted | 11 | 148,000 |  |  |
| Inspected and to offer (Estimated) | 2 | 25,000 |  |  |
| To inspect (Estimated acquisition cost) | 14 | 140,000 |  |  |
| Potential spend TOTAL | 91 | 1,229,750 |  |  |

This analysis does not include Solicitor cost & Surveyor’s fees.

# Comments

G.M.Properties	66 Shawcross Street	Corrected address - schedule showed 56 not 66: therefore the property is not in the orange area: we are not therefore looking to buy but No.