| PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- |

REPORT OF THE DIRECTOR OF DEVELOPMENT SERVICES

TO THE LEAD MEMBER FOR DEVELOPMENT SERVICES

ON 8TH DECEMBER 2003

TO THE LEAD MEMBER FOR HOUSING

ON 18TH DECEMBER 2003

TITLE : THE SHORTLIST FOR TENDERING MAJOR NEW BUILD AND REFURBISHMENT PROJECTS IN ACCORDANCE WITH THE PRINCIPLES OF RETHINKING CONSTRUCTION

RECOMMENDATIONS :

1. 	That the Lead Members for Development Services and Housing notes the shortlist of the seven recommended bidders listed in the report for the category of major new build and refurbishment projects with individual contract values of between £500,000 - £5m.

.

EXECUTIVE SUMMARY :

This report provides lead members with details of the shortlist for the seeking of tenders for two construction partners to undertake major new build and refurbishment projects with individual contract values of between £500,000 - £5m for a period of 5 years ( plus a further 2 years by agreement ) in accordance with the principles of rethinking construction

BACKGROUND DOCUMENTS :

(Available for public inspection)

Report to the Lead Member for Development Services entitled “Procurement of Construction”- 10th March 2003

Report to the Lead Member for Housing entitled “Procurement of Construction”- 21st March 2003

Report to the Lead Member for Development Services entitled Re – thinking Construction Progress Report – 7th July 2003

ASSESSMENT OF RISK

Low.

THE SOURCE OF FUNDING IS

N/A

LEGAL ADVICE OBTAINED

N/A

FINANCIAL ADVICE OBTAINED

Yes – Nigel Dickens Principal Accountant

CONTACT OFFICERS :

BILL TAYLOR TEL 0161 793 3603

PAUL MALLINDER TEL 0161 793 3606

WARD(S) TO WHICH REPORT RELATE(S)

All wards

KEY COUNCIL POLICIES

CPA – Use of Resources

Best Value

Modernising Local Government

Performance Management

Securing of Local employment

E Government

DETAILS (Continued Overleaf)

1.0 	Purpose of Report

  - The Purpose of this report is :

  - For  the Lead Members for Development Services and Housing to note the shortlist  for the category of Major New Build and Refurbishment Work with individual contract values between £500,000 and £5m

  - To provide information on the next steps to be taken for this category of work

2.0 	Background

2.1 	On 10th March 2003 and 21st March 2003 respectively, the Lead Members for Development Services and Housing approved the commencement  of the procurement  of construction partners  for future construction work through  the OJEU Restricted Procedure.

- The Categories of Work

3.1 	The 9 categories of work to be procured for construction partners are as follows:

-     Major New Build and Refurbishment Work - £500,000 - £5m – Dual award

- Highway and Civil Engineering Work – Up to £2m – dual award

- Highway Structures - all values , single awards

- Other New Build and Refurbishment Work - £125,000 - £500,000 – Dual award

- Minor Building Works -£20,000 - £125,000 – dual or triple awards

- Responsive and Routine maintenance - all values , dual or triple awards

- Mechanical works - all values , single awards

- Electrical works - - all values , single awards

- Landscape Works – all values , single or dual awards

4.0 Progress Achieved to Date.

4.1 	The OJEU Notice was placed on 19th May 2003 for the return of Pre qualification questionnaires on 26th June 2003.

4.2	The number of companies who submitted Pre qualification details is as follows:

| Category | Number of applicants |
| --- | --- |
| Major New Build and Refurbishment Work | 45 |
| Highway and Civil Engineering Work | 29 |
| Highway Structures | 23 |
| Other New Build and Refurbishment Work | 35 |
| Mechanical works | 8 |
| Landscape Works | 20 |
| Electrical works | 16 |
| Responsive and Routine maintenance | 15 |
| Minor Building Works | 34 |
| Total | 215 |

4.3	The tendering and project commencement stages will be phased.

The phased programme for the commencement of partnering in each of the categories is as follows:

| Category | Commencement Date |
| --- | --- |
| Major New Build and Refurbishment Work | 1st July 2004 |
| Highway and Civil Engineering Work | 1st September 2004 |
| Highway Structures | 1st September 2004 |
| Other New Build and Refurbishment Work | 1st September 2004 |
| Mechanical works | 1st October 2004 |
| Landscape Works | 1st February 2005 |
| Electrical works | 1st April 2005 |
| Responsive and Routine maintenance | 1st April 2005 |
| Minor Building Works | 1st April 2005 |

  - An OJEU Notice was placed on 9th May and a pre qualification questionnaire was      sent out to companies who expressed an interest.

  - The first category to be implemented is Major New Build and Refurbishment Work, for which thirty five expressions of interest were received.

4.6 	A working group thoroughly evaluated the responses to the Pre qualification questionnaire in accordance with the following criteria:

- 	 Partnering Potential

- 	Capability and experience

- 	Capacity and Performance

-          Financial assessment

- Health and safety

- 	Synergy with the Councils wider aims

- partnering ethos

- equality

- local employment

- training

- environment

- quality control

- electronic service delivery

- probity issues

  - A formal methodology was used to assess and rank the companies.

5.0	Proposals

5.1	The evaluation team recommend that the seven bidders below be approved to progress to the next stage that they be requested to submit formal Invitations to tender.  The applicants provided complete and comprehensive details in all the areas requested and satisfied the panel on each of the areas listed in paragraph 4.6. The shortlist of seven proposed bidders (in alphabetical order) are:

Bethell

Bramhall

Casey

Cruden

Gleeson

Mowlem

Seddon

  - The Panel recommend that the 38 applicants below (in alphabetical order) should not be selected to progress to the next stage of being requested to submit formal Invitations to Tender.

The applicants either satisfied the Panel but did not score  as high as those in the proposed shortlist  or were unable to satisfy the panel on the areas listed in paragraph 4.6 or failed to provide the complete or comprehensive details required.  The proposed unsuccessful applicants (in alphabetical order) are

Allen Build

Aqua Interiors

BAAS Construction

Ballast (in administration)

Bardsley Construction

Birse Build

Blakeley Tonge and Partner

Bluestone

BOYS

Bullock Construction

C Spencer

DLP

Emcore Drake and Scull

Enterprise

Fearnley Refurbishments

F Parkinson

Galliford Try

Gunite

Hargreaves Contracting

Henry Boot

Keegans Group

Kier

Lovell

Manchester and Cheshire

Monk Dunstone Associates

PW Building Services

Richardson Projects Ltd.

Simons Construction

Stonebridge (in administration)

Sunley Turriff

Thomas Barnes

Thysson Construction

Totty Building Services

Turner Construction

Walter Carefoot

Wates

White Young Green

Wrekin Construction Solutions

  - Tender documentation is currently being prepared and tenders are due to be    invited in February 2004.

5.5 	Shortlisting work on the remaining categories of work is almost complete and a further report will be submitted to Lead Member in the next month or so.

###### Malcolm Sykes

Director of Development Services