| PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- |

# REPORT OF

# THE HEAD OF HOUSING SERVICES

# TO HOUSING LEAD MEMBER on 18th January 2007

# TITLE: PRIVATE SECTOR CAPITAL PROGRAMME 2006/07

# RECOMMENDATIONS:

- That Lead Member notes the current position for 2006/07 and receives further reports throughout the year.

# EXECUTIVE SUMMARY:

This report gives the details of the current position for the 2006/07 Private Sector Capital Programme.

# BACKGROUND DOCUMENTS:

(Available for public inspection)

Approved capital programme 2006/07

Regeneration Monitoring Data

Financial Information from SAP

# ASSESSMENT OF RISK:

Failure to monitor the programme could result in significant overspends or under utilisation of resources and failure to maximise external funding opportunities.

# THE SOURCE OF FUNDING IS:

Not applicable as the report is commenting on the financial position.

# LEGAL ADVICE OBTAINED:

Not required for this report.

# FINANCIAL ADVICE OBTAINED:

Report prepared by the out stationed Principal Group Accountant for Chief Executive’s.

# CONTACT OFFICER:

# Nigel Dickens 0161 793 2585

# WARD(S) TO WHICH REPORT RELATE(S):

# All

# KEY COUNCIL POLICIES:

# COUNCIL CAPITAL BUDGET 2006/07

# DETAILS (Continued Overleaf)

- Background Information

  - The Council has approved a Private Sector Capital Programme of £28.9m for 2006/07 as part of the Council’s Capital Programme for 2006/07. It is the responsibility of officers to manage and monitor this on behalf of the Council and report on any issues arising to Lead Member as appropriate.

  - This programme was as a result of officers from Housing, Seedley and Langworthy, New Deal for Communities, Development Services and Chief Executive’s working together to develop the programme for 2006/07. This was also to help formulate the discussions for next Housing Market Renewal Prospectus and Annual Investment Plan.

  - This is to ensure that the programme meets not only the requirements of Housing but also the different regeneration initiatives such as Housing Market Renewal (HMR), New Deal for Communities, the Urban Regeneration Company and English Partnerships.

  - Although the 2005/06 out-turn position was an overspend of £0.6m this represented the bringing forward of schemes from 2006/07 to ensure that all targets were achieved in 2005/06. Consequently these resources have been removed from the 2006/07 programme and these together with other adjustments have resulted in resources for 2006/07 of £29.7m.

- Details of Report

  - 2006/07 Programme

    - The current programme is £31.3m which means that there is an amount of over-programming of £1.6m.

    - This represents over-programming of 5.3% of available resources for the year. This is considered reasonable at this point in the year, especially if this is considered in relation to the actual level of expenditure that has been incurred. The over-programming will be managed within the Council’s internal resources.

    - The table below shows how this over-programming fits with the different available resources:

| Funding Source | Programme £ m | Level of Resources | Amount of Over-Programming |
| --- | --- | --- | --- |
| Housing Market Renewal | 18.762 | 15.620 | 3.142 |
| City Council Resources | 7.579 | 9.148 | -1.569 |
| New Deal Grant | 1.500 | 1.500 | 0 |
| New Opportunities Fund | 0.135 | 0.135 | 0 |
| Specified Capital Grant | 0.847 | 0.847 | 0 |
| ERDF | 0.133 | 0.133 | 0 |
| English Partnerships | 2.000 | 2.000 | 0 |
| LPSA | 0.382 | 0.382 | 0 |
| Total | 31.338 | 29.765 | 1.573 |

    - What the above table demonstrates is that over-programming is within Housing Market Renewal and this will be managed out through the use of Council resources.

    - As at the 30th November 2006 actual expenditure was £15.0m or 50.5% of the programme. Of this £9.4m was eligible for Housing Market Renewal.

    - With Housing Market Renewal being the main resource within the programme the table below shows this part of the programme by intervention area:

| Intervention Area | Programme £m | Level of Resources | Amount of Over-Programming | Actual Spend at 30/11/06 |
| --- | --- | --- | --- | --- |
| Strategic Site Assembly | 8.704 | 7.018 | 1.686 | 4.892 |
| Securing Development | 2.286 | 2.249 | 0.037 | 1.012 |
| Supporting Home Ownership | 3.818 | 3.121 | 0.697 | 1.370 |
| Home Improvements | 2.734 | 2.012 | 0.722 | 1.437 |
| Private Rented Sector | 0.200 | 0.200 | 0 | 0.042 |
| Delivery | 1.020 | 1.020 | 0 | 0.680 |
| Total | 18.762 | 15.620 | 3.142 | 9.433 |

    - This demonstrates a good level of over-programming across most intervention areas giving re-assurance that HMRF targets will be achieved.

    - It should be noted that the main area of over-programming is on site assembly and this can be managed out if required to aid the whole programme by delaying acquisitions into the next financial year.

    - On Securing Development this is for the Urban Splash scheme and the total actual expenditure on the scheme is £1.9m against the forecast of £4.2m with the balance being funded by English Partnerships. It should also be noted that expenditure in excess of £0.5m has been passed in December thereby giving the re-assurance that the above HMRF targets will be achieved.

    - It also can be seen that although the position for Supporting Home Ownership is low this includes a significant amount for properties in Broughton which are expected to be progressed in the near future, although probably not to the extent as originally envisaged. This does not cause a problem as this is part of the overall programme management.

    - On the other sources of funding the following points are worthy of note:

      - English Partnerships - this is for the Urban Splash scheme and at this point in the year the risk of this not being maximised is small, as covered in 2.1.9 above.

      - New Opportunities Fund - this is for Chimney Pot Park which has now been approved by Lead Member and this part of the scheme needs to be completed by December in order to draw down this funding and is currently on target.

      - Specified Capital Grant - this is the grant for the Disabled Facilities Programme. Currently only 73% of the resource is committed and a further £0.386m of mandatory expenditure is required to maximise the grant take up, compared to £0.559m at the time of the last report. As grant can be claimed on committed grants rather than just actual expenditure then it should be possible to ensure the grant is fully taken up, provided there is an increase in the number of cases being passed through by the Occupational Therapists. This has been discussed with the relevant officers concerned.

      - LPSA - whilst this resource can be carried forward into 2007/08, a report has been prepared for submission to Lead Member on how this is going to be utilised.

      - New Deal for Communities - expenditure is on target to ensure this is fully utilised and no current concerns.

- Affordable Housing Programme

  - No change has arisen to that reported in the previous report.

- Conclusions

  - For HMRF there is a good level of over-programming across most of the programme thereby giving the confidence that it will be delivered.

- Recommendations

  - That Lead Member notes the current position for 2006/07 and receives further reports throughout the year.