# Text boxes

# Re Thinking Construction Flow Chart

OJEC Notice Restrict procedure

Expressions of interest

Issue memorandum of information and prequalification questionnaire

Bidders responses

Issue tender documents

Long list up to 6 per service category

Evaluation of prequalification submissions

Bidders responses

Evaluation and selection of preferred partners for interview

Interviews and final selection

Lead Member

Cabinet

Commence Mechanical Engineering

Commence Road Surfacing

Commence Civil Engineering

Commence New Build / Major Refurbishment

5 Days

Commence One Off Minor Building Works

Commence Responsive and Routine Maintenance

Commence Landscape Work

Commence Electrical Engineering

Key:

Salford Documentation

Bidder Documentation

Development Stage

2nd May 2003

10th June 2003

15th July 2003

29th July 2003

28th August 2003

30th October 2003

1st Dec 2003

22nd Dec 2003

13th Jan 2004

1st Sep 2004

38 Days

1st Sep 2004

1st June 2004

1st June 2004

1st June 2004

1st April 2004

1st April 2004

1st April 2004

Stage 1

Stage 2

Stage 3

Stage 4

Stage 5

Stage 6

56 Days

30 Days

14 Days

36 Days

22 Days