SALFORD CITY COUNCIL

Housing Function

RECORD OF DECISION

I, Harry Seaton, Director of Housing Services, in exercise of the powers conferred on me by Paragraph J1of Section 2 of the Scheme of Delegation of the Council, and following consultation with Councilors Warmisham and Hunt, being the Lead Member and the Deputy Lead Member respectively for the Housing function:

do hereby authorise / approve / disapprove:

- Retrospectively the Director of Development Services actions in inviting tenders for the renovation works in Phase 1 of Langworthy North.

The reasons for the decision are:

- To enable the scheme to progress to tender stage.

The source of funding is: SRB 5 Budget

The following documents have been used to assist the decision process

- N/A

Signed:	.............................................Dated:................................................

Director

Signed:	.............................................Dated:................................................

Lead Member

Signed:	.............................................Dated:................................................

Deputy Lead Member

This decision is not subject to consideration by another Director.

Contact Officer: David Holland		Telephone Number: 0161 794.8337

## REPORT TO LEAD MEMBER (HOUSING)      21st September 2001

# LANGWORTHY NORTH PHASE 1, REFURBISHMENT. SALFORD

- Purpose of the Report

  - To obtain retrospective approval of to seek authority to invite tenders.

- Recommendations

  - That the Director of Housing Services in consultation with the Lead Member / Deputy Lead Member approves the cost estimate.

  - That the Director of Development Services be authorised to invite tenders.

- Background

  - The Langworthy North Phase 1 is the first of six phases of housing improvements situated in Seedley Langworthy.  The scheme comprises the renovation of early 20th century terraced housing in private ownership, either owner occupied or private landlord owned, totalling 75 properties. (no.s 2 – 64 (evens) Spring Gardens, 4 – 46 (evens) Highfield Rd, 1- 35 (odds) Jones Street, 1 & 3 Spring Gardens and 2 Langham Rd)

  - Langworthy North is an area identified by Building Design Partnership in their Development and Urban Design Strategy as having a long-term sustainable future.

- Details

  - The proposed scheme will involve works of repair to the external envelope of the properties involving:-

- Re-roofing and insulation

- New windows and doors

- New rainwater goods

- Repointing and repair of brickwork

- Rebuild chimneys and lining of the flues

  - Rear yards walls including yard gates will also be repaired where required

  - With the scheme are proposals for works to the street entrance of each dwelling to provide canopies and guarding to the ground floor windows.

5.0	Financial Implications

  - The initial budget allocated to this scheme is £1,136,948.00

  - Due to the timing of the letting of the contract and the number of properties involved, the scheme will span two financial years.

  - Expenditure will be phased as follows:

|  | 2001/02 | 2002/03 | 2003/04 | Total |
| --- | --- | --- | --- | --- |
| Works | 320,000 | 630,580 | 38,650 | 988,650 |
| Fees | 50,000 | 80,000 | 18,298 | 148,298 |
| Total | 370,000 | 710,000 | 56,948 | 1,136,948 |

5.4	    This scheme is funded by the SRB 5 budget

- Conclusion

  - Approval of the scheme will greatly enhance the quality of the housing in this area and be seen as a tangible commitment by the city of the regeneration of Langworthy North

### Report Written By : Stuart Boott

### Checked By : Mark Glynn