## REPORT TO LEAD MEMBER (HOUSING)                 27 JULY 2001

# ENVIRONMENTAL IMPROVEMENTS – CASTLEWAY ESTATE

- Purpose of the Report

  - To seek approval of the sketch scheme and cost estimate for the environmental improvements to Castleway Estate in Swinton.  To seek authority to invite tenders.

- Recommendations

  - That the Director of Housing Services in consultation with the Lead Member / Deputy Lead Member approves the sketch scheme and cost estimate.

  - That the Director of Development Services be authorised to invite tenders.

- Background

  - The Castleway Estate is situated in Swinton and consists of a mixture of houses and low-rise flats totalling 274 properties.

  - The estate has proved very popular, with 103 homes acquired under the Right to Buy Scheme.  The houses are built on traditional lines with gardens front and rear, but with very few parking spaces.  Access for emergency and service vehicles is often restricted by cars parked on the road

- Details

  - The scheme includes works to dwellings on Castleway, Buckingham Road, Balmoral Road, Windsor Avenue and part of Whitegate Drive.

  - The proposals will provide in-curtilage parking and new fencing and gates, where necessary, to improve the overall appearance of the estate. Dropped kerbs will be provided for existing and proposed drives and parking places.

  - Traffic calming measures will be installed to a wider area, in accordance with the appropriate regulations.

  - Rear fencing and division fencing will only be provided in a few locations where there is a particular security problem

  - Consultation on the sketch scheme has taken place with tenants, owner-occupiers and elected members (at three open meetings and with the residents’ association).  They are generally in favour of the proposals. Their comments have been taken into consideration.

5.0	Financial Implications

  - The initial budget allocated to this scheme and further phases was £400,000 for 2001/02 with a further £690,000 available in 2002/03.

  - The estimated cost of this project is £486,044 including fees.	Works 	£425,252

Fees	£  60,792

  - Expenditure will be phased as follows:

|  | 2001/02 | 2002/03 | 2003/04 | Total |
| --- | --- | --- | --- | --- |
| Works | £120,000 | £290,000 | £15,252 | £425,252 |
| Fees | £30,000 | £26,000 | £4,792 | £60,792 |
| Total | £150,000 | £316,000 | £20,044 | £486,044 |

  - This scheme is funded by the Housing Capital Programme

(Public Sector Environmental Improvements).

- Conclusion

  - Approval of the scheme will enhance the quality of the environment, improve road safety and improve both emergency and service access through the estate.

Harry Seaton					Malcolm Sykes

### Director of Housing Services 		Director of Development Services