| PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- |

REPORT OF THE DIRECTOR OF DEVELOPMENT SERVICES

TO THE LEAD MEMBER FOR DEVELOPMENT SERVICES

ON 20TH SEPTEMBER 2004

TO THE LEAD MEMBER FOR HOUSING SERVICES

ON 23rd SEPTEMBER 2004

TITLE: CHAPEL STREET REGENERATION STRATEGY

PROPOSED IMPROVEMENTS TO TRINITY PARK 2004

RECOMMENDATIONS:

It is recommended that:

- Lead Member Development Services approves the scheme of improvements for Trinity Park and development to a detailed design, and implementation in 2004/2005.

- Lead Member Development Services approves the budget for the improvement works (total of £70,000).

- Lead Member for Housing Services approves funding from the HMRF – Streetscape Scenes - Environmental Improvements Programme in the sum of £20,000.

- Lead Member for Development Services approves funding from the Chapel Street Capital Budget 2004/2005 for the sum of £38,000.

EXECUTIVE SUMMARY:

In 2001, as part of a programme of refurbishment of open spaces in Trinity, the Chapel Street Project Office carried out a consultation exercise with local residents, children at St Philips and St Peter & St Johns RC Primary Schools and at the Angel Healthy Living Centre about possible improvements to Trinity Park.  Unfortunately, there was not sufficient funding to undertake the works at that time.  Groundwork has now offered to carry out the improvements as part of their Community Environment Programme in Salford, working in partnership with residents, local organisations and regeneration agencies.  This report details the background to the original scheme and seeks approval for the proposals and for funding.

BACKGROUND DOCUMENTS:

(Available for public inspection)

- Draft sketch scheme from 2001 showing proposed improvement to Trinity Park (L1407/B09).

- Chapel Street Regeneration Strategy

ASSESSMENT OF RISK:

The risk of not delivering the project in 2004/2005 is considered to be low if the proposals and funding are approved now.

THE SOURCE OF FUNDING IS:

A range of funding is sought including:

- S.106 money (£12,000 confirmed from the development of the site of the former Lima Public House).

- Housing Market Renewal Fund Environmental Improvements Programme (£20,000). (A separate report seeking agreement to the HMRF Streetscape Scenes programme for 2004/5 appears elsewhere on today’s agenda).

- City Council: Chapel Street Capital Budget 2004/2005 (£38,000).

LEGAL ADVICE OBTAINED:	Yes: Ian Sheard 793 3084

FINANCIAL ADVICE OBTAINED:	Yes:  N. Dickens 793 2585

D McAlister 793 2482

CONTACT OFFICER:	Emily Hrycan		Tel: x70 0987

WARD(S) TO WHICH REPORT RELATES:	Irwell Riverside

KEY COUNCIL POLICIES:		N/A

DETAILS:

- BACKGROUND

  - The Chapel Street Residents Forum and the Chapel Street Walking Plan has identified environmental and local open space improvements as one of its key priorities.  The Chapel Street Regeneration Strategy Annual Delivery Plan 2002/2003 identified the refurbishment of Trinity Park (amongst others) as a project for that year.

  - As a preliminary phase, basic landscaping maintenance was undertaken in Trinity Park in April 2001.  This was followed by extensive consultation leading to the development of an action plan to co-ordinate a comprehensive refurbishment to all the Trinity open spaces.  The action plan encompassed the three parks in Trinity – Trinity Park, Mount Street Park and St Stephen’s Gardens.

  - The plans were subject to a substantial amount of consultation with local residents throughout 2001.  These included two meetings with local schoolchildren and four meetings with local residents.  Residents have been concerned with the appearance of the park, security to users and facilities within the park.

  - In November 2000, approval was given to undertake improvements to Trinity Park and St Stephen Street Gardens.  In March 2001, a report was taken to Lead Member for some minor landscaping works of the value £4,505 to the areas of land adjacent to Rosamond Drive.

  - Out of the three parks in Trinity highlighted for improvements in the 2001 Action Plan, one has been completed and other is due to be undertaken in late 2004.  In 2003 in conjunction with Groundwork, a refurbishment scheme to Mount Street Park was undertaken, and as part of the Block 3 Capital Transport Programme, an improvement scheme will be undertaken to St Stephen Gardens this year. Unfortunately, there was not sufficient funding to undertake the works proposed on Trinity Park in 2001, and Groundwork has now offered to carry out these improvements as part of their Community Environment Programme in Salford.

- DETAILED PROPOSED WORKS

2.1	The proposed improvements to Trinity Park include:

- Refurbishment of the play area.

- Repair and replace street lighting columns.

- Provide new street furniture including litterbins, dog bins, seating and

bollards.

- Crown lifting to trees and reseeding where necessary.

- Provision of a public art project, which will involve the local school

children.

- Provision of safety measures including bollards and other boundary

protection.

  - See attached plan for details

- MAINTENANCE COSTS

  - The estimated annual maintenance costs for the proposed works is £3250.  After the tenders are reported, and the scheme is finalised following public consultation, a firm maintenance cost will be reported.

- FINANCIAL INFORMATION

## Lead Member Development Services

  - The estimated total cost for the scheme is £70,000.  This includes fees, preliminaries and contingencies.

  - At the Lead Member Development Services meeting on 28th June 2004, the Capital Budget to support the implementation of regeneration projects in Chapel Street in 2004/2005 was noted – this included an item for environmental and public realm improvements.

  - Further funding has been confirmed through the redevelopment of the site of the Former Lima Public House on North George Street, adjacent to Trinity Park for the sum of £12,000.

  - It is proposed that £38,000 be provided from the Chapel Street Capital Budget 2004/2005.

## Lead Member Housing Services

  - Approval is being sought through the Housing Market Renewal Fund – Streetscape Scenes programme, for £20,000 towards the cost of this scheme.

- CONCLUSION

  - The improvement and refurbishment of Trinity Park, will enhance the open spaces and the surrounding residential area, and help maintain its attractiveness.  It also reinforces the aims and objectives of the Chapel Street Walking Plan.

  - The total cost of the scheme is £70,000 of which £12,000 has been made available.  Therefore, it is vital that the rest of the funding is approved, so that the scheme can be implemented.

Malcolm Sykes

# Director of Development Services