| HOME ENERGY CONSERVATION ACT 1995 SEVENTH PROGRESS REPORT (2003) FOR THE PERIOD 1 APRIL 2002 TO 31 MARCH 2003 |  |
| --- | --- |

Please complete this form in full and return it and one copy to your Government Office no later than 29 August 2003.  Before completing this form you should read the accompanying guidance.

#### Data Protection Act

In order to process this report we may need to disclose the information we receive from you to others including our authorised agents, other Central Government Departments and other public bodies. We may also keep your name and address on a list that will be used for future exercises on related topics.

Occasionally, we receive requests to provide various organisations and companies with a list of HECA contacts. No one will be given a copy unless we feel it would be in your interests. However, if for any reason you do not wish your name and address to be included if and when the database is provided to others, please indicate this clearly.

Pagination in this version of the form, designed for completion on a PC, differs from that of the printed form. The spaces should expand to accommodate the necessary information – but it would be appreciated if the completed form did not extend beyond a total of 8 pages. Please do not edit the existing text.

| The name and details given here will be taken by Defra as the HECA “lead officer” contact |
| --- |
| Name | Kevin Scarlett |
| Job Title/Department (as appropriate) | Assistant Director / Housing Services |
| Authority | Salford City Council |
| Address | Turnpike House |
|  | 631 Eccles New Road |
|  | Salford | Post Code | M50 1SW |
| Telephone | 0161 925 1256 | Fax | 0161 925 1166 |
| E-mail | ade.alao@salford.gov.uk | Date | 21 September 2003 |

1.	Have there been any changes to the following elements of your authority’s Home Energy Conservation Act (HECA) strategy in the period covered by this report?

Please summarise elements of the energy conservation report prepared in 1996 (your “HECA strategy”) in the first column of the table below, taking account of any amendments made to the strategy up to and including 31 March 2002.  Changes made prior to this date will already have been recorded by Defra from information you have provided.  However, if any changes have been made between 1 April 2002 to 31 March 2003, please tick the relevant “Yes, changes” box(es) and enter the new figure(s) in the final column. If there have been no changes, please tick the “No change” boxes. Refinements to strategies may be necessary from time to time, but fundamental changes to the original strategy are not anticipated.   Please explain any changes.

|  | HECA strategy up to 31 March ‘02 | No change since 1 April ‘02 | Yes, changes since 1 April ‘02 | New figures following changes since 1 April ‘02 |
| --- | --- | --- | --- | --- |
| a) Overall energy efficiency improvement identified | 21% | √ |  |  | per cent |
| b) Number of years to implement the measures identified | 10 years | √ |  |  | Years |
| c) Total cost of implementation of all measures | £154.9 million | √ |  | £ | Millions |
| d) CO2 reduction per annum as a result of all the measures identified | 16,357 | √ |  |  | Tonnes per annum |
| e) Indicate the 1 April 1996 baseline energy use (in GJ) against which energy efficiency improvements are being measured | 12,666,000 GJ | √ |  |  | GJ |
| Reasons for any changes identified above: |  |

2.	Are you monitoring changes in the energy efficiency of the housing stock in your area, in order to be able to report progress as required by HECA?

| YES | √ | NO |  |
| --- | --- | --- | --- |

If you answered “Yes”, please describe briefly:

- the methodology used to monitor progress, listing the main data sources

- how you are monitoring the success of activities designed to promote energy efficiency

If you answered “No”, please give reasons.

Methodology used to monitor progress and success of information, advice, education and promotion activities

a) A 100% database is maintained for the Council-owned housing stock on Maxim 2000. This database is regularly updated with measures installed through the housing capital programme. Measures installed through external partner schemes such as the Warm Front Team Grant Scheme and Energy Utilities Energy Efficiency Commitment Schemes are also entered on the database, as they become available. A sample postal survey of housing in owner occupied, private rented and RSL tenures was undertaken, using the format and methodology of DEFRA’s HECAMON survey, to identify improvements over the past year. b) The City undertakes a vigorous marketing and publicity campaign to promote home energy efficiency. There is an annual marketing plan for home energy efficiency and a Marketing and Publicity Officer with HECA promotion as one of their responsibilities. It is difficult to directly monitor progress and the success of these activities. Two useful proxy measures are the number of Warm Front Team grants, and the number of enquiries to the local energy efficiency advice centre’s helpline. 1,723 households received Warm Front Team grants in the City during 2002/03 at a total cost of £591,926. 1,258 (73%) of these were for owner-occupiers with 125 (7%) for private renters. The rest was taken up by tenants in Housing Association and Council-owned housing. This represents a 38% improvement over take-up figures during 2001/02 for owner-occupiers, private tenants and housing association tenants. The Greater Manchester EEAC received a total of 100 requests for telephone advice from the City in the year up to 31 March 2003. by the EEAC from the City up till 31 March 2002. The EEAC also processed 1,088 Home Energy Check forms, held 4 presentations for residents’ groups and ran 2 staff training events. The Eccles Energy Conservation Area HECAction scheme was launched in 2001/02 with the aim of promoting energy efficiency in the Eccles ward through a comprehensive programme of marketing, publicity, education and incentives. The scheme has successfully raised the profile of home energy efficiency in the ward and resulted in additional installation during 2002/03 of cavity wall insulation to 117 properties, loft insulation to 42 properties, energy efficient condensing boilers to 15 properties and 13 energy efficient electrical appliances.

3. 	It is helpful for Defra to be able to judge the extent to which the HECAMON software (Version 3, issued by Defra in April 1999 and updated in April 2001) is used each year.  Therefore, please would you indicate whether or not you used the software when collecting and collating the data to enable you to complete this form?

| Postal | √ | Telephone |  | Both |  | HECAMON not used |  |
| --- | --- | --- | --- | --- | --- | --- | --- |

4.	Please briefly describe in part a) all activities that are specifically designed to assist in the development and achievement of your HECA strategy.  Include:

- what you are doing as an authority to deliver information, advice, education and promotion in relation to energy efficiency to all households in your area, and who is involved (this may be external partners, or staff from another Department)

- joint activities with external partners, e.g. businesses or other local authorities

- if possible, the financial contribution from partners in the 2002/03 financial year

- confirmation if existing activities will continue

In part b) describe new activities you expect to commence in the 2003/04 financial year.

| a) activities in 2002/03 financial year |
| --- |
| Activity | Who is involved? | Partners’ contribution (£) in 2002/03 | Will this continue into 2003/04? |
| The Eccles Energy Conservation Area (TEECA) HECAction project. Marketing and publicity to promote home energy efficiency among residents of the City. Greater Manchester South Energy Efficiency Advice Centre in partnership with 5 neighbouring local authorities. Development of an Affordable Warmth Strategy for the City. British Gas Warm-a-Life programme for both Council-owned and privately-owned properties. Energy efficiency training for frontline housing and health staff. 3,500 low energy light bulbs for low-income and elderly households. Salford Solar PV demonstration project. Energy Efficiency improvements to 3,947 Council-owned properties | Residents of Eccles Ward, Energy Saving Trust, Scottish Power, CREATE, Salford PCT Marketing & Public Relations Team, Salford People magazine, the Salford Advertiser, residents’ groups Manchester CC, Stockport MBC, Wigan MBC, Trafford MBC & Tameside MBC The Salford Partnership and Salford PCT British Gas plc Optima energy consultants Npower & Scottish Power DTI Solar PV Grant Programme, and Solar Century New Prospect Housing Limited (ALMO) | £125,000 £25,000 In-kind £7,500 £60,000 In-kind £10,500 £30,000 £5.1 million | Yes Yes Yes Yes Yes Yes Yes Yes Yes |

| b) activities planned in 2003/04 and not mentioned in a) above |
| --- |
| Activity | Who is involved? | Partners’ contribution (£) in 2003/04 | Will this continue into 2004/05? |
| British Gas Home Essential for Life Programme (HELP) to tackle fuel poverty in social housing. Energy Efficiency improvements to 1,003 Council-owned properties. Energy survey of privately owned homes Review of the City’s HECA 1995 Strategy Energy Efficiency project for privately owned homes in the Salford Housing Market Renewal Initiative area. Registered Social Landlords’ Energy Efficiency and Fuel Poverty Forum Private Rented Sector Energy Efficiency Project | British Gas, EAGA Ltd and NPHL NPHL Salford City Council Consultants Manchester Salford HMRF Partnership Body and Scottish Power NPHL and all local Housing Associations Salford Landlord Accreditation Scheme | £239,000 £2.1 million In-kind Nil £300,000 In-kind £20,000 | Yes Yes Yes No Yes Yes Yes |

5.	Please briefly describe below how you are taking forward a fuel poverty /affordable warmth strategy and advise on successes to date, key partner and anticipated future developments, with a particular emphasis on private sector housing stock.  If you do not have a fuel poverty / affordable warmth strategy, please say so below.

Salford City Council, in recognition that the alleviation of fuel poverty is a local well being issue, is working to develop an Affordable Warmth Strategy for the City through the structures of the Local Strategic Partnership. It is anticipated that this strategy will be launched in May 2004. Taking the Strategy Forward To ensure the maximum take up of benefits and Warm Front Team grants amongst eligible households. To maximise the opportunity for advice and information on home energy efficiency to all residents of the City through targeted and appropriate marketing and publicity. To ensure that energy efficiency improvements are given the highest priority within strategies for investment in the Council’s housing stock, targeting fuel poor households early in achieving the thermal comfort criterion of the national decent home standards for social housing. To ensure that energy efficiency measures are carried out within private sector housing renewal grants. To develop strategic partnerships with external agencies to devise creative approaches to alleviate local fuel poverty. To involve residents and community groups in further development of the strategy. To fully integrate the strategy within local social inclusion, housing, regeneration and LA21 strategies. Successes to Date Partnership with Energy Utility Companies resulting in significant investment in the City from their Energy Efficiency Commitment resources. Training of front line housing and health staff to refer eligible household for assistance through appropriate local and national grant schemes. Successful implementation of the TEECA scheme in partnership with Scottish Power with particular focus on households at risk of fuel poverty. Partnership with the Energy Savings Trust and other local authorities to establish a local energy efficiency advice centre for South Greater Manchester from October 2001. Establishment of a local home improvement agency, Anchor Staying Put Salford, from April 2001, to provide assistance for elderly and other vulnerable private sector owners and. Assistance provided by the agency includes maximising benefits and winter fuel payments, referral to appropriate grant schemes, and advice. Key Partners Social housing tenants and private sector housing occupiers Home Improvement Agency Registered Social Landlords Health agencies and social services Voluntary sector organisations Energy utility companies NEA Fuel Poverty Forum NW HECA Forum Energy Saving Trust Anticipated future Developments Launch and implementation of the City’s Affordable Warmth Strategy from May 2004 Improving awareness through advice, marketing and publicity and promoting the Warm Front Grant and other grant schemes to eligible residents Further training for front line staff and community groups in identifying and sign-posting vulnerable households.

6.	Please indicate below, for the period 1 April 2002 to 31 March 2003, the percentage improvement in energy efficiency recorded for each of the four housing sectors shown.  In each case, please also indicate the resulting annual reduction in CO2 emissions and the costs involved.  If you do not have the information available by sector, please ensure that you provide overall totals for each column in the table below.

| Sector of housing | % improvement in energy efficiency achieved in 2002/03 | Reduction in CO2 emissions 2002/03 (tonnes) | Cost of the measures in 2002/03 |
| --- | --- | --- | --- |
|  |  |  | Cost to your authority £ millions | Overall cost £ millions |
| Total for each sector April 2002 to March 2003: |
| Owner/Occupied | 1.63 | 10,417 | 1.85 | 3.24 |
| Local Authority | 16.50 | 4,317 | 5.12 | 5.40 |
| Private Rented | 0.93 | 1,348 | 0.01 | 0.03 |
| Housing Associations | 0.16 | 93 | 0.00 | 0.05 |
| OVERALL TOTAL FOR HOUSING, APRIL 2002 TO MARCH 2003 |
|  | 5.3 | 16,175 | 6.98 | 8.72 |
| Any qualifying comments on the figures should be included here: |
| The overall figure is weighted to reflect the proportion of each sector in the total housing stock. All Local Authority housing was transferred to an Arms Length Management Organisation from September 2002. Figures for the private rented sector include ‘Other Rented’ as defined by the 2001 Census. Owner Occupied – The figures are based on the HECAMON survey and include known improvements from private sector housing renewal grants, Warm Front Team grants and estimates of measures installed privately and through DIY improvements. 1,258 properties had measures installed through the Warm Front Team Grant Scheme at a cost of £480,470. Local Authority – The figures are as reported by New Prospect Housing Limited based on analysis using the Maxim2000 system. Private Rented - The figures are based on a small sample from the HECAMON survey and include known improvements from landlord grants, Warm Front Team grants and estimates of measures installed privately by landlords. 125 properties had measures installed through the Warm Front Team Grant Scheme at a cost of £32,835. Housing Association – The figures are based on a small sample from the HECAMON survey and include known improvements by Housing Associations and through the Warm Front Team grants. |

7.	Please indicate at (a) the annual improvement reported in each of the previous progress report periods and, at b) the overall progress recorded up to 31 March 2002.  Please add any supplementary information below.

Please note that the figure entered at (b) will NOT be a sum of the figures entered at (a). Please see paragraph 22 of the accompanying guidance.

| (a1) Progress reported between 1 April 1996 and 30 June 1997 (1st progress report) | 1.5 % |
| --- | --- |
| (a2) Progress reported between 1 April 1997 and 31 March 1998 (2nd progress report) | 3.15 % |
| (a3) Progress reported between 1 April 1998 and 31 March 1999 (3rd progress report) | 2.3 % |
| (a4) Progress reported between 1 April 1999 and 31 March 2000 (4th progress report) | 2.2 % |
| (a5) Progress reported between 1 April 2000 and 31 March 2001 (5th progress report) | 2.1 % |
| (a6) Progress reported between 1 April 2001 and 31 March 2002 (6th progress report) | 2.3 % |
| (a7) Progress reported between 1 April 2002 and 31 March 2003 (this progress report) | 5.3 % |
| (b) Overall improvement in energy efficiency from 1 April 1996 to 31 March 2003 | 17.0 % |
| Any qualifying comments or supplementary information should be included here: |
| The figure for overall improvement in energy efficiency above is expressed in relation to the baseline figure of 12,665,995 GJ/year in 1996. |

Before returning this form to your Government Office it must be authorised by the Chief Executive of your authority.

I confirm that I have seen and agreed this report of the progress made by this authority
to implement its energy efficiency report as required under the Home Energy Conservation
Act 1995.

| Signature, Chief Executive |  |
| --- | --- |

| Name |  |
| --- | --- |

| Authority |  | date |  |
| --- | --- | --- | --- |