| PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- |

REPORT OF THE HEAD OF HOUSING

##### To

##### THE LEAD MEMBER FOR HOUSING

##### on 29th January 2004

TITLE:	DUCHY & PENDLEBURY RENEWAL AREA -  BLOCK IMPROVEMENT PHASE 1

RECOMMENDATIONS:

- Acceptance of the lowest tender as submitted by Fearnley Refurbishment Limited, in the sum of £155,000.00

- Approval to award the contract at a total scheme cost of £178,250

EXECUTIVE SUMMARY:

The work will include the external refurbishment of 60 properties on Johnson Street, Houghton Street and St John Street.

BACKGROUND DOCUMENTS:

The relevant documents contain exempt or confidential information by virtue of Paragraph 9 of Part 1 of Schedule 12A to the Local Government Act 1972 and are not available for public inspection.

ASSESSMENT OF RISK: Low

The tender price is within the 2003-04 and 2004-05 Housing Capital programme and the contractor has confirmed he is able to meet the agreed programme.

THE SOURCE OF FUNDING IS: Housing Market Renewal Fund and BCA

LEGAL ADVICE OBTAINED: No

FINANCIAL ADVICE OBTAINED: Yes

Nigel Dickens, Principal Group Accountant

CONTACT OFFICER:

###### Ade Alao

Tel 0161 925 1256	e-mail ade.alao@salford.gov.uk

Housing Services

Dave Holland

Tel 0161 793 2878	e-mail dave.holland@salford.gov.uk

Architectural & Landscape Design Services

WARD (S) TO WHICH REPORT RELATE (S):	Pendlebury

KEY COUNCIL POLICIES:	Procurement Strategy

DETAILS :

| 1.0 | Purpose of the Report |
| --- | --- |
| 1.1 | To seek approval of the lowest tender received from Fearnley Refurbishment Limited for Duchy & Pendlebury Renewal Area Block Improvement (Phase 1). |
| 1.2 | To seek approval to award the contract at a total scheme cost of £178,250. |

| 2.0 | Background |
| --- | --- |
| 2.1 | The Duchy & Pendlebury Renewal Area Block Improvement (Phase 1) scheme is the first phase of housing refurbishment and renovations planned for area. The scheme comprises the external improvement of 60 pre-1919 street-terraced housing on Johnson Street, Houghton Street and St John Street. The properties are all privately owned, owner occupied or privately rented. |
| 2.2 | List of Addresses: |
|  | Nos. 1 to 29 Johnson Street (odds only) Nos. 2 to 30 Johnson Street (evens only) Nos. 1 to 21 Houghton Street (odds only) Nos. 2 to 30 Houghton Street (evens only) Nos. 60 to 66 St John Street (evens only) | - 15 dwellings - 15 dwellings - 11 dwellings - 15 dwellings - 4 dwellings |
| 3.0 | Proposals |
| 3.1 | The scheme comprises of external improvement works to 60 properties. |
| 3.2 | External Repairs |
| 3.2.1 | The external works will involve; Repair of window and door frames Renew gutters, rainwater pipes and fascias Renew bay roofs as required Brickwork cleaning Re-pointing and repair of brickwork External painting |
| 3.2.2 | The average cost of the external repairs is £2,971 per property. |
| 3.3 | Tenders have been invited from: |
|  |  |  | Fearnley Refurbishment Limited Wilfred Lord Limited Enterprise Maintenance Services Limited Walter Carefoots & Sons Limited |  |
| 3.5 | The following tenders have been received (in ascending order): - |
|  |  | 1. 2. 3. 4. | £ 155,000 £ 187,087 £ 273,095 £ 284,698 |  |
| 4.0 | Financial Implications |
| 4.1 | Based upon the lowest tender, the total cost of the scheme (including professional fees) is £178,250. The expenditure for the project will be phased as follows: - |
|  |  | 2003/04 (£) | 2004/05 (£) | 2005/06 (£) | Balance | Total (£) |
|  | Works | 50,000 | 96,250 | 8,750 | - | 155,000 |
|  | Fees | 4,053 | 18,032 | 1,165 | - | 23,250 |
|  | Total | 54,053 | 114,282 | 9,915 | - | 178,250 |
| 4.2 | The source of the funding is Housing Market Renewal Fund and BCA. |
| 5.0 | Conclusion |
| 5.1 | Approval of this scheme will greatly enhance the quality of the housing in this area and arrest further housing market decline. |
| 5.2 | I am satisfied that the external improvements to these properties will lead to an increase in confidence in the area’s housing market. |
|  | Bob Osborne Head of Housing |