PROJECT SPECIFICATION

#### CENTRAL – Keeping Warm IN Central Salford

(Energy Efficiency improvements to privately owned homes in Central Salford)

Salford City Council

### January 2004

PROJECT TITLE

## CENTRAL – Keeping Warm IN Central Salford

# PROJECT OUTLINE

Salford City Council is seeking to improve home energy efficiency and combat fuel poverty through the provision of grants for selected energy efficiency measures for privately owned homes in the Housing Market Renewal Pathfinder area of Central Salford. The project will be funded through Housing Market Renewal resources, Energy Efficiency Commitment (EEC) funding from ScottishPower and homeowner contributions.

The scheme will offer the following measures:

- Cavity wall insulation

- Loft Insulation (including pipe and cold water tank insulation)

- Hot water cylinder jackets

- High efficiency condensing boilers (supplied only, as per the TEECA scheme)

Each participating household will also receive 2 free Low Energy Light Bulbs after completion of a Home Energy Check survey.

The scheme will target three broad client groups:

- Owner-Occupiers – owner-occupiers will be offered cavity wall insulation, loft insulation and condensing boilers (supplied only) with substantial grant subsidy from the Council and ScottishPower as incentives.  The homeowner contribution will be around 25% of the total cost for insulation measures.  The pricing structure for owner-occupiers is attached at Annexe A.

- Owner-Occupiers in Social Priority Groups – owner-occupiers who receive a qualifying means-tested benefit would be entitled to free cavity wall and/or virgin loft insulation.  ScottishPower will fund the 25% homeowner contribution subject to proof of benefit.

- Private Rented Sector – Accredited Landlords will receive subsidised insulation measures to their properties in the Central Salford area.  Scheme resources will be used to fund the additional grant element.

# PROGRAMME DETAILS

# Scheme Manager

ScottishPower is being appointed by the City Council to manage the overall delivery of the scheme. Elements of this will include:

- Management of all appointed scheme contractors

- Ensuring that all standards and specifications are achieved across the scheme

- Ensuring that at least a 5% sample of all installations undergo a full quality assurance inspection

- Management of the scheme budget

- Producing regular reports and management information to the City Council

- Handling of customer complaints

- Maintaining a customer database

- Providing the City Council with property information obtained though Home Energy Check surveys

- Work closely with the Officer/s designated by the City Council to ensure the schemes success

- Marketing of the scheme to ensure maximum take up

# Insulation Contractors

ScottishPower will appoint an adequate number of insulation contractors for the programme as necessary.

All contractors appointed to the programme will be subject to agreed quality and performance standards agreed by the City Council.

Insulation contractors will be required to work within the service level criteria set out later in this document together with complying to agreed standards and specifications and to maintain and adopt industry standards for the supply and installation of all measures available under the scheme. The contractors will have completed ScottishPower’s tender criteria for approved contractors.

Health and Safety best practice must be maintained at all times.

# Condensing Boiler Offer

The scheme will offer ‘A’ rated Condensing Boilers on a supply only basis.  This approach was successful implemented in the Eccles Energy Conservation Area scheme. This allows customers the flexibility to appoint their own preferred installer and therefore see the genuine discount offered on the boiler.

Customers interested will request the condensing boiler order form pack from a customer freephone number provided by ScottishPower. This will explain how to proceed with the order, details of the boilers available and an application/ order form to complete if they wish to go ahead.

The order form will require confirmation of the customer’s installer and their corgi registration number. It will also indemnify the City Council from any liability associated with the installation and operation of the boiler.

The customer will then complete the order form with the help of their installer and return this direct to ScottishPower with payment. ScottishPower will process the order and arrange for the boiler requested to be available at the Salford Plumb Centre. Plumb Centre will notify the customer once the boiler is available and will arrange delivery.

# Funding

Salford City Council has an initial budget of £75,000 for the scheme. This will be used to fund managing agent fees, marketing costs and grant funding.

In addition to this ScottishPower will also provide EEC funding towards each measure offered under the programme.

# Management Fees

The Managing Agent will be paid a management fee of 10% of the initial Council contribution to the scheme.

Future fee levels will be reviewed and negotiated between the two parties.

# Marketing

The marketing of the scheme will aim for ‘quick win’ referrals to ensure maximum response to the scheme. Different ideas will be considered from all sources however no activity will go ahead without the approval of both parties.

# Branding

All literature related to the scheme will carry the Salford City Council and ScottishPower logos.

# Leaflet

Leaflet specific to the scheme will be designed and used to raise the awareness of the scheme through mass circulation.

# Other Routes to Market

- Door knocking and canvassing by Contractor/s (using leaflets)

- Letter from Salford City Council as used in previous TEECA campaigns – would work best with only 1 message i.e. insulation OR condensing boilers.  This route could assist in maximising take-up of measures towards the end of project.

- Targeted leaflet drop to Central Salford residents.

# Other Marketing Options

- Local advertising

- Telemarketing

# Enquiry Handling

General enquiries will be directed to a ScottishPower freephone number with qualified telephone staff will be available to explain details of the scheme and provide general energy efficiency advice.  Condensing Boiler enquiries will also be directed to the freephone facility where staff will record the enquiry and forward information packs to the customer.

Insulation literature will have the relevant insulation contractor contact details to speed up the process. However all literature will also carry the freephone number for general enquiries direct to ScottishPower.

# Marketing Budget

The marketing budget is initially set at £5,000.  This will be subject to review based on the take-up of the scheme.

# ADDITIONAL INFORMATION

# Target customers/Eligibility

# All owner-occupiers living in the Central Salford area will be eligible to benefit from the scheme. Households in receipt of a means-tested benefit will be entitled to a 100% grant for cavity wall and virgin loft insulation where the contractor verifies and records proof of the benefit.  ScottishPower will be responsible for the verification of benefit receipt.

Accredited private landlords in Central Salford will also be eligible to participate in the scheme subject to confirmation with the Council’s Landlord Accreditation Team.

# Grant Available

Qualifying customers will receive a grant as set out in the pricing matrix attached at Annexe A towards the full cost of the work or the supply cost of the condensing boiler. If the customer is expected to make a contribution they will pay the balance direct to the contractor upon completion of the insulation work or with their order for the condensing boiler.

In addition to this each customer receiving insulation measures and/or completing a HEC survey will receive two free low energy compact fluorescent lamps (CFL’s). These will be provided by ScottishPower and supplied in bulk to appropriate contractors working on the scheme for distribution.

# Home Energy Check Surveys

Home Energy Check survey forms will be completed for each customer order. These will be provided to the contractor and must be completed at the initial survey stage. All completed forms will be provided to the City Council in an agreed format.

# Customer Service Levels – Insulation

# Customer Enquiries/ Surveys

- Customers must be contacted within 5 working days of making the enquiry to arrange survey time and date.

- All surveys must be undertaken within 10 working days of receiving an enquiry.

- Contractors should agree any excess costs with the customer at the survey stage. (eg. core vents, excess meterage etc.)

- All details collected at the survey must be indicated on the documentation and a copy left with the customer.

- The customer must be a given a 7 day cooling off period from the date of survey.

- All works should be completed within 15 working days after the end of the cooling off period, unless the customer requests otherwise.

# Customer Complaints

- ScottishPower’s contractors should initially attempt to resolve any complaints as soon as possible.

- All customer complaints should have a resolution agreed within 5 working days.

- Any customer complaint still unresolved within 5 working days must be notified to the Council’s contact Officer.

# Scheme Database

ScottishPower will maintain a scheme database of all enquiries and households taking up measures through the scheme.  The exact details of information recorded will be as directed by the City Council.  ScottishPower will be mindful of the provisions of the Data Protection Act.

# Technical Monitoring

ScottishPower will require all contractors on the scheme are to post-inspect a minimum of 10% of the installations and reported to the Council.   In addition, ScottishPower will employ reputable independent surveyors carry out quality assurance inspections of a minimum of 5% random sample of all installed measures.

# Reporting

ScottishPower will provide monthly reports for the Council to a format to be agreed at the start of the project by both parties.