| PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- |

REPORT OF THE HEAD OF HOUSING

##### To

##### THE LEAD MEMBER FOR HOUSING

##### on 29th January 2004

TITLE:	Block Improvement Schemes Littleton Road and  Ayrshire Road in the New Deal for Communities Area

RECOMMENDATIONS:

- Acceptance of the lowest tender as submitted by Blakely Tongue and Partner, in the sum of £329,656.00

- Approval to award the contract at a total scheme cost of £379,026.00

EXECUTIVE SUMMARY:

The work will include the external refurbishment of 29 properties on Littleton Road and including 1 Ayrshire Street

BACKGROUND DOCUMENTS:

The relevant documents contain exempt or confidential information by virtue of Paragraph 9 of Part 1 of Schedule 12A to the Local Government Act 1972 and are not available for public inspection.

ASSESSMENT OF RISK: Low

The tender price is within the 2003-04 and 2004-05 Housing Capital programme and the contractor has confirmed he is able to meet the agreed programme.

THE SOURCE OF FUNDING IS:  BCA and New Deal Grant

LEGAL ADVICE OBTAINED: No

FINANCIAL ADVICE OBTAINED: Yes

Nigel Dickens, Principal Group Accountant

CONTACT OFFICER:

###### Joanne Cavanagh

Tel 0161 925 1392	e-mail: joanne.cavanagh@salford.gov.uk

Housing Services

###### Dave Holland

Tel 0161 793 2878	e-mail dave.holland@salford.gov.uk

Architectural & Landscape Design Services

WARD (S) TO WHICH REPORT RELATE (S):	Kersal & Pendleton

KEY COUNCIL POLICIES:	Procurement Strategy

DETAILS :

| 1.0 | Purpose of the Report |
| --- | --- |
| 1.1 | To seek approval of the lowest tender received from Blakely Tongue for the Block Improvement Scheme on Littleton Road/Ayrshire Road |
| 1.2 | To seek approval to award the contract at a total scheme cost of £379,026.00. |

| 2.0 | Background |
| --- | --- |
| 2.1 | The Littleton Road Block Improvement (Phase 1) scheme is the second housing refurbishment and renovations planned for area as part of the New Deal for Communities Private Sector Housing Renewal Project. The scheme comprises the external improvement of 29 pre-1919 street-terraced housing on Littleton Road. The properties are mostly privately owned, owner occupied or privately rented |
| 2.2 | List of Addresses: |
|  | Nos. 197 – 251 Littleton Road and 1 Ayrshire Road | - 28 dwellings - 1 dwelling |
| 3.0 | Proposals |
| 3.1 | The scheme comprises of external improvement works to 29 properties. |
| 3.2 | External Repairs |
| 3.2.1 | The external works will involve; Repair of window and door frames Renew gutters, rainwater pipes and fascias Renew bay roofs as required Brickwork cleaning Re-pointing and repair of brickwork Renew front boundary & rear boundary walls External painting |
| 3.2.2 | The average cost of the external repairs is £13,069.86 per property. |
| 3.3 | Tenders have been invited from: Blakeley Tonge and Parter P Casey and Co G & J Seddon Manchester and Cheshire Construction Ltd White Building Services Ltd |
| 3.5 | The following tenders have been received (in ascending order): - |
|  | Blakeley Tonge and Partner £329,656.00 G & J Seddon £419,751.00 Manchester and Cheshire Construction £426,388.00 P Casey and Co £439,874.00 White Building Services Ltd £448,592.00 |
| 4.1 | Based upon the lowest tender, the total cost of the scheme (including professional fees) is £379,026.00. The expenditure for the project will be phased as follows: - |
|  |  | 2003/04 (£) | 2004/05 (£) | 2005/06 (£) | Balance | Total (£) |
|  | Works | 80,000 | 230,000 | 19,656 |  | 329,656 |
|  | Fees | 10,000 | 30,000 | 9,370 |  | 49,370 |
|  | Total | 90,000 | 260,000 | 29,026 |  | 379,026 |
| 4.2 | The source of the funding is BCA and New Deal Grant |
| 5.0 | Conclusion |
| 5.1 | Approval of this scheme will greatly enhance the quality of the housing in this area and support the private investment in new housing in the area and support the work of the New Deal Delivery plan. |
| 5.2 | I am satisfied that the external improvements to these properties will lead to an increase in confidence in the area’s housing market. |
|  | Bob Osborne Head of Housing |