| PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- |

# REPORT OF

# THE HEAD OF HOUSING SERVICES

# TO HOUSING LEAD MEMBER on 30th JUNE 2005

# TITLE: PRIVATE SECTOR CAPITAL PROGRAMME OUTTURN 2004/05 AND 2005/06 LATEST POSITION

# RECOMMENDATIONS:

- That Lead Member notes the final outturn of the programme for 2004/05 and the current position for 2005/06 and receives further monthly reports throughout the year.

# EXECUTIVE SUMMARY:

This report gives the details of the final position for the 2004/05 Private Sector Capital Programme and the current one for 2005/06.

# BACKGROUND DOCUMENTS:

(Available for public inspection)

Approved capital programme 2004/05 and 2005/06

Regeneration Monitoring Data

Financial Information from SAP

# ASSESSMENT OF RISK:

Failure to monitor the programme could result in significant overspends or under utilisation of resources and failure to maximise external funding opportunities.

# THE SOURCE OF FUNDING IS:

Not applicable as the report is commenting on the financial position.

# LEGAL ADVICE OBTAINED:

Not required for this report.

# FINANCIAL ADVICE OBTAINED:

Report prepared by the out stationed Principal Group Accountant for Chief Executive’s.

# CONTACT OFFICER:

# Nigel Dickens 0161 793 2585

# WARD(S) TO WHICH REPORT RELATE(S):

# All

# KEY COUNCIL POLICIES:

# COUNCIL CAPITAL BUDGET 2004/05 and 2005/06

# DETAILS (Continued Overleaf)

- Background Information

  - The Council has approved a Private Sector Capital Programme of £35m for 2005/06 as part of the Council’s Capital Programme for 2005/06. It is the responsibility of officers to manage and monitor this on behalf of the Council and report on any issues arising to Lead Member as appropriate.

  - This programme was as a result of officers from Housing, Seedley and Langworthy, New Deal for Communities, Development Services and Chief Executive’s working together to develop the programme for 2005/06. This was also to help formulate the discussions for next Housing Market Renewal Prospectus and Annual Investment Plan.

  - This is to ensure that the programme meets not only the requirements of Housing but also the different regeneration initiatives such as Housing Market Renewal (HMR), Single Regeneration Budget, New Deal for Communities and English Partnerships.

- Details of Report

  - 2004/05 Final Position

    - The final position for 2004/05 was expenditure of £24.1m against available resources of £26.3m, thereby giving an underspend of £2.2m.

    - It will be recalled through the monitoring reports received each month that this became a planned underspend in order to repay the overspend of resources arising from 2003/04.

    - It must also be noted that all external funding sources were maximised and the underspend was wholly within Council resources.

    - As resources are allocated to Housing in the first instance for funding of both capital programmes (Private and Public), the slight overspend on the Public Programme of £0.3m is offset against the above underspend to give a net outturn of £1.9m.

    - It was agreed in principle at the Joint Lead Member meeting on the 25th April subject to the overall position of the Council that these resources would be carried forward for use in 2005/06. This would therefore increase the resources on the Private Programme from £35m to £36.9m.

  - 2005/06 Programme

    - The current programme is £40.5m, which means that there is an amount of over-programming of £3.6m. Indications arising from the Capital Programme Monitoring meeting of the 17th June are that this could reduce to approximately £1.3m, due to slippage on certain schemes.

    - The table below shows how this over-programming fits with the different available resources:

| Funding Source | Programme £ m | Level of Resources | Amount of Over-Programming |
| --- | --- | --- | --- |
| Housing Market Renewal | 24.840 | 20.980 | 3.860 |
| City Council Resources | 8.084 | 10.610 | -2.526 |
| New Deal Grant | 1.550 | 1.550 | 0 |
| SRB 5 | 1.362 | 1.362 | 0 |
| Specified Capital Grant | 0.730 | 0.730 | 0 |
| ERDF | 0.679 | 0.679 | 0 |
| English Partnerships | 1.000 | 1.000 | 0 |
| Total | 38.245 | 36.911 | 1.334 |

    - What the above table demonstrates is that over-programming is within Housing Market Renewal to the extent of £3.9m and this will be funded through the use of Council resources.

    - As at the 31st May 2005 actual expenditure was £2.97m or 8% of the programme. Of this £2.2m was eligible for Housing Market Renewal.

    - With Housing Market Renewal being the main resource within the programme the table below shows this part of the programme by intervention area:

| Intervention Area | Programme £m | Level of Resources | Amount of Over-Programming | Actual Spend at 31/5/05 |
| --- | --- | --- | --- | --- |
| Strategic Site Assembly | 11.107 | 8.639 | 2.468 | 0.941 |
| Securing Development | 3.643 | 3.643 | 0 | 0.566 |
| Supporting Home Ownership | 3.545 | 3.079 | 0.466 | 0.141 |
| Home Improvements | 3.864 | 3.501 | 0.363 | 0.541 |
| Registered Social Landlords | 1.000 | 1.000 | 0 | 0 |
| Sustaining Neighbourhoods | 1.681 | 1.118 | 0.563 | 0.009 |
| Total | 24.840 | 20.980 | 3.860 | 2.198 |

    - What the table demonstrates that whilst good progress has been made in 2005/06 to date, that in certain intervention areas there is less over-programming which may be a problem if these start to slip. This is particularly relevant to Securing Development, which only includes three projects, the largest of which has not started.

    - It must be remembered that approval is required to move funding between intervention areas and also between neighbourhoods.

- Approved Development Programme

3.1 	Background

3.1.1	In the bidding round of 2003 RSLs in Salford bid via both the traditional route and through the partnership approach. The following RSLs were successful in securing ADP funding through the traditional route: SPACE, St. Vincent’s and Irwell Valley. Manchester Methodist Housing Group and William Sutton Trust were successful in securing funding through the partnership approach.

3.1.2	The total ADP funding secured for the period 2004 – 2006 is £9,862,233 and the total number of units either rehabilitation or new build is 294. All the schemes, with the exception of one are in Central Salford.

3.1.3	There are four stages for the housing associations to secure and claim grant allocation. They secure the allocation by submitting grant confirmation on the Housing Corporation’s on-line business system after which they claim the grant in three tranches – firstly, they claim for acquisition (40% of the grant), secondly for start on site (40%) and thirdly, practical completion (remaining 20%). To secure the grant the RSLs must confirm grant and claim acquisition within the financial year.

3.2 	ADP Progress

    - The table on the next page below summarises the progress of Salford’s original ADP programme for 2005/06 and the current position as at June 2005:

| Original Allocation for 2005/06 |
| --- |
| Total ADP allocation 2005/06 | 5,218,515 |
| Total Private Finance 2005/06 | 7,832,669 |
| Total Cost of ADP Programme | 13,051,184 |
| Total no. of schemes | 11 |
| Total no. of units | 158 |
| Position June 2005 |
| Schemes on target | 2 Total Scheme Cost- 1,492,810 Grant- 657,473 Private finance – 835,337 Units - 24 |
| Schemes at risk | 4 Total Scheme Cost – 5,114,554 Grant – 1,785,491 Private finance – 3,329,063 Units - 63 |
| Schemes reprogrammed and will be bid for as part of the 2006/07 process | 5 – Total Scheme Cost – 6,443,820 Grant – 2,720,661 Private finance – 3,723,159 Units - 71 |
| Scheme Brought in/reprogrammed from 2004/05 as previously reported | 3 Total Scheme Cost – 435,500 Grant – 258,062 Private finance – 177,438 Units 17 |
| Total ADP | 2,701,026 |
| Total Private finance | 4,341,838 |
| Total Cost of ADP Programme | 7,042,864 |
| No. of schemes | 9 |
| No. of units | 104 |

3.2.3	It can be seen from the table above that already the programme has substantially reduced from the anticipated one with schemes having to be moved into the bidding round for 2006/07.

3.2.4	It should also be noted that there are further schemes at risk and the progress on these will be monitored as the year progresses.

- Conclusions

  - The underspend on the 2004/05 programme was planned to achieve the required payback of resources from 2003/04 with all external resources being maximised.

  - There is currently only a small element of over-programming on the 2005/06 programme.

  - There has been some slippage on the ADP programme.

- Recommendations

  - That Lead Member notes the final outturn of the programme for 2004/05 and the current position for 2005/06 and receives further monthly reports throughout the year.