IRLAM AND CADISHEAD COMMUNITY COMMITTEE – 18TH MAY 2006

LIVERPOOL ROAD, IRLAM & CADISHEAD UPDATE

- Introduction

1.1	The following report aims to provide a progress update to members of the Irlam & Cadishead Community Committee regarding the work being undertaken in respect of Liverpool Road, Irlam & Cadishead via the Liverpool Road Officer Working Group.

- Progress - Funding

2.1	The funding approved via the Salford West Stabilisation Policy Fund 2005/06 to implement public artwork (sculpture) at the roundabout which connects the A57 from Warrington to Irlam has been drawn down to fund phase 1.

The funding approved to improve lighting and provide CCTV at Irlam Library at the junction of Fiddlers Lane and Liverpool Road has been carried forward into the first quarter of 2006/2007.  The reason for this is that this piece of work is to be carried out by Urban Vision and Street Cam and both organisations were unable to complete in time for the end of the last financial year.  However they have both given assurances that this work can be completed within the new timescale.

2.2	Future funding/commitments have been notified to the NRF Team and an application for funding via the NRF Salford West Fund 2006-2008 is to be completed which will seek to address the development of the Liverpool Road, Irlam & Cadishead corridor.  Please note this application will be considered alongside all other Salford West projects.

3.0	Progress - Public Artwork (Sculpture)

  - 15 applications were received and 6 artists shortlisted.  Liam Curtin and Marcella Livingstone were successfully appointed March 2006 to commence with this piece of work.  Officers and representatives for the community committee met with Liam and Marcella in April to discuss the next steps.  It was discussed and agreed that Liam and Marcella together with appropriate officers would progress the following.

- Website  - to aid consultation, transparency of progress and keeping people informed.  The purchase and design of the website is to be progressed in the first instance via the local high school.  The attached chart clearly indicates what options could be available via the website www.islandart.org.uk (please note this website is currently not live)

- Temporary sculpture – the artists have requested that a series of temporary sculptures be erected at the location, this will stimulate discussion and draw attention to the site.

Other points discussed, landscaping budgets, planning permission, working with local companies, maintenance costs, health and safety, creation of skills and jobs, outputs and milestones.

- Progress – Irlam Library Improvements

4.1	The completed Liverpool Road, Irlam CCTV pro-forma was submitted to the Multi agency sub-group and the Finance and Procurement sub group.  Both Groups approved the project.  An order has been placed with Street Cam and funding identified to support the associated costs of monitoring and maintenance for the first three years.  A condition of the Security Finance and Procurement Sub-Group approval is that officer’s report back at 6-monthly intervals on progress in securing longer term funding for monitoring and maintenance after initial funding expires commencing September 2006.

- Liverpool Road Irlam & Cadishead Officer Working Group

5.1	The officer working group met 4th April 2006 and progress was made with the points identified in this report.

- Liverpool Road Irlam & Cadishead Action Plan

##### 6.1	The Liverpool Road Action Plan 1999-2009 is under review and at the next Liverpool Road Officer Working Group Meeting 22nd May 2006 it will be discussed in more detail to reflect the current position and the issues and challenges that are present along Liverpool Road, Irlam & Cadishead.

7.0	Block 3, Transport Capital Programme

7.1	It is proposed that the next stage of this work is for the Landscape Design Section to draw up consultation plans & sketches, ready for a formal public consultation of which the details are yet to be decided.

Further to previous reports, the status of funding has now changed.  Whereas, previously the intention was to make significant amounts of funding available from the Block 3 Transport Capital Programme (possibly as much as £500,000 over 2 years), the instruction has since been to devolve that budget to Community Committees, with each to determine expenditure of the devolved budget for their area.  Other than existing schemes, strategic programmes & citywide schemes, all new schemes will be determined by Community Committees and funded via the annual devolved budget (£100,000 each in 2006/07).

#### Section 106 Agreements

8.1	This item was discussed at the Liverpool Road Officer Working group and officers reported that information relating to Section 106 Agreements was available via Salford’s website.

- Community Committee.

9.1	As of 1st April 2006, the remaining Community Committee Budget for 2006/2007 was  £45,765.

10.0	Progress – Planning Applications, for information

10.1	06/52264/COU – 605 Liverpool Road, Irlam M44 5BE, Change of use from residential to office use

06/52297/FUL – The Plough 152 Liverpool Road, Cadishead M44 5DD, Alterations to elevations, to form a window to replace existing door and create a new doorway to rear.  Creation of a new beer garden and new car park to the rear.

11.0	Progress – Developments

11.1	Council offices.  An exercise by SCC has been undertaken to assess the current efficiency of the existing Council Offices on Astley Road. An options appraisal followed.  Councillors have confirmed that their preferred option for the site is to rebuild a council office on a smaller area of the site.  However, a decision has not yet been taken on the preferred option

The options being considered are:

1 Smaller area of existing site

2 Taking a unit on the development to be undertaken on the site behind Lidl, being undertaken by Willan Developments - is centrally located and would be delivered with revenue funding

3 On part of the high school site (off Station Rd.)

It is intended that a briefing note be produced in the near future to inform members of progress.

11.2	Caroline and Dixon Street.  In consultation with tenants and residents and in response to the resident’s priorities Housing and Planning are: -

Replacing security screens with Perspex glazing to improve the street scene.

Repairing and re-letting 10 - 12 voids. Mix of properties to be agreed with residents.

In contact with Contour Housing with a view to them taking on remaining voids.

Surface upgrade of rear entries. Min would be to "adopted" standard, but looking to enhance if possible.

11.3	High School off Station Road.  A new initiative looking at ‘Building Schools for future education’ are at the start of this process and no decisions about which school will be included in this process has yet been made.  However, the visioning stage of the programme is now complete and further work is taking place on the number, type and location of schools required to deliver secondary education in Salford in 10 to 15 years time.   A new set of consultants has been employed for the next stage of this work that will be working closely with Head Teachers and the Local Authority.  The next stage of the process is to produce a Strategic Business Case for approval by the DFES.  It is anticipated that this will be completed by September.

11.4	Salford Reds future relocation to the site off Liverpool Road – The First Secretary of State has called in the application to be considered at a public inquiry starting 20th June 2006. Venue is the Civic Centre. The inquiry is set to last for 20 sitting days i.e. approx 5 weeks in total. The inquiry details will be publicised in the near future.

11.5	Port Salford – This is the planning application for the multi-modal freight interchange comprising rail served distribution warehousing, rail link and sidings, inter-modal and ancillary facilities including a canal quay and berths. The main part of the application site is located adjacent to the A57 between the proposed Salford Reds stadium site and the Makro site.  A new signal controlled access to the A57 and related highway works including realignment of the A57 and improvements to the M60 are also proposed and the Western Gateway Infrastructure Scheme (WGIS) which would include a canal crossing and associated roads and other highway improvements is also under consideration as part of this application. The Highways Agency remains concerned about capacity issues on the M60 and has a holding direction in place, which means that planning permission cannot be granted whilst the Agency still has concerns. There are other aspects of the planning application and the accompanying Environmental Statement that are still being assessed. It is anticipated that the application will be considered by the Planning and Transportation Regulatory Panel this year, but this will depend on a number of issues being resolved and the Highways Agency holding direction being lifted

11.6	Irlam and Cadishead Railway Station – The Friends group are working with GMPTE and have made some links with other friends of train station groups in and around Greater Manchester area.   GMPTE maybe holding a small conference soon and a community notice board should be installed soon on a wall space near to the old railway house building at Irlam Train Station which has been empty and derelict for several years.  The Friends Group meet again in June 2006

11.7	George Thomas playground – The predicted start date was April 2006 with completion due in May 2006, however Environmental Services have advised not to close the playground during the summer months and therefore building work is due to start at the end of August – beginning September.

11.8	Quality Bus Corridor.  There is no change with this project.  Please note that the Liverpool Road Environmental treatment works will dictate future work occurring in Cadishead later this year.

12.0	Recommendations

12.1	That the above be noted.

Ruth Shields

Economic Development Officer – Linear Corridors

2nd May 2006