# IRLAM AND CADISHEAD COMMUNITY COMMITTEE

19TH MAY, 2005

DRAFT BLOCK 3 TRANSPORT CAPITAL PROGRAMME 2005/06

# IRLAM AND CADISHEAD COMMUNITY COMMITTEE AREA

## AND RELEVANT CITYWIDE PROJECTS

The  Lead Member for Planning  has approved the attached  proposed programme of Transport Capital Expenditure for 2005/06, in order to enable further design work and public consultation to take place, as necessary.

The Lead Member has asked that his decision be brought to the attention of the Community Committee. As most of the work is strategic in nature the Committee is asked to note the decisions.

However, further consultations will take place with relevant parties with regard to cycling schemes, local safety schemes and other minor schemes requiring Traffic Regulation Orders.  Following such consultations individual schemes will be reported again for final approval by the Lead Member .

The Lead Member has invited the Community Committee to put forward further transport capital schemes for consideration and possible inclusion in future years’ Transport Capital Programmes.

S A L F O R D   C I T Y   C O U N C I L

###### Housing and Planning Directorate

DRAFT BLOCK 3 TRANSPORT CAPITAL PROGRAMME 2005/06

LISTED BY COMMUNITY COMMITTEE AREA

| Community Committee / Schemes | Scheme Type | Total Cost (£000s) | Spend in 05/06 (£000s) | Comments |
| --- | --- | --- | --- | --- |
| Broughton & Blackfriars: Manchester / Salford Inner Relief Route, Stage 3 Chapel Street Traffic Management | Major Highway Other Minor Works | 24489 - | 1332 100 | Scheme complete – land costs remain |
| Broughton & Blackfriars Sub-total |  |  | 1432 |  |
| Claremont, Weaste & Seedley: Oxford Road Remedial Traffic Calming Stott Lane Railway Bridge | Local Safety Scheme Bridge Maintenance | 118 75 | 10 75 |  |
| Claremont, Weaste & Seedley Sub-total |  |  | 85 |  |
| Community Committee / Schemes | Scheme Type | Total Cost (£000s) | Spend in 05/06 (£000s) | Comments |
| Eccles: B5229 Monton Centre Barton Lane Pedestrian Facility Improvements Eccles Old Road Subway Drainage Barton Rd / Barton Lane Junction Improvement | Local Safety Scheme Local Safety Scheme Bridge Maintenance Other Minor Works | 104 53 25 300 | 100 50 25 15 |  |
| Eccles Sub-total |  |  | 190 |  |
| Irlam & Cadishead: Cadishead Way Stage 2 Cadishead Way Stage 1 A57 Barton Cycling Facilities A57, Liverpool Road, Cadishead (consultation) | Major Highway Major Highway Cycling Scheme Other Minor Works | 19860 9538 330 - | 7878 75 280 10 | Scheduled to be completed Dec 2005 Outstanding Land Costs |
| Irlam & Cadishead Sub-total |  |  | 8243 |  |

| Community Committee / Schemes | Scheme Type | Total Cost (£000s) | Spend in 05/06 (£000s) | Comments |
| --- | --- | --- | --- | --- |
| Kersal, Pendleton & Charlestown: Eccles Old Road Underpass Heywood Way Subway Infill West / East Bridge Bearings, Pendleton Roundabout Pendleton Roundabout Retaining Walls Irwell Walk, Charlestown – Contribut’n to New Deal A56 Bury New Road Quality Bus Corridor | Bridge Maintenance Bridge Maintenance Bridge Maintenance Bridge Maintenance Cycling Scheme Public Transport | 165 135 50 95 15 700 | 5 3 50 95 15 16 | Design fees 05/06. Possible scheme for 06/07 Residual spend / retentions from 2004/05 |
| Kersal, Pendleton & Charlestown Sub-total |  |  | 184 |  |
| Ordsall & Langworthy: Mariners Canal Central Footbridge East Ordsall Lane Bridge Langworthy Road (Liverpool St – Eccles New Rd) | Bridge Maintenance Bridge Maintenance Highway Maintenance | 25 165 240 | 25 100 240 |  |
| Ordsall & Langworthy Sub-total |  |  | 365 |  |
| Swinton: Station Road Puffin Crossing Moorside Road / Wardley Industrial Estate A6 Chorley Road Route Scheme Swinton Subway A6 Chorley Rd/Moorside Rd Junction Ped’ Facilities Little Moss Lane | Other Minor Works Local Safety Scheme Local Safety Scheme Bridge Maintenance Other Minor Works Other Minor Works | 30 50 104 55 50 396 | 25 40 100 55 50 50 |  |
| Swinton Sub-total |  |  | 320 |  |

| Community Committee / Schemes | Scheme Type | Total Cost (£000s) | Spend in 05/06 (£000s) | Comments |
| --- | --- | --- | --- | --- |
| Walkden & Little Hulton: A6 High Street / Campbell Way Little Hulton Station Bridge A575 Cleggs Lane (A6 – Bolton Boundary) | Local Safety Scheme Bridge Maintenance Highway Maintenance | 112 75 600 | 100 75 590 |  |
| Walkden & Little Hulton Sub-total |  |  | 765 |  |
| Worsley & Boothstown: Greenleach Lane Monton Canal Bridge A580 East Lancashire Road (to Wigan Boundary) | Local Safety Scheme Bridge Maintenance Cycling Scheme | 50 100 10 | 30 100 10 |  |
| Worsley & Boothstown Sub-total |  |  | 140 |  |
| Community Committee / Schemes | Scheme Type | Total Cost (£000s) | Spend in 05/06 (£000s) | Comments |
| Citywide/ Other Schemes: Anti-skid Surfacing Programme White Lining Programme Accident Investigation Road Safety Strategy Dealing With Disadvantage Safer Routes to Schools Bridges General Subways Railtrack Incursion Works Culvert Safety Improvement Programme Highway Maintenance General Cycle Parking Facilities Cycle Parking Facilities at Schools Sustrans Routes Cycling Project Fund GMLTP Contribution Salford Travel Plan Improvements School Travel Plan Improvements Disabled Persons Facilities at Pedestrian Crossings Public Rights of Way Signing Public Rights of Way Improvements Dropped Kerbs & Tactile Paving Programme Transport Studies and Modelling Work Major Scheme Feasibility Studies Street Lighting Inventory Survey Work | Local Safety Scheme Local Safety Scheme Local Safety Scheme Local Safety Scheme Local Safety Scheme Local Safety Scheme Bridge Maintenance Bridge Maintenance Bridge Maintenance Bridge Maintenance Highway Maintenance Cycling Scheme Cycling Scheme Cycling Scheme Cycling Scheme Other Minor Works Other Minor Works Other Minor Works Other Minor Works Other Minor Works Other Minor Works Other Minor Works Other Minor Works Other Minor Works Highway Maintenance | - - - - - 250 - - 250 60 - 60 225 500 - - - - - - - - - - - | 100 15 20 5 80 120 10 5 75 20 37 20 75 200 50 40 25 15 150 30 250 100 10 100 60 |  |
| Citywide/ Other Schemes Sub-total |  |  | 1612 |  |
| BLOCK 3 TRANSPORT CAPITAL PROGRAMME 2005/06 GRAND TOTAL | 13336 | 2005/06 settlement = 7590 (4126 minor works) |

| Reserve Schemes (From 2006/07 Forward Programme) | Community Committee | Total Cost (£000s) | Spend in 05/06 (£000s) | Comments |
| --- | --- | --- | --- | --- |
| Local Safety Schemes: Station Road / Bolton Road Pedstrian Facilities Gerald Road Area Traffic Calming Langley Road Speed Management Partington Lane / Worsley Road Junction Improvement A666 Manchester Rd / M60 Sip Rd Cyclist Awareness Parrin Lane / Monton Fields Street Lighting Improvem’ts Highway Structural Maintenance: Albion Way (Broad St – Regent Rd) Worsley Road (A580 to Ringlow Park Rd) | Sw Kers, Pen & Ch Kers, Pen & Ch Sw Sw Ecc Ord & La Wors & Booth | 100 75 30 30 35 25 550 550 | 100 75 30 30 35 25 550 470 |  |
| TOTAL |  |  | 1315 | 14651 |

E/DF/T/8/1

3 March 2005