Neighbourhoods Scrutiny Committee

21 September 2009.

Forward Plan

| Hill and Rock St neighbourhood planning | August - October, 2009 | Broughton | Neighbourhoods |
| --- | --- | --- | --- |
| Decent homes programme | June / December 2009 | Central Salford | Neighbourhoods |
| Older Peoples Housing Strategy | September 2009 | All Wards | Neighbourhoods |
| Refurbishment of Duchy Road Caravan Park | August - September, 2009 | Irwell Riverside | Neighbourhoods |
| External refurbishment to some 330 dwellings in the Gainsborough Street Area of Higher Broughton | August - October, 2009 | Broughton | Neighbourhoods |
| Contribution towards the improvement of open space (as yet undecided) within the Claremont and Weaste and Seedley wards | August - September, 2009 | Claremont and Weaste and Seedley | Neighbourhoods |
| Approval of the Lower Kersal Environmental Improvements (Phase 5) | August / September 2009 | Kersal | Neighbourhoods |
| Remedial works to 10 Homeswaps at 2-20 Cooperative Street, Salford. | August / September 2009 | Langworthy | Neighbourhoods |
| Affordable Warmth Capital Budget 2010/2011 to 2012/2013 | August / September 2009 | All Wards | Neighbourhoods |
| Revised Tenancy Agreement in line with Audit Commission recommendation following the Salix Homes inspection. | August / September 2009 | All wards where properties are managed by Salix Homes | Neighbourhoods |
| To install a green gym in Albert Park, Cadishead Park and Peel Park, (Little Hulton) | September - October, 2009 | Cadishead, Little Hulton & Broughton | Neighbourhoods |
| New Council Homes for Salford | August / September 2009 | Walkden North, Weaste and Seedley, Little Hulton, Eccles, Irwell Riverside | Neighbourhoods |
| LA New Build Programme – A Key Decision(s) will need to be made on the release of land for the development of a number of Housing sites subject to approval of bids submitted to the Homes and Communities Agency for grant support. | September - November 2009 | Eccles, Little Hulton, Walkden, Irwell Riverside, Weaste and Seedley | Neighbourhoods |
| Award of contract extensions of up to 3 years for Supporting People socially excluded services. | September / October 2009 | Weaste / Seedley, Langworthy, Broughton, Ordsall & Walken North. | Neighbourhoods |