REPORT OF THE STRATEGIC DIRECTOR FOR SUSTAINABLE REGENERATION

TO THE LEAD MEMBER FOR PLANNING

FOR BRIEFING ON 17th February 2009

FOR DECISION ON 3rd March 2009

TITLE:  CHORLEY ROAD (A6) PELICAN CROSSING IMPROVEMENTS

RECOMMENDATIONS:

That Lead Member for Planning is recommended to:

- Accept the target cost from Birse Civils Limited in the sum of £96,898.00 to convert the Pelican crossing adjacent to Swinton Post Office to a Puffin crossing, together with improvements to other pedestrian facilities in the vicinity.

- Approve the issue of a works order to GMUTC for the installation of new upgraded apparatus for the crossing control signals at a cost of £17,200.00.

- Give authority to the expenditure of £19,198.88 for Urban Vision Fees.

EXECUTIVE SUMMARY:

To seek authority to accept the quotation from Birse Civils Limited to convert the Pelican crossing adjacent to Swinton Post Office to a Puffin crossing, together with improvements to other pedestrian facilities in the vicinity, issue a works order to GMUTC for the installation of new upgraded apparatus for the crossing control signals and approve the expenditure of Urban Vision Fees.

BACKGROUND DOCUMENTS:

Report to the Lead Member for Planning on 8th May 2007.

ASSESSMENT OF RISK:  Low

SOURCE OF FUNDING:

Block 3 Transport Capital Programmes for 2008/09 and 2009/10.

LEGAL IMPLICATIONS:

Contact Officer and Extension No:  Ian Sheard     Ext. 3084

Date Consulted: 3rd February 2009

Comments: The proposals within this report have been approved against the monitoring officers checklist

FINANCIAL IMPLICATIONS:

Contact Officer and Extension No:  Stephen Bayley     Ext. 2584

Date Consulted: 3rd February 2009

Comments: The proposals within this report are within the allocations previously identified in the approved Block 3 programme

## COMMUNICATION IMPLICATIONS:  Local residents, business and Councillors will be informed prior to the works being carried out.

VALUE FOR MONEY IMPLICATIONS:  The scheme will be carried out under the Re-Thinking Construction Framework by Birse Civils Ltd. who are experienced in this type of work.

CLIENT IMPLICATIONS:

Contact Officer and Extension No:  Darren Findley     Ext. 3849

Date Consulted: 3rd February 2009

Comments: The scheme is included in Block 3 Transport Capital Programme

PROPERTY:  Not applicable to this service area.

HUMAN RESOURCES:  Not applicable to this service area.

CONTACT OFFICER: 	 Sydney Powell                                          Extension No:  4890

WARD(S) TO WHICH REPORT RELATE(S):  Swinton South

KEY COUNCIL POLICIES:  Community Safety

DETAILS: (continued overleaf)

| 1.0 | Background |
| --- | --- |
| 1.1 | Two projects in the approved Block 3 Programme for 2007/08 included works to be carried out at the pelican crossing adjacent to Swinton Post Office. |
| 1.2 | The two projects were named as follows: ‘A6 (Chorley Road / Manchester Road) Pedestrian Facilities’ This scheme included works to improve pedestrian crossing facilities along the A6 in Swinton ‘Improvements to Facilities at Pedestrian Crossings 2007/08’ This scheme included GMUTC works to upgrade controlled crossings in various areas in Salford. |
| 1.3 | Due to the extent of the proposals the items of works to be carried out at or in the vicinity of the pelican crossing adjacent to Swinton Post Office were subsequently removed from the two above projects and incorporated into a single project that is the subject of this report. The remaining works in the two original projects were carried out during years 2007/08 and 2008/09. |
| 1.4 | This project will include works to convert the existing pelican crossing to a puffin crossing, plus improvements to four uncontrolled pedestrian crossings, refurbishment and renewal of pedestrian guardrails and renewal of carriageway and footway surfaces in the vicinity of the Post Office. |
| 1.5 | In accordance with the Re-thinking Construction Framework Agreement the works have been allocated to Birse Civils Limited who are experienced in this type of work. Also, GMUTC will carry out the installation of new upgraded apparatus for the control signals at the crossing. |
| 2.0 | Details |
| 2.1 | The scheme will comprise of the following: |
| 2.2 | Works to be carried out by Birse Civils Limited: Installation of ducting across Chorley Road for the new Puffin crossing signals. Renewal of the carriageway surface layer and road markings on both sides of the Puffin crossing. Taking up and relaying paving slabs and tactile surface in footways both sides of the Puffin crossing. Refurbishment of the existing pedestrian guardrails in the northern footway, adjacent to the Puffin crossing. Improvements to four uncontrolled pedestrian crossings, including installation of dropped kerbs and tactile surfaces. Renewal of footway surface, pedestrian guardrails, road signs and cleaning out of footway drainage at the corner of Pendlebury Road and Chorley Road. |
| 2.3 | Works to be carried out by GMUTC: Installation of new signals apparatus for the Puffin crossing. Installation of a new signals control unit. |
| 2.4 | Proposed commencement of works: March 2009. |
| 2.5 | Proposed completion of works: April 2009. |
| 3.0 | Financial Implications and Recommendations |
| 3.1 | The cost summary of the scheme is as follows: Works £114,098.00 Fees £19,198.88 Total £133,296.88 |
| 3.2 | A further breakdown of the cost of the scheme is shown on the Tender Approval Pro-Forma attached to this report. |
| 3.3 | The scheme will be funded from the Block 3 Transport Capital Programmes for 2008/09 and 2009/10. |
| 4.0 | Conclusion |
| 4.1 | Implementation of this scheme will improve pedestrian safety, with particular regard to the mobility of disabled and partially sighted persons, using the controlled and uncontrolled pedestrian crossings in the vicinity of Swinton Post Office. |
|  | Paul Walker Strategic Director for Sustainable Regeneration |

# Text boxes

Part 1