`

______________________________________________________________

REPORT OF THE DEPUTY DIRECTOR OF HOUSING AND PLANNING

______________________________________________________________

TO THE LEAD MEMBER FOR PLANNING

FOR BRIEFING ON 20TH MAY 2008

FOR DECISION ON 3RD JUNE 2008

______________________________________________________________

TITLE:  HIGHWAY INVESTMENT WORKS (PHASE 30)

______________________________________________________________

RECOMMENDATIONS:  That Lead Member approves Phase 30 of the Highway Investment Works at a cost of £836,125.62 as detailed herein.

______________________________________________________________

EXECUTIVE SUMMARY:  One of the reasons that Urban Vision was originally created was to reduce successful tripping claims in order to release funding for highway improvements.  This report details further streets where those improvements should take place.

______________________________________________________________

BACKGROUND DOCUMENTS:

Highway Investment Funded through Unsupported Borrowing - Report to The Lead Member for Planning and The Lead Member Customer and Support Services on 28th November 2005.

______________________________________________________________

ASSESSMENT OF RISK:  The implementation of the works that will be funded through these monies will contribute to reducing the cost of tripping accident claims within the City of Salford.  Additionally Best Value Performance Indicator (BVPI) figures will be improved contributing to an overall improvement in the CPA score.  There is a risk that the reduction in the cost of tripping claims is insufficient to fund the capital financing costs of the unsupported borrowing. Through the implementation of a stronger inspection and claims handling regime this risk will be minimised and through annual reviews of progress the risk will be monitored.

______________________________________________________________

SOURCE OF FUNDING:  Unsupported borrowing funded through reduced tripping claims payouts on an invest to save basis.

______________________________________________________________

LEGAL IMPLICATIONS:  Ian Sheard – Approved for Monitoring purposes. No other comments.

______________________________________________________________

FINANCIAL IMPLICATIONS; - Provided by Steve Bayley

By the end of 2007/08 Investment Works in the region of £14.5m has been approved against the approved amount of £22m to be funded through unsupported borrowing.

## COMMUNICATION IMPLICATIONS:  A press release will be required.

CLIENT IMPLICATIONS:

PROPERTY:  N/A

______________________________________________________________

HUMAN RESOURCES:  N/A

______________________________________________________________

CONTACT OFFICER:  Paul Garrett – 0161 779 4872

______________________________________________________________

WARD(S) TO WHICH REPORT RELATE(S):  Claremont, Eccles, Ellenbrook & Boothstown

______________________________________________________________

KEY COUNCIL POLICIES:  Enhancing Life in Salford, Think Efficiency, Improving the Environment

______________________________________________________________

- BACKGROUND:

- One of the reasons that Urban Vision was formed was to reduce tripping claims and improve Salford’s highway BVPI’s.  In order to achieve this it has always been recognised that there would need to be substantial investment in the highway and in November 2005 a report was brought before the Lead Member outlining the level of funding required.

- Works have been approved to date to the value set out below:

  - 2004/05   £1.000m – pilot scheme

  - 2005/06   £4.462m

  - 2006/07   £4.519m

  - 2007/08   £4.570m

  - 2008/09   £1.040m

  - Total        £15.591m

- Evidence is now available that indicates that both the number and value of tripping claims has reduced.

- It is proposed that £4.0million should be approved in the Highway Investment Programme in 2008-09 giving an overall approval since the commencement of the programme of £18.551m. It is further proposed that the expenditure should be evenly split between works to the carriageway and works to the footway.

- The schemes to which approval is sought in this report consist of repairs to carriageways. The repairs to Bridgewater Road, Claremont Road, and Canal Bank were included in the list of projects reported to the Community Committees in June or July 2007. The repairs to Sunningdale Drive and Branksome Drive have been added to the programme following representations from local ward councillors. Two schemes in the same Community Committee area have been given a lower priority and may be dropped from the programme.

- The average value for all carriageway schemes approved within the Highway Investment by the end of March 2008 is £27.10 per sq m.  However this average cost is calculated for schemes requiring a variety of asphalt replacement thickness and associated traffic management arrangements. The average asphalt replacement thickness for all schemes to date is 49.8mm.

- The areas of major patching at three sites have been determined from tests undertaken as part of the UK Pavement Management System. Resurfacing the entire road is not warranted from either inspections or from the results of the tests but implementation of the proposed works will not only maintain the long term integrity of the carriageway but will improve the Best Value Performance Indicator 224a in a cost effective manner.

2.0 NEXT TRANCHE OF WORK:

2.1    Target costs (including overheads) for this phase of work are shown below:

| Street | Ward | Cost £ | Area m2 | Cost £ per sq m | Notes |
| --- | --- | --- | --- | --- | --- |
| Sunningdale Drive | Claremont | 93,524.21 | 2,767 | 33.80 | Plane off 90mm c’way and lay 60mm Binder Course, 30mm SMA. |
| Branksome Drive | Claremont | 93,601.09 | 2,732 | 34.26 | Plane off 90mm c’way and lay 60mm Binder Course, 30mm SMA. |
| Bridgewater Road | Boothstown and Ellenbrook | 44,542.12 | 2,132 | 20.89 | Plane off 45mm and lay 45mm SMA |
| Claremont Road | Claremont | 241,783.46 | 5,369 | 45.03 | Plane off 200 mm c’way and lay 100mm base, 60mm binder course and 40mm SMA |
| Canal Bank | Eccles | 95,682.29 | 1,542 | 62.05 | Various c’way patches – plane off 100mm c’way and lay 60mm DBM binder course 45mm HRA (part hand lay). Replacement of red texture flex |
| Bolton Road | Claremont | 188,090.53 | 3,182 | 59.11 | Various c’way patches – plane off 45mm, deeper in places - lay 45mm HRA (part hand lay)Replace red texture flex |
| Tootal Drive | Weaste & Seedley | 78,931.92 | 1,216 | 64.91 | Various c’way patches – plane off 45mm, deeper in places - lay 45mm HRA – replacement speed cushions (part hand lay) |
|  |  | 836,155.62 |  |  |  |

  - Fees are estimated at £25,083 (3%)

- FINANCIAL IMPLICATIONS

- These works in the sum of £836,125.62 are funded from the allocation for Highway Investment Works in 2008-09.

  - RECOMMENDATIONS

  - That Lead Member approves Phase 30 of the Highway Investment Works at a cost of £836,125.62 as detailed above.

#### Bob Osborne

Deputy Director for Housing and Planning

# Text boxes

Part 1