| Part 1 | ITEM NO. |
| --- | --- |

REPORT OF STRATEGIC DIRECTOR FOR SUSTAINABLE REGENERATION

TO THE LEAD MEMBER FOR PLANNING

FOR INFORMAL ON 1st SEPTEMBER 2009

FOR FORMAL ON 15th SEPTEMBER 2009

TITLE:	BLOCK 3 TRANSPORT CAPITAL PROGRAMME 2009/10

RECOMMENDATION:

It is recommended that the proposed programme of Transport Capital Expenditure for 2009/10 be approved, in order to enable further design work and public consultation to take place, as necessary.

EXECUTIVE SUMMARY:

This report presents the proposed Block 3 Transport Capital Programme for 2009/10.

BACKGROUND DOCUMENTS: (Available for public inspection).

Report to Lead Member for Planning 17 December 2007, “Local Transport Capital Expenditure Settlement 2008/09 – 2010/11”.  Annex 1, Description of Proposed Schemes; Annex 2, Options in Lieu of Worsley Brow Works; Annex 3, Draft Block 3 Transport Capital Programme 2009/10; Annex 4, Schemes Listed by Community Committee; (Attached as icons at the end of the report).

KEY DECISION: YES

DETAILS:

LTP Settlement for 2009/10:

- The 2009/10 Local Transport Capital Expenditure Settlement was announced by Government on 27 November 2007, when it announced its allocations for the three year period 2008/09 – 2010/11.  In that settlement, Salford City Council received capital allocations amounting to £4.710 million.

- However, the actual allocation to the City Council will be less than this, owing to a number of Greater Manchester topsliced contributions (agreed by AGMA), particularly those to be made towards the funding of the Metrolink Phase 3a scheme.  Salford’s share of this contribution amounts to £0.406 million per year over 7 years.

- For legal reasons, the GMPTE were unable to invoice the districts for last year’s Metrolink contribution.  Instead, it has been agreed by AGMA that the districts will retain those Metrolink resources from 2008/09, and use them to supplement their programme for 2009/10, which will receive a reduced allocation to reflect a double contribution towards Metrolink.  This is all reflected by the figures shown in Table 1 below.

| Table 1: 2009/10 Settlement | Allocation (£000s) |
| --- | --- |
| Integrated Minor Works | 2370 |
| Maintenance | 2340 |
| Net Adjustment for Topsliced Contributions | - 609 |
| Net Total Resources Available 2009/10 | 4101 |

4.	The proposed Block 3 Transport Capital Programme for 2009/10 is listed in Annex 3, and listed by Community Committee area in Annex 4 to this report.  The programme is also summarised, by scheme type, in Table 2 below.  The estimated total budget requirement is for £5.118 million.   A brief description of each of the various new proposals is also appended to this report, at Annex 1.

| Table 2: Summary of Proposed Transport Capital Programme 2009/10 | Budget (£000s) |
| --- | --- |
| Major Schemes: Manchester/Salford Inner Relief Route (MSIRR) Cadishead Way Stage 2 | 267 750 |
| Major Schemes Sub-total | 1017 |
| Integrated Minor Works: Local Safety Schemes Public Transport Schemes Cycling Schemes Other Minor Works Community Committees Devolved Budget | 830 100 524 345 1002 |
| Integrated Minor Works Sub-total | 2801 |
| Maintenance: Bridge Strengthening Highway Structural Maintenance | 700 600 |
| Maintenance Sub-total | 1300 |
| Total Block 3 Transport Capital Programme 2009/10 | 5118 |

Major Schemes:

5.	Manchester / Salford Inner Relief Route:  The forecast remaining costs for this scheme amount to £0.267 million, against allocations as yet unspent of £0.153 million. Thus, there is an anticipated shortfall of funding of approximately £0.114 million, which may need to be funded through the Transport Minor Works Capital Programme at some point.  The Department for Transport has informed us that we will not receive any further additional allocations for this scheme.

6.	Cadishead  Way:  There is a forecast surplus to requirement of approximately £1.532 million for this scheme.  The City Council will discuss with Government Office the potential to use surplus from this scheme to off-set any eventual shortfall with the Manchester / Salford Inner Relief Route, prior to returning the remaining unspent resources back to the Government.

Integrated Minor Works:

7.	Within the proposed Integrated Minor Works programme, points of particular note include:

- A continued commitment towards reducing road casualties, with £0.830 million allocated to local safety schemes;

- £0.100 million for bus stop improvement works in Cadishead;

- £0.524 million to provide improved cycling facilities, including funding towards a cycle hire scheme, working jointly with Manchester City Council;

- Cycle route improvements between the University and Manchester City Centre;

- Further development of our Sustrans routes;

- Funding for the development of the ‘Walkit’ On-line Pedestrian Journey Planner;

- A continued devolved budget, and a further allocation of £100,000 per Community Committee.

Maintenance:

- Within the proposed capital maintenance programme, points of particular note include:

  - A subway improvement programme, commencing with those at Pendleton Roundabout;

  - A continued programme of works to protect against vehicles parking on the footways of Network Rail bridges, which are not strong enough to carry such loads; &

  - Resurfacing to A57 Liverpool Road (New Moss Road – Fir Street), linking with environmental improvements planned for Cadishead, as part of the Salford West Regeneration Framework.

Reserve Schemes:

9.	In addition, there is a proposal to progress design work on a reserve list of schemes, totalling a further £1.864 million.  This would effectively represent an element of over-programming, by approximately 45%.  Should any of this year’s programmed schemes become delayed, or should additional resources become available, then some of these schemes would then be brought forward, in order to ensure a full spend.

KEY COUNCIL POLICIES:   Local Transport Plan, Sustainable Transport Strategy, Cycling Strategy.

EQUALITY IMPACT ASSESSMENT AND IMPLICATIONS:

The proposed programme includes for improvements to assist people with disabilities, and also improvements for pedestrians, cyclists and buses, all of which will assist people without access to a car

ASSESSMENT OF RISK:

Medium.   Failure to spend Transport Capital Allocations on initiatives in line with Government guidelines will impact on future settlement levels, both for the City Council and for AGMA as a whole.

SOURCE OF FUNDING:  Transport Capital Allocations for 2009/10

LEGAL IMPLICATIONS

Supplied by Ian Sheard - It will be important to spend the Transport Capital Allocations on initiatives in line with the Government guidelines, in order not to adversely impact on future years’ settlements.

FINANCIAL IMPLICATIONS

Supplied by Steve Bayley  - The programme will be closely monitored throughout the year, and regular reports will be submitted to Lead Member, to enable the funds to be fully utilised. It would be helpful if a decision is taken early in the year regarding the allocation for community committees to enable effective management of available resources.

OTHER DIRECTORATES CONSULTED:

No other Directorates have been consulted regarding this report.  Various Directorates have been consulted regarding individual schemes.

CONTACT OFFICER:

Darren Findley	TEL. NO.	Ext 3849

WARD(S) TO WHICH REPORT RELATE(S):   All

Paul Walker

Strategic Director for Sustainable Regeneration

Annex 1, Description of Proposed Schemes

Annex 2, Options in Lieu of Worsley Brow Works

Annex 3, Draft Block 3 Transport Capital Programme 2009/10;

Annex 4, Schemes Listed by Community Committee