REPORT OF THE DEPUTY DIRECTOR OF HOUSING & PLANNING

TO THE LEAD MEMBER FOR PLANNING ON 16th JANUARY 2008

TITLE: SAFER ROUTES TO SCHOOL ORDSALL PRIMARY

RECOMMENDATIONS:

That Lead Member for Planning is recommended to:

- accept the agreed Target Cost in the Sum of £67,303.89 as submitted by Tarmac for the Construction of the Safer Routes to School Scheme adjacent to Ordsall Primary on Phoebe Street.

EXECUTIVE SUMMARY:

The purpose of this report is to seek authority to accept the quotation from Tarmac, Urban Visions construction partner in the Sum of £67,303.89 and to construct the proposed Safer Routes to School scheme.

BACKGROUND DOCUMENTS:

Report to Traffic Management Unit on 31st January 2007.

Scheme file held in Engineering Design Section office.

ASSESSMENT OF RISK: LOW

SOURCE OF FUNDING: Ordsall Development Infrastructure Fund, which is to be met from Capital Receipts & Section 106 planning monies.

LEGAL IMPLICATIONS:

Contact Officer and Extension No:  Ian Sheard    793 3084

Comments: Report is fine

FINANCIAL IMPLICATIONS:

Contact Officer and Extension No: Nigel Dickens   793 2585

Comments: This scheme is funded from the Ordsall Infrastructure Account and the cost is within the budget estimate by £18K.The Ordsall Infrastructure Account funds expenditure from capital receipts and Section 106 planning contributions which are anticipated to match the total infrastructure spend over the lifetime of  the Ordsall scheme.

## COMMUNICATION IMPLICATIONS: There are no communication implications for this scheme. Residents were consulted early on in the design stage & will be informed of the details of the scheme & timescales before commencement on site.

VALUE FOR MONEY IMPLICATIONS: The Re-thinking Construction Partnership Framework agreement between Urban Vision & Tarmac has enabled Civil Engineering schemes to be delivered on the basis of time, safety & financial implications. Also Tarmac are going to be Birse Civils surfacing contractor for the East West Route access road and therefore will programme these works so they are implemented on site along with their EW works thus reducing costs.

CLIENT IMPLICATIONS: The proposals are associated with the implementation of the Development Framework for Ordsall and have been commissioned in accordance with the development partnership between the City Council & LPC Living, following consultations with the Ordsall Community Forum

PROPERTY: N/A

HUMAN RESOURCES: N/A

CONTACT OFFICER: Assad Khalid 	                                       Extension No: 4885

WARD(S) TO WHICH REPORT RELATE(S): Ordsall

KEY COUNCIL POLICIES: ENHANCING LIFE IN SALFORD

Reducing the number of people killed or seriously injured on Salford’s roads.

DETAILS:

1.0	Background

1.1	Primrose Hill Primary School for Ordsall has been constructed to replace existing facilities at Radclyffe Primary School and St Clement’s Primary School.

1.2	As part of the agreed Development Framework for Ordsall, endorsed by Cabinet in November 2004, infrastructure improvements and improving ease of access were identified as key priorities.  The City Council has entered into a Development Agreement for the Ordsall area with a private developer, LPC Living to implement the framework.

1.3	This section of Phoebe Street is intended to form part of a new East to West route across the estate.  The proposals described below are designed both to contribute to the phased creation of an attractive, safe through route, while also ensuring that the new Primary School benefits from a safe pedestrian environment.

1.4	Under the terms of the Development Agreement, the scheme details & costs have also been agreed with LPC Living.

2.0	Proposal

2.1	It is proposed to introduce a 20mph zone along Phoebe Street along the school frontage between its junction with Jennings Avenue and the proposed E/W route, length of 300 metres.

2.2	Traffic speeds will be controlled by the instruction of a number of traffic calming features including three sets of speed cushions, and two flat top speed humps. The flat top humps are installed close to the new pedestrian entrances to the school and will provide a safer crossing facility for school children & other pedestrians. Short lengths of pedestrian guardrail will be installed at the new school pedestrian entrances to direct children to the safe crossing points and preventing direct access onto the road. Existing street lighting will be upgraded where required to bring lighting levels up to current standards. An existing vehicular entrance to the school site will be replace by a new section of footway as access is no longer required at this point.

2.3	This scheme forms part of a series of proposals within the Ordsall area which includes the development of new residential properties between Hulton St & Phoebe St. an additional highway, East West Route – subject to a separate report, is to be constructed in close proximity to this scheme to aid further development opportunities within this area.

2.4	Subject to approval by Lead member, it is anticipated that work will commence in March 2008 once the East West Route is constructed. The construction period for the SRS is expected to be 4 weeks.

3.0	Consultation

3.1	A questionnaire was circulated to local residents and the Head Teacher of the new school. Twelve responses from sixty six questionnaires were returned with all supporting the proposals. Requests for wider traffic calming were also an outcome of the consultation

3.2	Proposals for traffic calming on Robert Hall Street are to be considered

separately as part of work to other development sites in this area.

  - Financial Implications

  - The scheme has now been included within the Ordsall Development Infrastructure Fund.

  - The scheme is being procured under the Partnership Framework agreement

  - A target cost for the works has been received from Tarmac for £67,303.89

4.4	The overall cost of the scheme is summarized as follows:

Works Target Cost 	£ 67,303.89

Fees			£ 14,436.68

Total			£ 81,740.57

5.0	Recommendation

5.1 	That approval is given to enter into a contract with Tarmac for the construction of the Safer Routes to School scheme for the sum of £67,303.89.

Bob Osborne

Strategic Director of Housing and Planning

# Text boxes

Part 1