Part 1

REPORT OF THE STRATEGIC DIRECTOR FOR SUSTAINABLE REGENERATION

TO THE LEAD MEMBER FOR PLANNING

FOR BRIEFING ON 03 FEBRUARY 2009

FOR DECISION ON 17 FEBRUARY 2009

TITLE: IRLAMS O’TH’ HEIGHT SAFETY BARRIER RENEWAL

RECOMMENDATION:

That the Lead Member for planning:

Accepts the quotation from Tarmac Ltd in the sum of £135,212 to replace the existing substandard safety barriers at Irlams o’th’ Height roundabout and construct a hard strip around the roundabout, and give authority to the expenditure of an additional £14,845 for Urban Vision Fees.

EXECUTIVE SUMMARY:

The purpose of this report is to seek authority to accept the quotation from Tarmac Ltd to carry out the replacement of sub-standard safety barriers and construct a hard strip to provide safe access at Irlams o’th’ Height roundabout.

BACKGROUND DOCUMENTS:

Work File held in Urban Vision Engineering Design Section.

ASSESSMENT OF RISK:

The narrow width of the grassed verge at this location makes maintenance hazardous as Environmental Services operatives have to carry out grass cutting between the busy carriageway and the existing safety barrier. By providing a widened hard strip this risk will be reduced by removing the requirement for grass cutting adjacent to the carriageway.

SOURCE OF FUNDING:

The scheme is to be funded from the 2008/2009 and 2009/2010 Block 3 Transport Capital Programme.

LEGAL IMPLICATIONS:

Contact Officer and Extension No: Ian Sheard – 0161 793 3084

Date Consulted: 13-01-2009

Comments: No legal comments made.

FINANCIAL IMPLICATIONS:

Contact Officer and Extension No: Steve Bayley – 0161 793 2584

Date Consulted:15-01-2009

Comments: The scheme is included in the Block 3 capital programme for 2008/09 and 2009/10 and will form part of the capital monitoring process.

## COMMUNICATION IMPLICATIONS:

Advance notice of works will be given to local residents, businesses and councillors prior to the works being carried out.

VALUE FOR MONEY IMPLICATIONS:

The scheme will be carried out under the re-thinking construction framework agreement by Tarmac Limited who are experienced in this type of work.

CLIENT IMPLICATIONS:

Contact Officer and Extension No: Darren Findley – 0161 793 3849

Date Consulted:13-01-2009

Comments: -  The safety barriers at this location are old, substandard and in a very poor condition.  This scheme will renew the barriers, bringing them up to current standards, and ensure that public safety is maintained at this busy, high profile location.

PROPERTY:

Not applicable to this service delivery area.

HUMAN RESOURCES:

Not applicable to this service delivery area.

CONTACT OFFICER: Craig Mitchell                             Extension No: 0161 604 7794

WARD(S) TO WHICH REPORT RELATE(S):

Claremont & Pendlebury

KEY COUNCIL POLICIES:

Community safety

| 1.0 | Background |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| 1.1 1.2 1.3 | At the meeting of the Lead Member on 29th April 2008, approval was given to the proposed programme of Transport Capital Expenditure for 2008/09. Included in the programme is an allocation for the renewal of safety barriers across the City.Following a request from Environmental Services to improve safety for their operatives carrying out required maintenance, the condition of safety barriers at the Irlams o’th’ Height roundabout was assessed. It was found that the existing safety barrier does not meet current standards and due to it’s position in relation to the existing kerbline presents a significant hazard to the operatives maintaining the grass verge at the carriageway edge. In order to remove the hazard and to bring the existing safety barrier up to current standards it is proposed to replace the grass verge with a hard strip around the Irlams o’th’ Height roundabout and replace the existing open box beam safety barrier with a tensioned corrugated safety barrier conforming to the latest standards. |  |  |  |  |  |
| 2.0 | ### Details |  |  |  |  |  |
| 2.1 2.2 | In order to address the safety concerns the following measures are proposed: - - The construction of a hard strip, surfaced in dense bitumen macadam, around the centre of the Irlams o’th’ Height Roundabout to remove the need for Environmental Services operatives to maintain the existing grass verge between the safety barrier and carriageway. - The installation of a tensioned corrugated safety barrier complying with current standards. - The provision of socketed fence posts to the barriers to facilitate their removal and replacement should they become damaged in the future thereby reducing maintenance costs. The proposed scheme layout is detailed on the attached plan (SC12215-01). |  |  |  |  |  |
| 3.0 | Financial Implications |  |  |  |  |  |
| 3.1 | The scheme will be funded from the 2008/2009, 2009/2010 Block 3 Transport Capital Programme. |  |  |  |  |  |
|  | #### YEAR | #### 2008/2009 | #### 2009/2010 |  |  | #### Total |
|  | WORKS COST | £100,000 |  | £35,212 | £135,212 |  |
|  | UV FEE | £7,735 |  | £7,110 | £14,845 |  |
|  | ##### TOTAL | £107,735 |  | 42,322 | £150,057 |  |
| 4.0 | Conclusion |  |  |  |  |  |
| 4.1 | The works will improve the road safety in the area for both road users and council operatives. |  |  |  |  |  |

Paul Walker

Strategic Director for Sustainable Regeneration

Plan