REPORT OF THE DEPUTY DIRECTOR OF HOUSING & PLANNING

TO THE LEAD MEMBERS FOR PLANNING ON 28 JANUARY 2008

CUSTOMER & SUPPORT SERVICES ON 28 JANUARY 2008

TITLE: IMPROVEMENTS TO PEDESTRIAN CROSSINGS WITH FACILITIES FOR DISABLED PEOPLE.

RECOMMENDATIONS: That the Lead Member for Planning is recommended to:

Accept the quotation in the sum of £101,220.83 received from GMUTC for improvements to pedestrian crossings with facilities for the disabled people.

That the Lead Member for Customer & Support services is recommended to:

Waive standing orders to enable these works to be awarded to GMUTC.

EXECUTIVE SUMMARY: It is recommended that works are undertaken to enable improvements to existing pedestrian crossings with facilities for the disabled. It is expected that these improvements will enhance the BVPI 165 figure as a consequence.

The purpose of this report is to seek authority to accept the quotation from GMUTC in the sum of £101,220.83 & obtain approval to waive standing orders to enable these works to be awarded to GMUTC directly.

BACKGROUND DOCUMENTS:  Report to Lead Member for Planning 20th November 2006 – For phase 1 minor works.

ASSESSMENT OF RISK: LOW

SOURCE OF FUNDING: The Transport Capital Programme (Block 3)

LEGAL IMPLICATIONS:

Contact Officer and Extension No: Ian Sheard  793 3084

Comments: Fine from legal point of view

FINANCIAL IMPLICATIONS:

Contact Officer and Extension No: Nigel Dickens  793 2585

Comments: no comments

## COMMUNICATION IMPLICATIONS: There are no communication implications for this scheme.

VALUE FOR MONEY IMPLICATIONS: GMUTC & their Contractors specialise in these types of works, which makes them efficient and cost effective.

CLIENT IMPLICATIONS: No Comments

PROPERTY: N/A

HUMAN RESOURCES: N/A

CONTACT OFFICER: Assad Khalid 	                                       Extension No: 4885

WARD(S) TO WHICH REPORT RELATE(S): City Wide

KEY COUNCIL POLICIES: ENHANCING LIFE IN SALFORD

Reducing the number of people killed or seriously injured on Salford’s roads.

- Background

  - The Audit Commission requires that the percentage of pedestrian crossings with facilities for the disabled is measured as a proportion of all signal controlled crossings in a local authority’s area. The figure is recorded as Best Value Performance Indicator no.165 (BVPI 165).

  - A crossing is considered to have appropriate facilities if it incorporates dropped kerbs, tactile paving and a traffic signals pole with rotating cones defined to a stringent specification.

  - Minor works on 41 crossings were carried out under the previous phase to make them BVPI compliant.

  - There are 172 crossing facilities within the city, of which 108* are considered compliant with Audit Commission criteria. The 2006/07 reported figure for BVPI 165 is thus 63%*.

  - 64 No crossings have been identified where major works are required to bring these to BVPI compliance. The sites include junctions, pelicans and puffins.

  - On these sites signalling, controllers & associated ducting works are required, that require input from GMUTC & their specialist contractor.

- Proposal

  - Under this phase it is proposed that works be carried out to the 18 pelican crossings to bring them to BVPI 165 compliance.

  - GMUTC were asked for a quotation to carry out these works as changes to the signal equipment are required to bring these to compliance.

  - GMUTC are responsible for the design, installation & maintenance of traffic signals for 10 district authorities in Greater Manchester, including Salford City Council.

  - The most cost effective way to improve these sites is to utilise GMUTC & their specialist contractors for these works, as they have responsibility for the maintenance of the signal equipment.

  - These works have not been awarded to the City Councils ‘Rethinking Construction’ Partner Contractors, as there is minimal civils work. Given this; it is more effective to award the works direct to GMUTC so that the proposals are implemented by their maintenance contractors who already undertake this type of work on behalf of the City Council.

  - The value of the works exceeds £100,000 so would normally be undertaken by one of the Councils ‘Rethinking Construction’ Partners. Therefore it will be necessary to waive standing orders for this project to enable the work to be awarded directly to GMUTC.

  - The sites at which improvements are proposed are listed in appendix A.

- Financial Implications

  - 18 locations city wide have been selected where works are required under this phase.

  - GMUTC have produced an estimate for the improvement works of £101,220.83 for 12 of the 18 sites.

  - The total cost for these 12 sites is as follows;

UTC Estimate			£101,220.83

Design & Supervision fees	£  16,144.72

Total				£117,365.55

  - In order to spend the current budget allocation it is proposed to progress with improvements to these 12 sites as soon as is practical in 2008. A further report will detail the works for the remaining 6 pelicans when costs become available.

- Recommendations

4.1 That approval is given to the sum of £101,220.83 received from GMUTC for

improvements to pedestrian crossings with facilities for the disabled people & standing orders are waived so works can be awarded directly to GMUTC.

- figures to be verified

Appendix A

| Site No | Location |
| --- | --- |
| 460 | TRAFFORD ROAD (NORTH OF PHOEBE STREET), DP EB/WB, SALFORD |
| 6/05 | LIVERPOOL ROAD (SOUTH OF CROSSFIELD ROAD), SALFORD |
| 6/09 | LIVERPOOL ROAD (NORTH OF SCHOOL LANE), SALFORD |
| 6/39 | MANCHESTER ROAD (EAST OF OLD CLOUGH LANE), WALKDEN |
| 6/44 | BARTON ROAD (NORTH OF FARM LANE), WORSLEY |
| 6/45 | WORSLEY ROAD (NORTH OF GROSVENOR ROAD), WINTON |
| 6/56 | PARRIN LANE (EAST OF MAY STREET), WINTON |
| 6/68 | MANCHESTER ROAD (NORTH OF GASKELL STREET), SALFORD |
| 818 | Gt CLOWES STREET (SOUTH OF ELTON STREET), SALFORD |
| 820 | Gt CLOWES STREET (SOUTH OF CLARENCE STREET), SALFORD |
| 846 | CROSS LANE (SOUTH OF MELON PLACE), SALFORD |
| 861 | LEICESTER ROAD (NORTH OF DEVONSHIRE ROAD) |
| 865 | LEICESTER ROAD, (NORTH OF ROSTON ROAD), SALFORD |
| 866A | WINDSOR BRIDGE SLIP TO ALBION WAY, SALFORD |
| 868 | CHORLEY ROAD ( WEST OF PENDLEBURY ROAD), SWINTON |
| 873 | BOLTON ROAD (NORTH OF HERON STREET), PENDLEBURY |
| 883 | BROUGHTON ROAD (EAST OF FORD LANE), SALFORD |
| 666 | CHURCH ST(EAST OF MATHER ROAD,ECCLES )SALFORD |

# Text boxes

Part 1