ACTION SHEET ARISING FROM THE PLANNING LEAD MEMBER BRIEFING

HELD ON 17th AUGUST, 2010

Meeting commenced:	12 noon

“	ended:	1.00 p.m.

PRESENT:		Councillor Derek Antrobus (Lead Member for Planning) - in the Chair

Councillor Ray Mashiter - Planning Executive Support Member

Chris Findley 	- 	Assistant Director Planning and Transport Futures

David Evans		-	Head of Physical Regeneration

David Greenfield	-	Principal Planner, Economic Futures

Elaine Davis		-	Principal Strategy and Resources Officer, Economic Futures

Karen Hirst		-	Central Salford URC

Steven Lee		-	Director of Engineering, Urban Vision

Andy Devine		)	Engineering and Highways - Traffic Management, Urban Vision

Don Isherwood	)

Sarah Sparrow	)

Mike Relph		-	Senior Democratic Services Officer

| Item No./Subject | Action Required | Responsible Officer |
| --- | --- | --- |
| 1. Apology for absence | An apology for absence was submitted on behalf of Paul Walker | - |
| 2. Actions Sheets - 20th July and 27th July | Approved | Mike Relph |
| 3. Irwell River Park: Crescent Meadows - Phase 2 | (1) That approval be given to the Phase 2 proposal for the Crescent Meadows, costing £117,796.40 out of a total available funding of £175,750, comprising fencing at the Meadow Road entrance, meadow and woodland planting and wetland creation, all to be implemented between October 2010 and March 2011 (2) That approval be given to Urban Vision entering into negotiations with Salford City Council's appropriate partner contractor to obtain a target cost for constructing the work on site. (3) That the Strategic Director for Sustainable Regeneration be authorised to enter into a contract for these works on written confirmation on the availability of the setting scene for growth programme funding. (4) That the completion of the laying of footpaths at Crescent Meadows at a cost of £57,953.60, of which £44,953.60 has been paid with a final claim for the works to be submitted shortly, be noted. (Councillor Derek Antrobus declared a non prejudicial interest in this item in that, he was a board member of Community Forest North West) | Tim Hewitt/Elaine Davis |
| 4. Irwell River Park - Salford Routeway Improvement Plan | (1) That approval be given to the design proposals for the Irwell Park Salford Routeway Improvement Plan up to the sum of £614,583 for the creation of a new four kilometre continuous accessible walkway and cycleway between Trafford Road Bridge/Exchange Quay and Princes Bridge, the funding for which has been secured through the Salford City Council's Capital Programme allocation and the portion of funds remaining from the Irwell River Park pre-implementation phase of the works. (2) That approval be given to a fee and subsequent drawdown of £59,390 for Urban Vision to progress all technical engineering project management and supervision aspects of implementing the Irwell River Park Routeway Plan. (3) That authority be given to the Strategic Director for Sustainable Regeneration to negotiate a formal tender up to a maximum price of £614, 583 from one of the City Council's “Rethinking Construction” partner contractors. (4) That approval be given to the funding for future maintenance to protect the capital investment as follows:- maintenance of hard works 2010/11 future maintenance of hard works maintenance of soft works | Tim Hewitt/Elaine Davis |
| 5. Manchester Bolton and Bury Canal Restoration | (1) That progress update on the restoration of the canal be noted. (2) That support be given to the preparation of a prospectus for the restoration of the remaining length of the canal to be led by the Manchester Bolton and Bury Canal Joint Steering Committee, in co-operation of the targets for restoration in Salford detailed in the report now submitted. (3) Appoint a further member to sit on the Manchester Bolton and Bury Canal Joint Steering Committee in addition to Councillor Alan Clague. (It was provisionally agreed, and subject to his availability and other commitments that, this be Councillor Ray Mashiter) (4) That approval be given to the first stage of Towpath improvement works from Parkhouse Lane to Northern Avenue to be funded through Section 106 payments. | David Greenfield |
| 6. Highways Investment Programme Phase 36 (Micro Asphalt Programme Salford East Division) | RESOLVED: THAT approval be given to the appointment of Kiely Brothers Limited to undertake the laying of micro asphalt surface treatment as part of the Highways Investment Programme Phase 36 (Micro Asphalt Programme Salford East Division) together with the expenditure of £659,162. | Steve Mangan |
| 7. Highways Investment Programme Phase 36 (Micro Asphalt Programme Salford West Division) | That approval be given to the appointment of Ringway Specialist Treatments Limited to undertake laying of micro asphalt surface treatment as part of the Highway Investment Programme Phase 36 (Micro Asphalt Programme Salford West Division) together with the expenditure of £460,633. | Steve Mangan |
| 8. Road safety Update/Briefing | Noted | Andy Devine/ Don Isherwood/Sarah Sparrow |