|  |  | ITEM NO. |
| --- | --- | --- |
| REPORT OF THE STRATEGIC DIRECTOR FOR SUSTAINABLE REGENERATION |
| TO THE LEAD MEMBER FOR PLANNING ON 3 NOVEMBER 2009 |
| TITLE: HIGHWAY INVESTMENT PROGRAMME (PHASE 35) MICRO ASPHALT PROGRAMME 2009/10 |
| RECOMMENDATION: That Lead Member for Planning is recommended to approve The expenditure of £573,588.05 The appointment of Kiely Brothers Limited to undertake the laying of Micro Asphalt surface treatment in Phase 35 of the Highway Investment Programme. |
| EXECUTIVE SUMMARY: One of the reasons that Urban Vision was originally created was to reduce successful tripping claims in order to release funding for highway improvements. This report seeks approval to the expenditure of £573,588.05 from the Highway Investment Programme in order to improve the condition of carriageways. Tenders have been received for the laying of a micro asphalt slurry seal and it is recommended that this programme of work be carried out by Kiely Brothers Limited, as a sub contractor to Urban Vision. |
| BACKGROUND DOCUMENTS: Highway Investment Funded through Unsupported Borrowing - Report to The Lead Member For Planning and The Lead Member Customer and Support Services on 28th November 2005. Tender assessment documents attached. Appendix A (list of streets to be treated) (Available for public inspection) |
| KEY DECISION: YES- this scheme is part of the Highway Investment Programme which is already included on the forward plan |

DETAILS:

One of the reasons that Urban Vision was formed was to reduce tripping claims and improve Salford’s highway BVPI’s.  In order to achieve this it has always been recognised that there would need to be substantial investment in the highway and in November 2005 a report was brought before the Lead Member outlining the level of funding required. . It will be recalled that approval was given to an overall programme of £22m

Works have been approved to date to the value set out below:

  - 2004/05   £1.000m

  - 2005/06   £5.201m

  - 2006/07   £4.519m

  - 2007/08   £4.570m

  - 2008/09   £3.507m

  - 2009/10   £0.571m

Total        £19.368m

Phase 35 of the Highway Investment Programme comprises the resurfacing of the carriageways of 52 streets using a micro asphalt slurry seal treatment. A full list of the streets to be treated is provided in Appendix A of this report. Micro Asphalt slurry seal has been previously used in Salford and is a cost effective method of maintaining the carriageway condition especially on the unclassified road network.

The following firms, in alphabetical order, who are specialists in laying the Micro Asphalt slurry seal were invited to tender:

Colas Limited,  Grantham

Kiely Brothers Limited, Birmingham

Ringway, Gloucester

RMS, Cheshire

The following tenders were received

£359027.80

£325303.70

£305594.10

One firm did not return a tender

The lowest tender in the sum of £ 305594.10 was submitted by Kiely Brothers Limited.  The tenders have been assessed based on a random sample of ten streets within the programme (refer to the background documentation attached). The results indicate that Kiely Brothers have provided the lowest price comparison.

In addition to the costs in the above tender allowance must for expenditure in adjusting ironwork (manhole covers, gully gratings etc) in the carriageway affected by the surfacing, new road markings, and overheads incurred by Urban Vision in managing the works. The estimated overall cost of the works is therefore as follows:

Micro Asphalt Slurry Seal                       £305594.10

Ironwork Adjustment                               £157001.95 (projected)

Pre Patching                                           £40000 (projected)

Road Closure Costs                               £ 7260.00

Urban Vision Overheads     (12.5%)       £63732.00

Total                                                        £573588.05

These works in the sum of £573588.05 are funded from the allocation for 2009-10

KEY COUNCIL POLICIES: : Enhancing Life in Salford, Think Efficiency, Improving the Environment

EQUALITY IMPACT ASSESSMENT AND IMPLICATIONS: Not applicable for this service delivery area

ASSESSMENT OF RISK: The implementation of the works that will be funded through these monies will contribute to reducing the cost of tripping accident claims within the City of Salford. There is a risk that the reduction in the cost of tripping claims is insufficient to fund the capital financing costs of the unsupported borrowing. Through the implementation of a stronger inspection and claims handling regime this risk will be minimised and through annual reviews of progress the risk will be monitored.

SOURCE OF FUNDING: Unsupported borrowing.

LEGAL IMPLICATIONS Supplied by Ian Sheard No legal implications, recorded for monitoring purposes.

FINANCIAL IMPLICATIONS Supplied by Steve Bayley Ext 2584 The estimated spend to date is in the region of £19.5m. This leaves £2.5m available in 2009/10. Caution needs to be exercised in allowing schemes to go ahead given the uncertainty surrounding the claim for extra costs being made by Morrisons.

OTHER DIRECTORATES CONSULTED: The Highway Investment Programme was submitted to each Directorate in 2005 for consultation.

CONTACT OFFICER: Steve Mangan TEL. NO. 0161 603 4034

WARD(S) TO WHICH REPORT RELATE(S): Boothstown & Ellenbrook, Cadishead, Claremont, Irlam, Langworthy, Little Hulton, Pendlebury, Swinton North,