###### REPORT OF THE MANAGING DIRECTOR OF

###### URBAN VISION PARTNERSHIP LIMITED

###### TO THE LEAD MEMBER FOR PLANNING

ON  4th July 2005

TITLE: THE 2005/06 BUILDING MAINTENANCE PROGRAMME

RECOMMENDATIONS:

That the proposed Building Maintenance Programme for 2005/06 set out in this report be approved.

EXECUTIVE SUMMARY: A budget of £2,066,020 is available this year (from different sources) for responsive and planned maintenance work to the Council’s buildings.  A programme of works to be set against that budget is proposed.

##### BACKGROUND DOCUMENTS:

- The City Council’s Asset Management Plan

- Survey information for the buildings detailed in the report.

##### ASSESSMENT OF RISK:  LOW

THE SOURCE OF FUNDING IS:	 Revenue Budget and Capital Programme

COMMENTS OF THE STRATEGIC DIRECTOR FOR CUSTOMER AND SUPPORT SERVISES (or his representative):

LEGAL ADVICE OBTAINED: 	Pauline Lewis

FINANCIAL ADVICE OBTAINED:	Dave McAllister

PROPERTY (if applicable): N/A

HUMAN RESOURCES (if applicable): N/A

CLIENT CONSULTED:  Yes – Steven Durbar (Housing and Planning); Faith Mann (Education and Leisure); Lindsay Rogers (Environmental Services), Ken Whittick (Community and Social Services).

___________________________________________________________________________________________

CONTACT OFFICER: Mr J Dooley			Ext. Number: 3650

(Property & Development)

WARD(S) TO WHICH REPORT RELATE(S): 	All

KEY COUNCIL POLICIES:	 Procurement Strategy

DETAILS:

- BACKGROUND

1.1	The Building Maintenance budget for which the Urban Vision Premises Maintenance Group is responsible (i.e. excluding housing property and education [mainly school] buildings) is as follows:

| Budget Responsibility | £ |
| --- | --- |
| Development Services | 1,389,780 |
| Housing Services | 60,000 |
| Community and Social Services | 616,240 |
| Total | 2,066,020 |

  - The above budget totals are actually lower in cash terms than when first established in this format in 1992. In terms of buying power the budgets are worth approximately two thirds of their 1992 value. If they had been adjusted for inflation since 1992 then the total figure would have been in the order of £3M.

- PROPOSED PROGRAMME

2.1	Discussions and consultations have taken place with all Directorates and set out below is a summary of the proposed expenditure within the main sub-headings:

| PROPERTY TYPE | A RESPONSIVE AND ROUTINE MAINTENANCE | B PROGRAMMED BUILDING WORK | C PLANT AND BUILDING SERVICES | TOTAL |
| --- | --- | --- | --- | --- |
| Development Services Budget |
| Central Administrative and Operational Property | £225,000 | £177,000 |  |  |
| Markets | £5,000 |  |  |  |
| Miscellaneous and Industrial Buildings | £57,000 |  |  |  |
| Cemeteries and Crematoria | £22,000 | £18,000 (All Environmental Services) |  |  |
| Parks Buildings | £100,000 |  |  |  |
| Recreation Centres | £175,000 | £95,000 (All Education and Leisure) |  |  |
| Libraries | £40,780 |  |  |  |
| Museums and Halls. | £30,000 |  |  |  |
| Disabled Access Provision |  | £28,000 |  |  |
| All non-Social Services plant and building services: |  |  |  |  |
| Plant Servicing [boilers, lifts, ventilation etc systems] |  |  | £240,000 |  |
| Plant Replacement Programme |  |  | £132,000 |  |
| Fire Alarm and Emergency Lighting Maintenance |  |  | £45,000 |  |
| Sub-total | £654,780 | £318,000 | £417,000 | £1,389,780 |
| Housing Services Budget | £60,000 |  |  | £60,000 |
| Community and Social Services Budget | £328,420 | £138,000 [Paint and Decoration only] | £149,820 (Plant Servicing) | £616,240 |
| Overall Total | £1,043,200 | £456,000 | £566,820 | £2,066,020 |

2.2	The programmed building works (Column B above) and programmed plant replacement (an item in Column C above) are set out in more detail below:

| CORPORATE AND OPERATIONAL PROPERTY |  |
| --- | --- |
| Crompton House. Replacement of flat roof covering and associated repair works. (works shown here due to planned occupation changes but at the present time Crompton House is an Environmental Services Building) | £95,000 |
| Civic Centre Phase 2 Building. Treatment to ensure safety of embedded asbestos and associated ceiling replacement works. | £45,000 |
| Former Swinton Town Hall Building. Toilet refurbishment works. | £25,000 |
| General provision for Internal Decoration and Flooring on priority basis | £12,000 |
| Sub-total | £177,000 |

| ENVIRONMENTAL AND CONSUMER SERVICES OCCUPIED PROPERTY |
| --- |
| Parks Buildings Generally (General Provision for re-decoration) | £10,000 |
| Cemetery Buildings (General Provision for re-decoration) | £8,000 |
| Sub-total | £18,000 |
| EDUCATION AND LEISURE OCCUPIED PROPERTY |
| Irlam Pool. Amount of £40,000 for maintenance works carried out within overall Big Lottery funded improvement scheme. Plus £20,000 for other repair works comprising window replacement and decoration to main pool hall during closure period. Taking into account funding from all sources then the total value of the works to Irlam Pool in 2005/6 will be in the region of £400,000 . | £60,000 |
| Library Buildings. Minor works to various buildings in line with recent Health and Safety Recommendations | £10,000 |
| Libraries and Museums - General Internal Decoration and Flooring Provision | £10,000 |
| Recreation Centres and Pools - General provision for re-decoration and flooring | £15,000 |
| Sub–total | £95,000 |
| PROVISION FOR DISABILITY ACCESS WORKS . |  |
| Programme of works to be determined by consultation process in conjunction with City Council Access Officer | £28,000 |
| PLANT AND SERVICES REPLACEMENT PROGRAMME |  |
| Little Hulton Library. Replacement of existing oil fired boiler with new gas fired plant including new gas supply. | £25,000 |
| Minerva House. (2 storey wing) Replacement of domestic hot water plant. | £10,000 |
| Fire Alarm and Emergency Lighting Generally - Major component replacement | £25,000 |
| Air Handling and Extract Systems - Component repair and replacement | £20,000 |
| Lifts Generally - Component refurbishment and replacement | £15,000 |
| Programme of Statutory Testing to Fixed Electrical Installations. | £15,000 |
| Continuation of replacement of water tanks, pipework improvements and safety, identification, signage in connection with improved drinking water | £10,000 |
| Maintenance to Pool Plant and Shower valves | £12,000 |
| Sub-total | £132,000 |

| COMMUNITY AND SOCIAL SERVICES BUILDINGS (Programme of external and internal re-decoration works) |  |
| --- | --- |
| Cleveland House (Mental Health Team) | £24,000 |
| Sahal Court (Salford East Team) | £10,000 |
| Brynheys | £10,000 |
| Clifton Community Centre | £6,000 |
| Alexandra House | £6,000 |
| 7 Ashley Drive, Swinton. | £4,000 |
| Irlam Community Centre | £4,000 |
| Brierley House Offices | £15,000 |
| 55A Silver St, Irlam | £2,000 |
| Ingledene | £3,500 |
| WestdeneBrief Int Unit | £10,000 |
| Childrens Homes General Provision | £20,000 |
| Other associated repairs and minor works | £23,500 |
| Sub – total | £138,000 |

2.3	All the above costs are approximate budget estimates, in advance of detailed survey and investigation.

  - In respect of existing Social Services occupied buildings only the programme of redecoration is funded from the basic revenue programme. For other works there is a £250,000 capital allocation which will be subject the subject of a further report.

2.5 	In respect of non Social Services Buildings it can be seen that the programme of major repairs has become further restricted to the extent it contains only 5 projects whose costs exceed £20,000. Of these the largest is the long awaited re-roofing of Crompton House.

2.6	At Irlam Pool the total commitment of £60,000 is a small fraction of the approximately £400,000 from the mainly Big Lottery Funded alterations and refurbishment.  When works are complete in early 2006 then there will be new village style changing facilities, improved user facilities (including full disability access) and a separation of the 33m long existing pool to provide a 25m pool and separate single depth (higher temperature) training pool.

3.0	 THE PROGRAMME IN THE WIDER CONTEXT

3.1  	With particular respect to buildings other than those related to Social Services then the year on year reduction in funding in real terms since 1992 continues to be a major problem.  The previous report (in 2004) listed 10 major repair projects, by way of example, which needed to be done quite urgently. Of these only one (re-roofing to Crompton House) is able to be included in the current programme.

3.2	The Councils Asset Management Plan records a current total “backlog” comprising those works which should be addressed in the next 5 years. Of the current  £12.08M total,  £10.99M is in respect of  non-social services buildings. The problem is particularly acute in cases of straightforward maintenance work or to building groups such as Park Buildings where there are no external funding initiatives which can be taken advantage of.

3.3 	The introduction of Asset Management Planning has been successful in terms of highlighting “problem buildings” which can be dealt with by means of disposal, re-locating to better buildings etc.  By these means the total “backlog” has been brought down from £14.14M in 2003/4 to the current total of £12.08M.  Of the 29 buildings listed in 2004 with individual backlogs of over £100,000 (representing £7.98M of the £12.08M total) 9 have been (or are intended to be) addressed by re-location or major capital replacement via the LIFT Project or NOF grant funding. If all 9 are delivered this will reduce the backlog to £4.01M.  One complicating factor due to continuing delays in commencement of the LIFT schemes for example is the issue of how to deal with the need for plant renewal etc at those buildings which are due for replacement  but where dates keep receding.

3.4	Notwithstanding the reduction in backlog maintenance set out above there are an increasing number of buildings which are to be retained by the council but  whose need for major repair is increasing whilst the resources available are declining in value in real terms. This reduction in value in real terms has not been compensated for by the reduction which has taken place in the number of buildings which the council occupies.

3.5	As stated in last years report it appears certain that Salford’s comparative performance in terms of National Performance Indicators will continue to show higher than average amounts of outstanding repair work in the higher priority categories.

  - The previous report also referred to a £300,000 per annum Capital Bid 	intended to address the maintenance backlog issue. This bid was 	unsuccessful and there appears no immediate prospect of additional    funding in respect of “pure maintenance”.

4.0	DISABILITY ACCESS

4.1	The planned maintenance budget continues to include the 10% [£28,000 ] ring fenced for disability access works.  In addition disability access works have been and will continue to be incorporated in programmed works as opportunities arise.

4.2	Further to the £250,000 “windfall” funding in 2004/05 and the bid for further capital funding, an amount of £250,000 per annum has been allocated for the next 3 years. The detailed proposals in respect of this funding will form a separate report but it is proposed the  principles on which priorities are decided will remain as set out below:

- Buildings with a high profile including those which provide access to public services;

- Buildings with community use and a high footfall; and

- Other Buildings.

4.3	Disability Access is a Best Value Performance Indicator (BVPI 156).  Performance is measured as the percentage of Council buildings open to the public where the public access areas are suitable and disabled access compliant.  The percentage has improved from 17.3% in May 2003 to 37.5% in May this year – against a target of 32%.

5.0	BUDGET RE-ALLOCATION PROPOSALS

5.1	The submission of this report has been delayed by discussion about possible  re-allocation of budgets in line with the establishment of Strategic Directorates. The issue is now under consideration via the  Resource Planning Group and will be the subject of further reports when and if proposals for budget re-allocation are made.

7.0	CONCLUSION

7.1	The programme of works as proposed represents the optimum which could be undertaken from current resources, but there is an underlying issue of funding shortfall for planned works.

BILL TAYLOR

## Managing Director of Urban Vision Partnership Limited

_____________________________________________________________________________________________

# Text boxes

ITEM NO:

PART 1

(OPEN TO THE PUBLIC)