| Part 1 | ITEM NO. |
| --- | --- |

REPORT OF THE STRATEGIC DIRECTOR FOR SUSTAINABLE REGENERATION

TO THE LEAD MEMBER FOR PLANNING ON

5th APRIL 2011

TITLE:	THE HIGHWAYS INVESTMENT CAPITAL BUDGET 2011/12

RECOMMENDATION:

That the Lead Member for Planning approves the Highways Investment Programme Capital budget proposals for 2011/12, as outlined in the report and as detailed in the background document.

EXECUTIVE SUMMARY:

Current levels of Highway Maintenance revenue funding are likely to be reduced by approximately £1.5 m during the 2011/2012 financial year.  The proposals outlined in the report, and detailed within the background document, recognise the need to minimise any adverse impact to statutory functions whilst at the same time balancing the Council’s available revenue and capital budgets.

BACKGROUND DOCUMENTS:

APPENDIX A - Carriageway surface dressing programme - Schemes

KEY DECISION:

Yes:  All wards affected

1.0	DETAILS – CAPITAL

1.1	Capital allocations for both highway and street lighting maintenance for 2011/12 have been specified as £3m and £1.966m respectively, a total of £4.966m.

1.2	In order to ensure compliance with the City Council’s statutory requirements with regards to highway and street lighting maintenance, and to maintain an adequate Section 58 defence against tripping accident claims, the revenue account will require support from this Capital account to the value of £1.200m.

1.3	The remaining capital allocation of £3.766m will be apportioned as follows.

£2.260m for highway maintenance, to support the ongoing network recovery programme.  Details of the proposed priority schemes, determined on the basis of Engineering need, are outlined in the attached background documents and are summarised below.

Unclassified carriageway micro-asphalt surfacing 	   £635,000

Principal / Other Classified Carriageway Schemes 	   £827,000

Carriageway surface dressing programme		   £635,000

Footway reconstruction schemes				   £163,000

Total			£2,260,000

£1.506m for street lighting, to support an LED/column replacement programme and to carry out urgent high mast lighting repairs.  The scheme proposals are summarised below.

Inventory survey						    £ 66,000

High mast lighting – top priority repairs			   £100,000

LED and column replacement scheme (phase 1)	£1,340,000

Total			£1,506,000

1.4	The proposed carriageway surfacing schemes are detailed in Appendix 3 and it is requested that this programme of works be approved for implementation in May and June 2011.

1.5	Finalised scheme details for remaining programmes of work listed above will be submitted in due course after further Engineering assessment and consultation has been completed.

2.0	      RECOMMENDATIONS

2.1	It is recommended that the Highways Investment Programme Capital budget proposals for 2011/12 are approved as outlined in the report and as detailed in the background document.

KEY COUNCIL POLICIES:

Enhancing Life in Salford, Think Efficiency, Improving the Environment

EQUALITY IMPACT ASSESSMENT AND IMPLICATIONS:

Better maintained footways and carriageway make it easier for less able bodied and visually impaired people, to move around the City.  The amendments to the revenue budget have been made in an attempt to ensure the continued safe movement of the public.  However, the budget proposals, whilst potentially having an adverse effect on some of the highway maintenance service areas, are not intended to be discriminatory.

ASSESSMENT OF RISK:

Low – The targeted spend of available funding will ensure that the City Council’s statutory obligations are met while at the same time facilitating continuous improvement of the highway and street lighting infrastructure.

SOURCE OF FUNDING:

£4.966m – Highways Capital Account

LEGAL IMPLICATIONS:

Report approved for monitoring purposes by Melinda Edwards on 22nd February 2011. Tel. 793 3112

The targeted spend of available funding will ensure that the City Council’s statutory obligations, as set out in the Highways Act 1980, are met despite the proposed reduction of highways maintenance revenue funding as described above.

No further legal comments.

FINANCIAL IMPLICATIONS

Report approved for monitoring purposes by Mags Miller-Cobham on 02.03.2011.  Tel No: 0161 793 2504

As agreed on 2nd March 2011 at full Council the 2011/12 Revenue budget was approved.  There is sufficient funding available to support the Highways Revenue Programme budget as detailed in this report.  The Highways Investment Programme capital budget has yet to be agreed by Council, and therefore at this stage we cannot guarantee the capital funding.

OTHER DIRECTORATES CONSULTED:

None

CONTACT OFFICER:	Stuart Whittle	TEL. NO.	0161 603 4038

WARD(S) TO WHICH REPORT RELATE(S):	All Wards

#### Ian Buckley

Operations Director