______________________________________________________________

REPORT OF THE MANAGING DIRECTOR OF URBAN VISION

______________________________________________________________

TO THE LEAD MEMBER FOR PLANNING

TO THE LEAD MEMBER CUSTOMER AND SUPPORT SERVICES

ON 6th November 2006

______________________________________________________________

TITLE:  HIGHWAY INVESTMENT WORKS (PHASE 11)

______________________________________________________________

RECOMMENDATIONS:  That Lead Member approves Phase 11 of the Highway Investment Works at a cost of £785353.82 as detailed herein.

______________________________________________________________

EXECUTIVE SUMMARY:  One of the reasons that Urban Vision was originally created was to reduce successful tripping claims in order to release funding for highway improvements.  This report details the next tranche of streets where those improvements should take place.

______________________________________________________________

BACKGROUND DOCUMENTS:

Improvements to Pavements and Carriageways Pilot Scheme – Westwood Park/Walker Road Estates, Eccles.  Cabinet report of Wednesday 29th September 2004.

Highway Infrastructure Investment – Initial Works.  Report to The Lead Member for Planning and The Lead Member Customer and Support Services Monday 4th April 2005

Highway Investment Funded through Unsupported Borrowing - Report to The Lead Member For Planning and The Lead Member Customer and Support Services on 28th November 2005.

______________________________________________________________

ASSESSMENT OF RISK:  The implementation of the works that will be funded through these monies will contribute to reducing the cost of tripping accident claims within the City of Salford.  Additionally Best Value Performance Indicator (BVPI) figures for footway and carriageway will be improved contributing to an overall improvement in the CPA score.  There is a risk that the reduction in the cost of tripping claims is insufficient to fund the capital financing costs of the unsupported borrowing.  Through the implementation of a stronger inspection and claims handling regime this risk will be minimised and through annual reviews of progress the risk will be monitored.

______________________________________________________________

SOURCE OF FUNDING:  Unsupported borrowing funded through reduced tripping claims payouts on an invest to save basis.

______________________________________________________________

LEGAL IMPLICATIONS:  Pauline Lewis

______________________________________________________________

FINANCIAL IMPLICATIONS; By the end of 2005/06 Investment Works in the region of £5.4m had been undertaken against the approved amount of £22m to be funded through unsupported borrowing. In the approved 2006/07 Capital Programme there is an original approved amount of £4m for schemes to be undertaken.

## COMMUNICATION IMPLICATIONS:  A press release will be required.

CLIENT IMPLICATIONS:

PROPERTY:  N/A

______________________________________________________________

HUMAN RESOURCES:  N/A

______________________________________________________________

CONTACT OFFICER:  Steve Mangan 0161 603 4034

______________________________________________________________

WARD(S) TO WHICH REPORT RELATE(S):   Cadishead, Claremont, Eccles, Ordsall, Pendlebury, Walkden North, Walkden South,

______________________________________________________________

KEY COUNCIL POLICIES:  Enhancing Life in Salford, Think Efficiency, Improving the Environment

______________________________________________________________

- BACKGROUND:

- One of the reasons that Urban Vision was formed was to reduce tripping claims and improve Salford’s highway BVPI’s.  In order to achieve this it has always been recognised that there would need to be substantial investment in the highway and in November 2005 a report was brought before the Lead Member outlining the level of funding required.

- A great deal of work has now been carried identifying those roads and footpaths where the most improvements can be made and a comprehensive list has been presented to the Community Committees.

- The purpose of this report is inform the Lead Member of the next tranche (approximately valued at £0.785m) of highway works.

- NEXT TRANCHE OF WORK:

- Target costs (including overheads) for the next tranche of work are shown below:

| Street | Ward | Cost £ | Area m2 | Cost £ per sq m | Notes |
| --- | --- | --- | --- | --- | --- |
| Cavendish Road | Eccles | 63781.99 | 5358 | 11.90 | Carriageway inlay 30mm thick Citipave |
| Ordsall Lane | Ordsall | 99165.62 | 5210 | 19.03 | Carriageway inlay 45mm thick 14mm SMA. Off Peak working hours |
| Newearth Road roundabout | Walkden South | 33121.11 | 957 | 34.06 | Carriageway inlay 50mm thick 14mm SMA Off peak working hours and four way signal control |
| Light Oaks Road | Claremont | 87237.38 | 6397 | 13.63 | Carriageway inlay 30mm thick Citipave off peak working hours |
| Fir Street | Cadishead | 324412.98 | 3973 | 81.65 | Full Footway reconstruction with rear concrete edge restraint and carriageway repairs |
| Vicarage Road | Walkden North | 30416.11 | 443 | 68.65 | Full Footway reconstruction |
| Ackworth Road | Pendlebury | 115477.13 | 1689 | 68.37 | Full Footway reconstruction |
| Deacons Drive | Claremont | 31741.50 | 421 | 75.40 | Full Footway reconstruction |
| Total |  | 785353.82 |  |  |  |

  - Fees are estimated at £23560.61 (3%)

- FINANCIAL IMPLICATIONS

3.1      A summary of expenditure approved for the Highway Investment Programme  in 2006-07 is set out below:

| Tranche 6 | 27/3/06 | £917,736 |
| --- | --- | --- |
| Tranche 7 | 19/6/06 | £435,965 |
| Tranche 8 | 17/7/06 | £711,380 |
| Tranche 9 | 15/8/06 | £536,060 |
| Tranche 10 | 29/8/06 | £943,914 |
| Tranche 11 | 6/11/06 | £808,915 |
| Total |  | £4,353,970 |

  - It is appreciated that the above figure of £4,353,970 exceeds the original

approved sum of £4,000,000. However the overall spend on the programme is well within the allocated budget of £22,000,000. In addition the figures quoted in Paragraph 3.1 are target costs. It is anticipated that outturn costs will be slightly lower than target permitting monies to be returned to the Council under the contractual “gain share” arrangements.

  - RECOMMENDATIONS

  - That Lead Member approves Phase 11 of the Highway Investment Works at a cost of £785353.82 as detailed above.

Bill Taylor

### Managing Director Urban Vision

# Text boxes

Part 1