| PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- |

REPORT OF THE STRATEGIC DIRECTOR OF

# HOUSING AND PLANNING

TO THE LEAD MEMBER FOR PLANNING

ON 7th FEBRUARY 2005

TO THE LEAD MEMBER FOR HOUSING SERVICES

ON 24th FEBRUARY 2005

TO THE LEAD MEMBER FOR CUSTOMER AND SUPPORT

SERVICES ON THE 14TH FEBRUARY 2005

TITLE: CHAPEL STREET REGENERATION STRATEGY

PROPOSED IMPROVEMENTS TO TRINITY PARK 2005 – LIGHTING

AND ARTWORKS

RECOMMENDATIONS:

It is recommended that:

- Lead Member for Planning approves the Lighting and Artworks Improvements for Trinity Park costing £54,000.

- That Lead member for Planning approves the appointment of Groundwork to act as consultant for both the Lighting and Artworks, seek and accept tenders and manage the contracts.

- Lead Member for Housing Services approves the Lighting and Artworks Improvements for Trinity Park costing £54,000.

- Lead Member for Housing Services approves the revised funding from the HMRF – Streetscape Scenes – Environmental Improvements Programme 2004/05 in the sum of £54,000.

- Lead Member for Customer and Support Services waive Standing Orders to enable the appointment of Groundwork to act as consultant for both the Lighting and Artworks, seek and accept tenders and manage the contracts in order to maximise the spend that can be achieved by the Housing Market Renewal Streetscape Scenes Programme in 2004/05.

EXECUTIVE SUMMARY:

In September 2004, approval was given by Lead Member for Development Services (20th) and Lead Member for Housing Services (23rd) for the development of the scheme to a detailed design and implementation in 2004/2005 of improvements to Trinity Park.  Approval was also given in principle to the budget for the improvement works for a total of £70,000 (£38,000 from the Chapel Street Capital Budget 2004/5 and £20,000 from HMRF Streetscape Schemes).  This report details the progress since September on the scheme, through confirmation of the final design and costs, and seeks approval for the tender proposals and funding for this financial year 2004/2005.

BACKGROUND DOCUMENTS:

(Available for public inspection)

- Details of site preparation works to Trinity Park (Drawing Preparatory Works GM 654/03)

- Detailed scheme showing proposed improvements to Trinity Park (Drawing General Arrangement GM 654/04)

- Chapel Street Regeneration Strategy

- Report to Lead Member Development Services – Chapel Street Regeneration Strategy: City Council & Revenue Budgets 2004/2005 (28th June 2004).

- Report to Lead Member Development Services – Streetscape Scenes Programme 2004/2005 (20th September 2004)

- Report to Lead Member Development Services – Proposed Improvements to Trinity Park (20th September 2004)

- Report to Lead Member Housing Services – Proposed Improvements to Trinity Park (23rd September 2004)

ASSESSMENT OF RISK:

The risk of not delivering the project in 2004/2005 is considered to be minimal if the proposals and funding are approved now.

THE SOURCE OF FUNDING IS:

Housing Market Renewal Fund Streetscape Scenes Programme 2004/2005 (£36,000) and 2005/06 (£18,000).

LEGAL ADVICE OBTAINED:	Yes.  Ian Sheard

FINANCIAL ADVICE OBTAINED:		Yes.  Dave McAllister

CONTACT OFFICER:  	Emily Hrycan		x70 0987

Mike Arnold 		x 3646

WARD(S) TO WHICH REPORT RELATES: 	Irwell Riverside

KEY COUNCIL POLICIES:		N/A

DETAILS:

- BACKGROUND

  - The details and background to the additional proposed works is described in the accompanying report titled Chapel Street Regeneration Strategy Proposed Improvements to Trinity Park 2005 – Park Improvements.

- CONSULTATION

2.1      Following public consultation, an additional scheme to provide improved street lighting (and artwork) was drawn up to include the following items:

:

- Repair and replace street lighting with K-Lux lamps.

- Provision of a public art project including a totem pole sculpture.

(Plan to be displayed at meeting)

2.2	Through the public consultation process, local people stressed the need for replacement of the lighting columns and the introduction of artwork.

2.3 	The estimated cost of this second scheme of works is £54k.  Funding is available to support these works through the HMRF Streetscape Scene Budget 2004/05, subject to £36,000 of this being spent this financial year.

2.4     An application for planning permission was submitted on 10th December 2004.

3.0     TENDERS

  - To achieve spend to target, it is proposed to waive Standing Orders.  Groundwork will use their own in house procedures for tendering and the appointment of contractors to implement the lighting and artworks, within the available budget, which has been agreed by City Council officers as being appropriate to deliver the works.

4.0	FINANCIAL INFORMATION

  - The total estimated cost of the additional works is £48,452.

  - Groundwork fees are estimated at £6056.

  - The total cost of the additional works is £54,508.

  - These additional costs can be met from the Housing Market Renewal Fund – Streetscape Scenes programme.

  - Groundwork are confident that the majority of the funding can be spent in 2004/05 and it is therefore proposed that the Housing Market Renewal Fund – Streetscape Scenes funding be phased £36,000 2004/05 and £18,000 2005/06.

- CONCLUSION

5.1	The improvement and refurbishment of Trinity Park will enhance the open spaces and surrounding residential area and help maintain its attractiveness.  It also reinforces the aims and objectives of the Chapel Street Walking Plan.

5.2	The additional street lighting and artworks reflects consultation with local residents regarding their priorities and increased funding is available from the Streetscape Scenes budget.

Malcolm Sykes

## Strategic Director of Housing and Planning